[Parabank STLC Assignment]

[Phases 1 – 6 of STLC]

| Document ID | [DOC-01] |
| --- | --- |
| Version | [1.0] |
| Date | [23 July 2026] |
| Prepared by | [Kamogelo Sekhaolelo / QA Engineer] |
| Approved by | [Isaac Mahlangu/ Lead QA] |
| Classification | Confidential |

# ParaBank Individual STLC Journey

## Assignment 1: STLC Phase 1 — Discovery & Requirements Analysis

Document ID: DOC-STLC-002-A1     Version: 1.0

# 6.4 Required Deliverables

## 6.4.1 Business Understanding Document

### 1. What is ParaBank?

ParaBank is a demonstration online banking web application built by Parasoft to showcase testing tools and techniques. Functionally, it simulates a real retail bank's digital channel: prospective customers can register for an account, log in, view balances, open new accounts, transfer funds between accounts, pay bills to registered payees, search transaction history, apply for loans, and update their contact details. Although it is a demo system rather than a production bank, it was deliberately built to behave like one, including realistic validation, business rules, and multi-step workflows, which makes it a suitable stand-in for a real banking platform for the purposes of this engagement.

### 2. What business problem does it solve?

In the real world, a system like ParaBank solves the problem of giving customers self-service access to banking functions without requiring a branch visit or a phone call to a teller. It reduces operational cost for the bank (fewer staff-assisted transactions), increases convenience and availability for customers (24/7 access), and centralizes account management, payments, and lending requests into a single digital channel. For the purposes of this engagement, the "business problem" is quality assurance: the bank cannot verify these functions are trustworthy without a structured testing effort, and a failure in any of these functions carries direct financial and reputational consequence.

### 3. Who are the intended users?

- Retail banking customers (primary users) — individuals who register, log in, and self-manage accounts, transfers, bill payments, and loan requests.

- Prospective customers — visitors who have not yet registered but are evaluating the bank's online services before signing up.

- Internal/administrative users — in a production system, staff who would review loan applications, manage payees, or investigate flagged transactions (not exposed in the customer-facing scope of this engagement).

### 4. Why is quality important for a banking application?

Banking software carries a higher-than-average cost of failure compared to most other software categories, for several reasons:

- Financial harm: a defect in Transfer Funds, Bill Pay, or account balance calculation can directly cost a customer money, which is not recoverable through a simple bug fix and apology.

- Trust and reputation: customers will not tolerate visible errors involving their money; a small number of high-profile defects can damage the brand irreparably, even if most transactions are correct.

- Regulatory and compliance exposure: financial institutions operate under strict regulatory obligations around data accuracy, security, and auditability; defects can create compliance failures, not just user complaints.

- Security sensitivity: banking applications are high-value targets for attackers; authentication, authorization, and input validation defects can be exploited for fraud, not just inconvenience.

- Low tolerance for downtime or data loss: unlike many consumer apps, users expect their financial data to be perfectly consistent and always available.

## 6.4.2 Module Analysis

| Module | Purpose | Primary User | Business Value | Risk if Fails |
| --- | --- | --- | --- | --- |
| Registration | Allow a new visitor to create a customer account and credentials | Prospective customer | Enables customer acquisition and self-service onboarding without staff involvement | Blocked or broken registration directly prevents new customer acquisition; data corruption here poisons all downstream modules |
| Login | Authenticate a registered customer and establish a session | Existing customer | Provides secure, gated access to all banking functions | Failure locks customers out of their money entirely, or worse, allows unauthorized access to another customer's account |
| Account Overview | Display all accounts owned by the customer with current balances | Existing customer | Gives the customer a trusted single view of their financial position | Incorrect balances destroy customer trust immediately and may cause customers to over/under-spend based on wrong data |
| Open New Account | Let a customer open a new Checking or Savings account funded from an existing account | Existing customer | Grows the customer's relationship with the bank and enables product cross-sell | Wrong account type, incorrect funding transfer, or duplicate account creation causes direct financial and reconciliation errors |
| Transfer Funds | Move money between two of the customer's own accounts | Existing customer | Core self-service utility; avoids branch/teller-assisted transfers | Incorrect amounts, wrong destination account, or missing balance validation directly moves customer money incorrectly |
| Bill Pay | Pay a registered or new payee from a customer account | Existing customer | Replaces manual bill payment (cheques, in-person, phone banking) | Payment to wrong payee or wrong amount causes real-world financial harm and payee disputes |
| Find Transactions | Search transaction history by ID, date, date range, or amount | Existing customer | Enables reconciliation, dispute resolution, and customer self-verification of activity | Missing or incorrect search results could hide fraudulent activity or cause the customer to distrust the account history |
| Request Loan | Submit a loan request with amount and down payment for approval | Existing customer | Represents a lending revenue product and demonstrates automated decisioning | Incorrect approval/denial logic causes either bad lending risk to the bank or wrongful denial to a qualified customer |
| Update Contact Information | Allow the customer to update personal/contact details | Existing customer | Keeps the bank's records accurate for communication, security, and compliance | Stale or corrupted contact data affects fraud alerts, statements, and regulatory correspondence |
| Logout | Terminate the customer's authenticated session | Existing customer | Protects the customer on shared or public devices by ending access | Failure to properly terminate a session is a security risk, potentially exposing the account to the next device user |

## 6.4.3 Functional Requirements

Minimum of 20 functional requirements, derived from hands-on exploration of the application. Each requirement is assigned a fixed, module-prefixed ID for traceability into the Test Design phase (Phase 3) — referencing FR-XXX-### elsewhere in this document, or in the Requirements Traceability Matrix, always points back to the exact requirement text below.

| Req ID | Requirement |
| --- | --- |
| FR-REG-001 | The system shall allow a visitor to register a new account by providing first name, last name, address, city, state, zip code, phone number, SSN, username, and password. |
| FR-REG-002 | The system shall reject registration if the chosen username already exists. |
| FR-REG-003 | The system shall require all mandatory registration fields to be completed before account creation succeeds. |
| FR-REG-004 | The system shall require the password and confirm-password fields to match before registration succeeds. |
| FR-REG-005 | The system shall automatically create a default Checking account for a newly registered customer. |
| FR-LOG-001 | The system shall allow a registered customer to log in using a valid username and password. |
| FR-LOG-002 | The system shall reject login attempts with an incorrect username or password and display an appropriate error message. |
| FR-ACC-001 | The system shall display an Account Overview listing all accounts owned by the logged-in customer with their current balances. |
| FR-ACC-002 | The system shall allow a logged-in customer to open a new account of type Checking or Savings. |
| FR-ACC-003 | The system shall require the customer to select an existing account to fund the minimum opening deposit for a new account. |
| FR-TRN-001 | The system shall allow a customer to transfer funds between two of their own accounts. |
| FR-TRN-002 | The system shall prevent a funds transfer where the source account has insufficient balance. |
| FR-TRN-003 | The system shall update both the source and destination account balances immediately after a successful transfer. |
| FR-BIL-001 | The system shall allow a customer to add a new payee (name, address, city, state, zip, phone, account number) when paying a bill. |
| FR-BIL-002 | The system shall allow a customer to pay a bill from a selected account to a specified payee for a specified amount. |
| FR-BIL-003 | The system shall prevent a bill payment where the paying account has insufficient balance. |
| FR-FNT-001 | The system shall allow a customer to search transactions by Transaction ID. |
| FR-FNT-002 | The system shall allow a customer to search transactions by date or date range. |
| FR-FNT-003 | The system shall allow a customer to search transactions by amount. |
| FR-LNS-001 | The system shall allow a customer to submit a loan request specifying a requested amount and down payment. |
| FR-LNS-002 | The system shall return an automated loan decision (approved or denied) after loan request submission. |
| FR-CNT-001 | The system shall allow a logged-in customer to update their contact information (address, city, state, zip, phone number). |
| FR-SES-001 | The system shall allow a logged-in customer to log out and terminate their active session. |
| FR-SES-002 | The system shall redirect an unauthenticated user attempting to access account functions back to the login page. |

## 6.4.4 Non-Functional Requirements

Minimum of 10 non-functional requirements covering performance, security, usability, and reliability. Each requirement carries a fixed, category-prefixed ID for the same traceability reasons as the functional requirements above.

| Req ID | Requirement |
| --- | --- |
| NFR-PER-001 | Performance: Login shall complete and return the Account Overview page within 3 seconds under normal load. |
| NFR-PER-002 | Performance: Fund transfers shall be reflected in both account balances within 2 seconds of submission. |
| NFR-SEC-001 | Security: Passwords shall not be displayed in plain text within the UI at any point after entry. |
| NFR-SEC-002 | Security: Session data shall not be accessible after logout (session shall be invalidated, not merely hidden). |
| NFR-SEC-003 | Security: The application shall not expose another customer's account data to an authenticated user who is not the owner. |
| NFR-USA-001 | Usability: All mandatory form fields shall be clearly indicated to the user before submission. |
| NFR-USA-002 | Usability: Error messages shall be specific enough for a user to understand what to correct (not a generic failure message). |
| NFR-REL-001 | Reliability: The application shall not lose or duplicate a transaction if the same request is not resubmitted by the user. |
| NFR-REL-002 | Reliability: Account balances shall remain internally consistent (sum of transactions equals displayed balance) at all times. |
| NFR-AVL-001 | Availability: The application shall be accessible and responsive during standard business testing hours without unplanned downtime. |
| NFR-CMP-001 | Compatibility: Core banking functions (login, transfer, bill pay) shall function correctly on the latest stable versions of Chrome and Edge. |
| NFR-DAT-001 | Data Integrity: Numeric financial fields shall not accept non-numeric or negative input for transfer or payment amounts. |

## 6.4.5 User Workflows

### Registration Workflow

1. Navigate to the ParaBank homepage.

2. Click the "Register" link.

3. Complete all required fields: first name, last name, address, city, state, zip code, phone, SSN, username, password, confirm password.

4. Click "Register".

5. System validates all fields and username uniqueness.

6. On success, the system logs the customer in automatically and displays a confirmation with a newly created account number.

### Login Workflow

1. Navigate to the ParaBank homepage.

2. Enter a registered username in the "Customer Login" panel.

3. Enter the matching password.

4. Click "Log In".

5. System validates credentials against stored customer records.

6. On success, the system establishes a session and redirects to the Accounts Overview page.

7. On failure, the system displays an error and remains on the login page.

### Transfer Funds Workflow

1. Log in as an existing customer.

2. Navigate to "Transfer Funds".

3. Enter the amount to transfer.

4. Select the "From" account from the dropdown of owned accounts.

5. Select the "To" account from the dropdown of owned accounts.

6. Click "Transfer".

7. System validates the source account has sufficient funds.

8. On success, both account balances update and a confirmation is displayed.

### Bill Payment Workflow

1. Log in as an existing customer.

2. Navigate to "Bill Pay".

3. Enter payee details (name, address, city, state, zip, phone, account number) or select a saved payee.

4. Enter the payment amount and select the account to pay from.

5. Click "Send Payment".

6. System validates mandatory fields and that the paying account has sufficient funds.

7. On success, a confirmation is displayed and the paying account balance is reduced.

## 6.4.6 Validation Rules

Minimum of 15 validation rules observed or inferred through exploration.

1. Username must be unique across all registered customers.

2. Password and Confirm Password fields must match exactly.

3. All registration fields (first name, last name, address, city, state, zip, phone, SSN, username, password) are mandatory.

4. Login requires both username and password to be non-empty.

5. Transfer amount must be numeric.

6. Transfer amount must be greater than zero.

7. Transfer source account must have a balance greater than or equal to the transfer amount.

8. "From" and "To" accounts in a transfer must be valid accounts owned by the logged-in customer.

9. New account type selection (Open New Account) must be one of the two defined values: Checking or Savings.

10. Opening a new account requires selection of a valid funding account owned by the customer.

11. Bill Pay payee name is a mandatory field.

12. Bill Pay amount must be numeric and greater than zero.

13. Bill Pay paying account must have sufficient balance to cover the payment.

14. Find Transactions by amount must accept a valid numeric value.

15. Find Transactions by date must accept a valid calendar date format.

16. Loan request amount must be numeric and greater than zero.

17. Loan request down payment must be numeric and cannot exceed the requested loan amount.

18. Phone number field format is expected to accept standard numeric/formatted phone input.

## 6.4.7 Assumptions

1. No formal requirements exist, so functional requirements were derived entirely from observed application behaviour.

Impact: This means requirements reflect "what the system currently does," not necessarily "what the business intended." Testing must treat current behaviour as a hypothesis to validate with the client, not as ground truth.

2. ParaBank is assumed to represent a retail (individual consumer) banking product, not business/commercial banking.

Impact: Testing scope excludes business-banking-specific rules (e.g., multi-signatory approval), which may otherwise need separate coverage.

3. The demo environment's data (accounts, balances, payees) is assumed to be non-production, reusable, and resettable without real-world consequence.

Impact: This allows destructive/negative testing (e.g., large transfers, invalid loans) without needing production-style safeguards, but also means results must be re-validated if the environment is reset mid-engagement.

4. The automated loan approval logic is assumed to be a simplified demo rule (e.g., based on down payment ratio) rather than real underwriting.

Impact: Testing of Request Loan will focus on functional correctness and boundary behaviour rather than real-world lending policy compliance.

5. Since no Business Analyst or client SME is available, module purpose and business value (Section 6.4.2) are assumed based on standard retail banking domain knowledge.

Impact: These assumptions must be confirmed with the client in the Stakeholder Question Workshop (6.4.12); until confirmed, business value ratings carry moderate uncertainty.

6. Browser and device support requirements are assumed to be limited to modern desktop browsers, since no mobile app or responsive design specification exists.

Impact: Mobile/responsive testing is treated as out of scope unless the client states otherwise; this assumption directly affects the Environment Plan in Assignment 2.

## 6.4.8 Risk Register

| # | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | No formal requirements exist, increasing the chance testing misses intended (vs. actual) behaviour. | High | High | Confirm assumptions with client via Stakeholder Question Workshop; treat observed behaviour as provisional. |
| 2 | As sole tester with limited time, high-risk areas may not receive sufficient depth of coverage. | Medium | High | Apply risk-based prioritization (Assignment 2) so Transfer Funds, Login, and Bill Pay receive the deepest coverage. |
| 3 | Shared/reused demo environment could have data changed or reset unexpectedly by other users mid-testing. | Medium | Medium | Capture evidence immediately after each test run; avoid dependency on specific pre-existing account states where possible. |
| 4 | Financial calculation defects (balances, transfers) may not be immediately visible without deliberate verification. | Medium | High | Explicitly verify account balances before and after each financial transaction test, not just success messages. |
| 5 | Security testing depth may be limited without dedicated security tooling or client-approved penetration scope. | Medium | High | Perform basic exploratory security checks (session handling, access control) within agreed scope; flag deeper security testing as a recommendation, not a completed activity. |
| 6 | No prior test documentation means estimation of effort and coverage is based on assumption rather than history. | High | Medium | Track actuals during this engagement to calibrate future estimates; state assumptions explicitly in the Test Plan. |

## 6.4.9 Critical Feature Prioritization Matrix

| Feature | Testing Priority | Business Impact |
| --- | --- | --- |
| Login | High | The gateway to every other function; a defect here blocks all banking activity and may expose accounts to unauthorized access. |
| Transfer Funds | High | Directly moves customer money between accounts; any error has immediate, tangible financial impact and high customer visibility. |
| Bill Pay | High | Moves money to third parties outside the bank; errors are harder to reverse and directly damage customer trust and payee relationships. |
| Account Overview | High | The customer's primary trust signal; incorrect balances undermine confidence in every other feature even if those features work correctly. |
| Request Loan | Medium | Represents a revenue-generating product with automated decisioning logic; failures affect lending risk and customer fairness, though less immediately than a live funds movement. |

## 6.4.10 Requirement Quality Assessment

A sample of 10 requirements from Section 6.4.3 evaluated against quality dimensions (rated High / Medium / Low). The Req ID column references the official requirement IDs assigned in Section 6.4.3 directly, so this table can be cross-referenced without paraphrasing.

| Req ID | Clarity | Testability | Measurability | Completeness | Notes |
| --- | --- | --- | --- | --- | --- |
| FR-REG-002 | High | High | High | High | Directly observable pass/fail; no ambiguity. |
| FR-ACC-003 | High | High | Medium | Medium | Clear and testable, but minimum funding amount rule was not explicitly confirmed — needs client input. |
| FR-TRN-002 | High | High | High | Medium | Clear and testable; completeness depends on confirming whether overdraft is ever permitted by design. |
| FR-BIL-003 | High | High | High | Medium | Same pattern as transfer; assumes no overdraft/credit facility exists. |
| FR-LNS-002 | Medium | High | Low | Low | Testable outcome (approved/denied) but the underlying decision logic/thresholds are unknown, so "correct" outcomes cannot be fully measured yet. |
| FR-FNT-002 | High | High | High | Medium | Clear and testable; unclear whether invalid ranges (end before start) are explicitly handled — a gap, not a defect in the requirement itself. |
| FR-CNT-001 | High | High | Medium | Medium | Testable, but validation rules for each field (e.g., phone format) are not fully specified. |
| FR-SES-001 | High | Medium | Medium | Medium | Clear intent, but "terminates" needs a measurable definition (e.g., back-button/session-token check) to be fully testable. |
| FR-SES-002 | High | High | High | High | Directly observable and unambiguous. |
| FR-REG-003 | High | High | High | Medium | Clear, but exact per-field format/length constraints are not documented — completeness gap flows into 6.4.11. |

## 6.4.11 Requirement Gap Analysis

| # | Gap Description | Gap Type | Impact on Testing |
| --- | --- | --- | --- |
| 1 | No documented minimum/maximum transfer amount limit. | Missing | Cannot design meaningful boundary tests for the upper limit of a transfer without a defined ceiling. |
| 2 | No documented password complexity rules (length, character requirements). | Missing | Password field cannot be negative-tested against real business rules; testing must fall back to generic assumptions. |
| 3 | "Sufficient balance" for transfers is not defined precisely (e.g., whether a $0 result is allowed). | Ambiguous | Boundary test at exactly-equal-to-balance may produce an untestable expected result without clarification. |
| 4 | Loan approval/denial decision logic is not documented. | Missing | Cannot verify correctness of approval outcomes, only that an outcome is returned; reduces confidence in loan testing. |
| 5 | Field-level validation (max length, allowed characters) for registration fields is not specified. | Incomplete | Equivalence partitioning and BVA for these fields must rely on assumed rather than confirmed limits. |
| 6 | No documented session timeout duration. | Missing | Session-expiry testing cannot be scheduled or verified against a defined threshold. |
| 7 | Behaviour when adding a bill payee with an invalid/non-existent account number is not defined. | Ambiguous | Unclear whether this should be rejected at entry or only fail at payment time — affects test design for Bill Pay. |
| 8 | No documentation on whether accounts can go into a negative/overdraft state under any circumstance. | Missing | Directly affects the validity of several "insufficient balance" test cases across Transfer Funds and Bill Pay. |
| 9 | Update Contact Information does not document which fields (if any) are mandatory versus optional. | Incomplete | Cannot correctly test omission of individual fields without knowing which are required. |
| 10 | No documentation of concurrent-session or multi-device login behaviour. | Missing | Cannot determine expected behaviour if the same customer logs in from two devices simultaneously; flagged as an assumption-driven gap. |

## 6.4.12 Stakeholder Question Workshop

20 questions for a requirements clarification session with the client, organized by theme. Each includes why the answer matters for testing.

### Registration & Login

What are the password complexity requirements (minimum length, required character types)?

Why it matters: Needed to design valid boundary and negative test cases for the password field rather than guessing rules.

Is a username allowed to be reused if the original account is deleted or deactivated?

Why it matters: Determines whether uniqueness testing needs to account for deleted-account edge cases.

Is there a maximum number of failed login attempts before lockout, and if so, what happens next?

Why it matters: Account lockout is a security-relevant behaviour that must be explicitly tested if it exists.

### Accounts & Transfers

Is there a minimum or maximum limit on a single funds transfer amount?

Why it matters: Directly required to design boundary value tests for the transfer amount field.

Can any account type go into a negative balance under any condition (e.g., an approved overdraft)?

Why it matters: Changes the expected result for every insufficient-balance test case across Transfer Funds and Bill Pay.

What is the minimum opening deposit required to open a new Checking or Savings account?

Why it matters: Required to correctly test the Open New Account funding validation.

Can a customer close or delete an account through self-service, and if so, what happens to its transaction history?

Why it matters: Identifies whether Account Closure is an undocumented module that should be added to scope.

### Bill Pay

Is there a maximum number of payees a customer can save?

Why it matters: Needed to test any upper-bound limit on payee storage.

Are recurring/scheduled bill payments supported, or is every payment a one-time manual submission?

Why it matters: Determines whether recurring payment logic is in scope for this engagement or a future phase.

What validation applies to a payee's account number field (format, length, existence check)?

Why it matters: Required to design correct positive/negative test data for the payee account number field.

### Loans

What logic determines automated loan approval versus denial?

Why it matters: Without this, loan test cases can only verify that a decision is returned, not that the decision is correct.

Is there a maximum loan amount that can be requested?

Why it matters: Needed for boundary testing of the loan amount field.

Can a customer view the status or history of previous loan requests?

Why it matters: Identifies whether a Loan History view exists and should be added to scope.

### Security & Sessions

What is the expected session timeout duration for an inactive logged-in user?

Why it matters: Required to schedule and validate session-expiry test cases.

Is multi-factor authentication planned or required for this release?

Why it matters: Determines whether authentication testing scope needs to expand beyond username/password.

Should a customer be able to be logged in from multiple devices/browsers simultaneously?

Why it matters: Defines expected behaviour for concurrent-session test scenarios.

### General / Business Rules

Who is the target customer segment — personal banking only, or also small business accounts?

Why it matters: Affects whether business-banking-specific rules need to be tested (e.g., multiple signatories).

Are there regulatory or compliance requirements (e.g., data retention, KYC) that the application must satisfy?

Why it matters: Compliance requirements may introduce testing obligations beyond standard functional testing.

What browsers, devices, and screen sizes must be officially supported for this release?

Why it matters: Directly required to finalize the Environment Plan in Assignment 2.

What is the acceptable downtime/availability target for this application?

Why it matters: Needed to define non-functional reliability/availability test criteria.

Is there an admin or back-office interface in scope for this engagement?

Why it matters: The admin/data-reset page was observed during exploration; scope needs explicit confirmation.

## 6.4.13 Requirement Risk Mapping

| Req ID | Business Impact | Testing Risk | Failure Consequences |
| --- | --- | --- | --- |
| FR-TRN-002 | Prevents customers from spending money they do not have; core to financial trust | High | A customer's account could show an incorrect (over-drawn) balance, causing real financial and reconciliation errors |
| FR-LOG-001 | Protects every customer's financial data and funds behind a security gate | High | Unauthorized access to another customer's account, funds, and personal data — a severe security and compliance failure |
| FR-BIL-002 | Ensures money reaches the intended third party accurately | High | Incorrect payments cause real-world financial disputes and require manual, costly reconciliation |
| FR-ACC-003 | Ensures account structure integrity for future transactions | Medium | Orphaned or incorrectly funded accounts create confusing balances and downstream transfer/bill pay errors |
| FR-LNS-002 | Impacts lending revenue and fairness to customers | Medium | Inconsistent decisions could deny qualified customers or approve high-risk loans, exposing the bank to lending risk |

## 6.4.14 Critical Customer Journey Analysis

| # | Customer Journey | Why It Matters | Impact if It Fails |
| --- | --- | --- | --- |
| 1 | Register → Log In → View Account Overview | This is the customer's very first experience of the bank's digital service; if it fails, the customer relationship never begins | Directly blocks customer acquisition and creates an immediate, highly visible first impression of poor quality |
| 2 | Log In → Transfer Funds between own accounts | The most frequently used self-service function; represents the core value proposition of online banking | Financial harm to the customer and high support/complaint volume; erodes trust in the platform immediately |
| 3 | Log In → Pay a Bill to a third-party payee | Extends banking value beyond the bank's own accounts into the customer's real-world financial obligations | Late or incorrect payments to third parties can cause real penalties for the customer and reputational damage to the bank |
| 4 | Log In → Open New Account funded from an existing account | Represents account growth and cross-sell; a smooth experience encourages customers to consolidate more of their finances with the bank | A broken journey here loses potential revenue and may leave orphaned or incorrectly funded accounts |
| 5 | Log In → Request a Loan | Represents a lending revenue product entirely dependent on trust in automated decisioning | Incorrect decisions damage either the bank's lending risk position or the customer's trust in fair treatment |

# 6.5 Additional Practical Activity: Top 5 Business Risks

### 1. Incorrect fund transfer processing

Why it matters to the business: A transfer defect directly moves customer money incorrectly, which is the single most damaging category of failure for a bank's reputation and regulatory standing.

Potential business impact: Direct financial loss to customers, potential regulatory scrutiny, and a high volume of support escalations.

Testing implications: Transfer Funds requires the deepest possible test coverage, including boundary values, insufficient-balance scenarios, and balance verification before/after every test, not just success-message checks.

### 2. Unauthorized access to another customer's account

Why it matters to the business: A single authentication or session-handling defect can expose every customer's data and funds, not just one.

Potential business impact: Severe reputational damage, regulatory/compliance breach, and potential legal liability.

Testing implications: Login and session management need dedicated exploratory security testing beyond standard functional test cases, including session termination and access-control checks.

### 3. Incorrect bill payments to third parties

Why it matters to the business: Money leaving the bank's own system to an external payee is far harder to reverse than an internal transfer error.

Potential business impact: Real financial harm to customers' external obligations (e.g., missed/incorrect utility payments) and payee disputes.

Testing implications: Bill Pay test design must include payee-data validation, amount accuracy, and confirmation-message accuracy against actual balance changes.

### 4. Inaccurate account balance display

Why it matters to the business: The Account Overview is the customer's primary trust signal; if it is wrong, every other correct feature is undermined by lost confidence.

Potential business impact: Widespread loss of customer trust even where the underlying transaction was actually correct.

Testing implications: Balance display must be cross-verified against the sum of transaction history after every financial operation, not tested in isolation.

### 5. Inconsistent or unexplainable loan decisions

Why it matters to the business: Automated decisioning without transparent logic creates fairness and lending-risk exposure simultaneously.

Potential business impact: Potential customer complaints of unfair treatment, and financial risk to the bank from poorly-controlled approvals.

Testing implications: Loan testing should include a wide spread of down-payment ratios and amounts to empirically map the decision boundary, and findings should be reported back to the client as a requirements gap.

# 6.6 Professional Reflection

### 5. What did I learn about requirement analysis?

Working without any formal requirements documentation showed me that requirement analysis is not simply a matter of writing down what a system does, but of interpreting behaviour critically and separating what is actually true from what is merely assumed. Every requirement I wrote from exploration had to be treated as a hypothesis rather than a fact, because the application's current behaviour is not guaranteed to be its intended behaviour. This shifted my approach from "documenting the system" to "investigating the system," which is a much more analytical and skeptical mindset than I expected requirement analysis to require.

### 6. Which module was most critical and why?

Transfer Funds stood out as the most critical module, because it is the module where a defect converts most directly into real financial harm. Unlike a display or navigation issue, an incorrect transfer changes an actual account balance, which is difficult to reverse cleanly and immediately damages customer trust. Login is a close second because it gates access to every other function and carries serious security consequences if it fails, but Transfer Funds represents the clearest, most direct path from a software defect to financial loss.

### 7. What challenges did I face during this phase?

The biggest challenge was resisting the urge to fill documentation gaps with convenient assumptions instead of flagging them as genuine unknowns. It would have been easy to simply invent a maximum transfer limit or a password policy to make the requirements feel more complete, but doing so would have hidden real gaps that a client needs to answer. Distinguishing between a reasonable, stated assumption and an unjustified guess took deliberate discipline throughout this phase.

### 8. What would I do differently if I were to repeat this phase?

I would timebox my exploration more deliberately by module, since it is easy to keep clicking through interesting edge cases in one area (like Bill Pay) at the expense of giving equal attention to another (like Request Loan). I would also draft the Stakeholder Question Workshop earlier in the process, since many of the best clarification questions only became obvious to me after I had already written the requirements and hit an assumption I couldn't verify.

### 9. How would the skills developed in this phase apply on a real client project?

On a real engagement, it is common to inherit a system with incomplete or outdated documentation, especially with legacy systems or after staff turnover. The discipline of exploring first, documenting what is observed, and explicitly separating fact from assumption is directly transferable, as is the practice of preparing structured, business-relevant questions rather than vague ones. This phase also reinforced that a QA analyst's first deliverable to a client is often not a test artifact at all, but a shared, accurate understanding of what the system actually does.

## Assignment 2: STLC Phase 2 — Building the Test Strategy

# 7.4 Required Deliverables

## 7.4.1 Test Plan Document

The full Test Plan is presented below as a set of structured sections. Sections 7.4.2 onward expand several of these into the detailed matrices required by this phase.

### Project Overview

This engagement covers independent QA testing of the ParaBank online banking demo application on behalf of the client, performed by a single QA analyst (myself) over a two-week testing window. The engagement follows directly from the Discovery & Requirements Analysis completed in Phase 1, and produces a risk-prioritized, evidence-based quality assessment of the application's core customer-facing banking functions.

### Testing Objectives

- Verify that all core banking workflows (registration, login, account overview, transfers, bill pay, loans, contact updates) function correctly against the requirements defined in Phase 1.

- Identify and document defects with enough evidence and detail for developers to reproduce and fix them without follow-up questions.

- Apply risk-based prioritization so that the highest financial- and security-impact features receive the deepest test coverage within the available time.

- Provide management with a clear, evidence-based go/no-go recommendation at the end of the engagement.

- Surface requirement gaps and ambiguities (carried over from Phase 1) as early in the cycle as possible, before they cause wasted test design effort.

### Scope

See the Scope Matrix (Section 7.4.2) for the full in-scope/out-of-scope breakdown. At a high level, in-scope testing covers all customer-facing self-service banking functions identified in Phase 1 (Registration, Login, Account Overview, Open New Account, Transfer Funds, Bill Pay, Find Transactions, Request Loan, Update Contact Info, Logout). Out of scope: the administrative/data-reset interface, load/performance testing at scale, and the underlying SOAP/REST web services, all of which sit outside the time and access boundaries of this engagement.

### Test Strategy

See Section 7.4.3 for the detailed approach to each testing type. In summary, this engagement combines scripted functional, negative, and boundary testing on high- and medium-risk features with time-boxed exploratory testing across the full application, supported by a lightweight regression pass after any fixes are delivered.

### Environment Plan

See Section 7.4.6 for full environment specifications. Testing will be performed against the shared ParaBank demo environment using desktop Chrome and Edge, with dedicated self-registered test accounts to avoid interference with other users of the shared instance.

### Resource Plan

See Section 7.4.5 for the detailed daily task allocation. This engagement is resourced by a single QA analyst performing all planning, design, execution, and reporting activities across the full two-week window.

### Risks

Project and application risks carried over and expanded from Phase 1 are consolidated in the Risk-Based Testing Matrix (7.4.4) and the Resource Constraint Challenge (7.4.13). The most significant project-level risk is that a single tester with a fixed two-week window cannot achieve exhaustive coverage, which is why risk-based prioritization governs every planning decision in this document.

### Timeline

See the Project Timeline (7.4.9) for the full phase-by-phase schedule across the two-week engagement, from Requirements Analysis through Test Closure.

## 7.4.2 Scope Matrix

The Req ID(s) column ties each in-scope item directly back to its requirement IDs from Section 6.4.3 of the Phase 1 Discovery & Requirements document, so scope and requirement coverage can be cross-referenced without paraphrasing.

| Category | Item | Req ID(s) | Reasoning |
| --- | --- | --- | --- |
| In Scope | Registration | FR-REG-001 – FR-REG-005 | Core entry point for all new customers; must be verified before any other workflow can be trusted |
| In Scope | Login / Logout | FR-LOG-001 – FR-LOG-002, FR-SES-001 – FR-SES-002 | Security-critical gateway to every other function; highest-risk area identified in Phase 1 |
| In Scope | Account Overview | FR-ACC-001 | Primary trust signal for the customer; balance accuracy underpins confidence in every other feature |
| In Scope | Open New Account | FR-ACC-002 – FR-ACC-003 | Directly affects account structure integrity and funding accuracy for all future transactions |
| In Scope | Transfer Funds | FR-TRN-001 – FR-TRN-003 | Highest financial-impact feature identified in Phase 1; requires deepest coverage |
| In Scope | Bill Pay | FR-BIL-001 – FR-BIL-003 | Moves money to third parties; harder to reverse than internal transfers, high customer impact |
| In Scope | Find Transactions | FR-FNT-001 – FR-FNT-003 | Supports reconciliation and dispute resolution; a documented functional requirement |
| In Scope | Request Loan | FR-LNS-001 – FR-LNS-002 | Revenue-generating feature with automated decisioning; a documented functional requirement |
| In Scope | Update Contact Information | FR-CNT-001 | Affects fraud alerts and regulatory correspondence accuracy; a documented functional requirement |
| Out of Scope | Admin / Data Initialization Interface | N/A — not covered in Phase 1 | Not a customer-facing function; was not analyzed in Phase 1 and was flagged as needing client scope confirmation |
| Out of Scope | SOAP / REST Web Services (API layer) | N/A — not covered in Phase 1 | Phase 1 scope was limited to the customer-facing UI; API testing requires separate tooling and was not budgeted for this engagement |
| Out of Scope | Load / Performance Testing at Scale | NFR-PER-001, NFR-PER-002 (functional only, not at load) | Requires dedicated performance tooling and a controlled environment; single-tester, two-week engagement cannot responsibly cover this |
| Out of Scope | Mobile / Responsive Layout Testing | N/A — not covered in Phase 1 | No mobile app or responsive design specification exists per Phase 1 assumptions; confirmed out of scope until the client states otherwise |
| Out of Scope | Formal Penetration/Security Testing | NFR-SEC-001 – NFR-SEC-003 (basic checks only, not formal pen-test) | Requires specialized tooling and explicit client-approved scope; basic exploratory security checks only are included under Login/Session testing |

## 7.4.3 Test Strategy

### Functional Testing

Every documented functional requirement from Phase 1 will be verified with at least one positive test case confirming the system behaves as specified under valid, expected conditions (e.g., a registered user logging in with correct credentials, or a valid transfer between two owned accounts with sufficient balance). Functional test cases will be written before execution begins and mapped directly back to the Phase 1 requirement IDs for traceability.

### Negative Testing

For each high- and medium-risk feature, test cases will deliberately submit invalid, missing, or malformed inputs (e.g., transferring more than the account balance, submitting Bill Pay with a blank payee name, registering with a duplicate username) to confirm the system fails safely and communicates a clear, specific error rather than crashing, silently failing, or corrupting data.

### Boundary Testing

All numeric and length-constrained fields identified in Phase 1 (transfer amounts, bill pay amounts, loan amounts/down payments, and any field with a discoverable limit) will be tested at their boundaries: the minimum valid value, one below the minimum, the maximum valid value, and one above the maximum, wherever a boundary can be discovered or confirmed with the client. Where a boundary is undocumented (a Phase 1 gap), the empirically observed behaviour will be tested and reported back as a finding rather than assumed.

### Exploratory Testing

A fixed, time-boxed session (see Resource Plan, 7.4.5) will be reserved for unscripted exploration of the full application, using a charter-based approach: each session targets a specific area (e.g., "explore Bill Pay payee management for unexpected behaviour") with time-boxed notes taken during the session rather than pre-written scripts. This is where most requirement gaps and unanticipated defects are expected to surface, based on the ambiguities already identified in Phase 1.

### Regression Testing

After any defect fix is delivered by the development team, the specific failing test case will be re-executed to confirm the fix, followed by a lightweight regression pass covering the directly related high-risk workflows (e.g., a Transfer Funds fix triggers re-testing of Transfer Funds, Account Overview balance display, and Bill Pay, since all three depend on account balance logic). A full regression of the entire application is not budgeted for every fix, given the single-tester resource constraint; this trade-off is made explicit in Section 7.4.13.

## 7.4.4 Risk-Based Testing Matrix

The Req ID(s) column ties each feature directly to its requirement IDs from Section 6.4.3 of the Phase 1 Discovery & Requirements document, so test design in Phase 3 can trace straight from priority ranking to the requirements it must cover.

| Priority | Feature / Module | Req ID(s) | Risk Reason | Testing Depth |
| --- | --- | --- | --- | --- |
| High | Login / Logout | FR-LOG-001 – FR-LOG-002, FR-SES-001 – FR-SES-002 | Gateway to every function; authentication or session defects risk unauthorized account access | Full functional, negative, and boundary test cases plus dedicated exploratory session on session handling |
| High | Transfer Funds | FR-TRN-001 – FR-TRN-003 | Directly moves customer money; highest financial-impact feature in the application | Full functional, negative, and boundary test cases including exact-balance and over-balance edge cases |
| High | Bill Pay | FR-BIL-001 – FR-BIL-003 | Moves money to external third parties; harder to reverse than internal errors, high dispute risk | Full functional, negative, and boundary test cases plus payee-data validation testing |
| High | Account Overview | FR-ACC-001 | Primary trust signal; must be cross-verified after every financial operation, not tested in isolation | Functional verification after every Transfer Funds and Bill Pay test case, plus dedicated balance-accuracy checks |
| Medium | Open New Account | FR-ACC-002 – FR-ACC-003 | Affects account structure and funding accuracy but is a lower-frequency action than transfers/payments | Functional and negative test cases; boundary testing on minimum opening deposit only |
| Medium | Request Loan | FR-LNS-001 – FR-LNS-002 | Revenue and fairness impact, but decision logic is undocumented (Phase 1 gap) limiting how deep correctness testing can go | Functional test cases plus a spread of down-payment ratios to empirically map decision behaviour; findings reported as a gap |
| Medium | Registration | FR-REG-001 – FR-REG-005 | One-time action per customer; high impact if broken, but smaller overall surface area than daily-use features | Functional and negative test cases including duplicate username and mismatched password confirmation |
| Medium | Find Transactions | FR-FNT-001 – FR-FNT-003 | Supports reconciliation and dispute resolution but does not itself move money | Functional test cases across all four search modes (ID, date, date range, amount) |
| Low | Update Contact Information | FR-CNT-001 | No direct financial impact; affects communication accuracy rather than money movement | Functional test case for successful update plus one negative test for a blank mandatory field |

## 7.4.5 Resource Plan

This engagement is resourced by a single QA analyst (myself) across a two-week (10 working day) window. All planning, design, execution, defect reporting, and closure activities are performed by the same person, so daily allocation is planned to avoid context-switching fatigue and to front-load the highest-risk work.

| Day | Phase | Task Allocation |
| --- | --- | --- |
| 1 | Test Planning | Finalize Test Plan, scope, strategy, and risk matrix (this document) |
| 2 | Test Planning / Design | Environment setup, test account creation, begin test case design for High priority features |
| 3 | Test Design | Complete test case design for Login, Transfer Funds, Bill Pay (High priority) |
| 4 | Test Design | Complete test case design for Account Overview, Open New Account, Registration (High/Medium priority) |
| 5 | Test Design / Quality Prep | Complete remaining test cases (Request Loan, Find Transactions, Update Contact Info); peer-style self-review of test cases for gaps |
| 6 | Test Execution | Execute all High priority test cases (Login, Transfer Funds, Bill Pay, Account Overview) |
| 7 | Test Execution | Execute all Medium priority test cases (Open New Account, Request Loan, Registration, Find Transactions) |
| 8 | Test Execution | Execute remaining Low priority test cases; execute exploratory testing charters |
| 9 | Test Execution / Retesting | Retest any fixed defects; execute targeted regression around fixed areas; log final defects |
| 10 | Test Closure | Finalize defect report, test summary report, exit criteria review, and go/no-go recommendation |

### Estimated Effort per Module

| Module | Estimated Effort |
| --- | --- |
| Login / Logout | 1.0 day |
| Transfer Funds | 1.0 day |
| Bill Pay | 1.0 day |
| Account Overview | 0.5 day |
| Open New Account | 0.5 day |
| Registration | 0.5 day |
| Request Loan | 0.5 day |
| Find Transactions | 0.5 day |
| Update Contact Information | 0.25 day |
| Exploratory Testing (all modules) | 1.0 day |
| Retesting / Regression | 1.0 day |

### Tool Requirements

- Web browser (Chrome, Edge) for manual functional testing

- Spreadsheet or test management tool for test case design and execution tracking (e.g., Excel/Google Sheets)

- Screenshot/screen-recording tool for defect evidence capture

- Defect tracking tool or shared spreadsheet for defect logging (client tool to be confirmed; falls back to a structured spreadsheet if none is provided)

- Browser developer tools for basic session/cookie inspection during security-related exploratory testing

## 7.4.6 Environment Plan

| Category | Specification / Requirement |
| --- | --- |
| Hardware | Standard desktop or laptop computer with internet access; no specialized hardware required since ParaBank is a web-based application |
| Software | Windows or macOS desktop operating system; no server-side software required as testing targets the hosted demo environment |
| Browsers | Google Chrome (latest stable release) as primary browser; Microsoft Edge (latest stable release) as secondary compatibility check, per the Phase 1 compatibility non-functional requirement |
| Test Accounts | A minimum of 3 self-registered customer accounts: one primary account for scripted functional/negative/boundary testing, one secondary account to test cross-account behaviours (e.g., confirming account data isolation), and one throwaway account reserved for exploratory/destructive testing |
| Tools | Spreadsheet-based test case and execution tracker, screenshot capture tool, browser developer tools; no test automation framework is included in this engagement's scope given the two-week manual-testing timeline |

## 7.4.7 Entry Criteria

| # | Entry Criterion | Owner |
| --- | --- | --- |
| 1 | Phase 1 Requirements Analysis has been reviewed and approved by the client. | QA Analyst / Client |
| 2 | This Test Plan has been reviewed and signed off by the client stakeholder. | Client Stakeholder |
| 3 | The ParaBank test environment is accessible and confirmed stable (no active maintenance or downtime). | QA Analyst |
| 4 | At least one primary test account has been successfully registered and verified functional. | QA Analyst |
| 5 | Test case design for all High priority features is complete and self-reviewed. | QA Analyst |
| 6 | A defect logging mechanism (tool or spreadsheet) has been agreed upon and set up. | QA Analyst / Client |
| 7 | Outstanding Phase 1 requirement gaps that block test design (e.g., undocumented boundaries) have been either clarified by the client or formally accepted as assumptions. | QA Analyst / Client |
| 8 | Test data needs (e.g., minimum account balances for transfer/bill pay testing) have been identified and are available in the environment. | QA Analyst |
| 9 | The two-week testing schedule and resource allocation (Section 7.4.5) has been communicated to and accepted by the client. | QA Analyst / Client |

## 7.4.8 Exit Criteria

| # | Exit Criterion | Owner |
| --- | --- | --- |
| 1 | 100% of High priority test cases have been executed. | QA Analyst |
| 2 | At least 90% of Medium and Low priority test cases have been executed. | QA Analyst |
| 3 | Zero Critical severity defects remain open and unresolved. | QA Analyst / Development Lead |
| 4 | No more than 2 High severity defects remain open, and any that remain have a documented client-accepted workaround or deferral. | QA Analyst / Client |
| 5 | All executed test cases have a recorded pass/fail result with evidence (screenshots or notes). | QA Analyst |
| 6 | All logged defects have been triaged with an assigned severity and status. | QA Analyst / Development Lead |
| 7 | Fixed defects have been retested and confirmed resolved, with related regression checks completed. | QA Analyst |
| 8 | A final Test Summary Report with a go/no-go recommendation has been delivered to the client. | QA Analyst |
| 9 | Any unresolved risks or known issues at closure have been explicitly documented and communicated to the client, not silently carried forward. | QA Analyst / Client |

## 7.4.9 Project Timeline

| Phase | Activities | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Requirements Analysis | Exploration, functional/non-functional requirement capture, risk register, stakeholder questions | 3 days | Mon 27 Jul 2026 | Wed 29 Jul 2026 |
| Test Planning | Test Plan, scope matrix, strategy, risk-based matrix, resource/environment plans, entry/exit criteria, timeline | 1 day | Thu 30 Jul 2026 | Thu 30 Jul 2026 |
| Test Design | Test case design, traceability mapping, coverage matrix for all in-scope features | 3 days | Fri 31 Jul 2026 | Tue 04 Aug 2026 |
| Quality Preparation | Self-review of test cases, test data preparation, environment/account setup verification | 1 day | Wed 05 Aug 2026 | Wed 05 Aug 2026 |
| Test Execution | Execution of functional, negative, boundary, and exploratory test cases; defect logging | 4 days | Thu 06 Aug 2026 | Tue 11 Aug 2026 |
| Test Closure | Retesting, regression, exit criteria review, Test Summary Report, go/no-go recommendation | 1 day | Wed 12 Aug 2026 | Wed 12 Aug 2026 |

Note: These dates assume a 5-day work week with the engagement starting the Monday after this Test Plan is approved; weekends are excluded from the schedule.

## 7.4.10 Deliverables Matrix

| Deliverable | Phase | Format | Due Date |
| --- | --- | --- | --- |
| Business Understanding Document | Requirements Analysis | Document | Wed 29 Jul 2026 |
| Functional & Non-Functional Requirements | Requirements Analysis | Document | Wed 29 Jul 2026 |
| Risk Register | Requirements Analysis | Table | Wed 29 Jul 2026 |
| Test Plan Document | Test Planning | Document | Thu 30 Jul 2026 |
| Risk-Based Testing Matrix | Test Planning | Table | Thu 30 Jul 2026 |
| Test Case Suite | Test Design | Document / Spreadsheet | Tue 04 Aug 2026 |
| Requirement Traceability Matrix | Test Design | Table | Tue 04 Aug 2026 |
| Test Data Set | Quality Preparation | Spreadsheet | Wed 05 Aug 2026 |
| Defect Log | Test Execution | Table / Tool | Tue 11 Aug 2026 |
| Test Execution Report | Test Execution | Report | Tue 11 Aug 2026 |
| Test Summary Report & Go/No-Go Recommendation | Test Closure | Report | Wed 12 Aug 2026 |

## 7.4.11 Test Estimation Exercise

| Activity | Estimated Effort | Assumptions |
| --- | --- | --- |
| Planning effort | 8 hours (1 day) | Assumes Phase 1 requirements are already complete and approved; planning does not include re-doing discovery work |
| Test design effort | 24 hours (3 days) | Assumes roughly 8-10 test cases per High priority module and 4-6 per Medium/Low module, written directly from Phase 1 requirements without needing new exploration |
| Execution effort | 32 hours (4 days) | Assumes an average of 15-20 minutes per test case including evidence capture, across roughly 90-110 total test cases, plus one full day reserved for exploratory charters |
| Retesting effort | 8 hours (1 day) | Assumes a moderate defect count (10-15 defects) from a single-tester two-week engagement, with retesting limited to the specific fix plus directly related high-risk workflows rather than a full regression suite |

## 7.4.12 Test Effort Analysis

| Module | Complexity | Risk | Effort | Rationale |
| --- | --- | --- | --- | --- |
| Login / Logout | Low | High | Medium | Simple UI (two fields) but carries severe security consequences, so effort goes into negative/session testing depth rather than case volume |
| Transfer Funds | Medium | High | High | Multiple field interactions (from/to account, amount) combined with the highest financial impact in the application justifies the highest effort allocation |
| Bill Pay | Medium | High | High | Payee management adds complexity on top of a payment workflow, and third-party payment risk is harder to reverse than an internal transfer |
| Account Overview | Low | High | Medium | Simple display logic, but must be cross-checked after every financial test case, so effort is distributed across other modules' execution rather than isolated |
| Open New Account | Medium | Medium | Medium | Involves account-type selection and funding-account validation, a moderately complex multi-step workflow with moderate financial impact |
| Request Loan | Medium | Medium | Medium | Simple form but undocumented decision logic (Phase 1 gap) increases effort needed to empirically map behaviour |
| Registration | Medium | Medium | Low | Many fields increase design complexity, but it is a one-time, lower-frequency action with lower ongoing financial risk |
| Find Transactions | Low | Low | Low | Straightforward search functionality with no money movement; four search modes are simple to verify |
| Update Contact Information | Low | Low | Low | Simple form update with no direct financial impact |

## 7.4.13 Resource Constraint Challenge

If the available testing time for this engagement were cut by 50% (from 10 working days to 5), the plan would need to shift from broad coverage to strict risk-based triage.

### Features/tests that would be deprioritized or removed

- Full boundary testing on Medium and Low priority modules (Open New Account, Request Loan, Registration, Find Transactions) would be reduced to happy-path and one key negative case only; exhaustive edge-value testing would be dropped for these modules.

- Update Contact Information would be reduced to a single smoke test (successful update) with negative testing dropped entirely.

- The dedicated exploratory testing day would be cut from a full day to roughly 2 hours, focused only on Login and Transfer Funds.

- Full regression after fixes would be reduced to retesting only the specific failing test case, with related-workflow regression dropped unless the fix touches shared logic (e.g., balance calculation).

- Cross-browser verification on Edge would be dropped; testing would proceed on Chrome only.

### Risks introduced by the reduction in coverage

- Reduced boundary testing increases the chance that edge-case defects in lower-priority modules escape into production undetected.

- Cutting exploratory testing time significantly reduces the chance of catching unanticipated defects outside the scripted test cases, which Phase 1 identified as the primary source of undocumented behaviour.

- Reduced regression coverage increases the risk that a fix in one area (e.g., balance logic) silently breaks a related area (e.g., Bill Pay) without being caught before release.

- Dropping Edge browser testing risks shipping a compatibility defect that only affects a subset of the client's actual customer base.

### How this impact would be communicated to stakeholders

This would be communicated as a direct trade-off decision, not a silent scope reduction. I would present management with a short, one-page summary stating exactly which modules and test types are being reduced, the specific defect risk each reduction introduces (in business terms, e.g., "a pricing or contact-detail bug could reach customers undetected"), and a clear recommendation that any reduction in coverage should be a joint decision with the client, formally recorded, so that the reduced scope is an accepted risk rather than an assumed one. I would also flag that the exit criteria in Section 7.4.8 would need to be renegotiated, since "100% of High priority test cases executed" may no longer be achievable in the reduced window without cutting into that same High priority coverage.

## 7.4.14 Exit Decision Workshop

### Scenario A: All critical defects are fixed; 3 medium defects remain open.

Recommendation: Testing can be closed and the release can proceed, conditional on the 3 medium defects being logged with clear descriptions, assigned owners, and a committed fix timeline (or formally accepted by the client as known issues). Medium-severity defects do not, by definition, block core functionality or cause financial/security harm, and the exit criteria (7.4.8) only require zero Critical defects and no more than 2 unresolved High severity defects. However, I would still confirm none of the 3 medium defects sit within the High-risk features (Login, Transfer Funds, Bill Pay, Account Overview) before signing off, since a "medium" label on a high-risk feature deserves a second look.

### Scenario B: 90% of test cases have been executed; 10% are blocked due to an environment issue.

Recommendation: Testing should not be closed yet. The exit criteria require 100% of High priority test cases executed, and a blocking environment issue means it is unknown whether the blocked 10% includes High priority coverage. Before any go/no-go decision, I would identify exactly which test cases are blocked, confirm whether any of them cover High priority features, and either resolve the environment issue or get explicit client sign-off to defer only if the blocked cases are confirmed Low priority and non-critical. Closing testing without this check would mean reporting a false sense of completeness to the client.

### Scenario C: The release date has been brought forward by one week.

Recommendation: Testing scope must be renegotiated immediately using the same risk-based triage approach as the Resource Constraint Challenge (7.4.13), not silently compressed. I would not recommend closing testing on the original exit criteria under a shortened timeline without first re-running the risk-based prioritization to confirm High priority coverage is still achievable. If it is not achievable even after cutting Medium/Low scope, I would recommend the client either accept a documented reduced-scope release with the specific added risks stated in writing, or hold the original date. The decision belongs to the client once the trade-offs are made explicit, not to me alone.

## 7.4.15 Defect Leakage Prediction

| Module | Defect Type | Why Likely to Be Missed | Testing Approach to Reduce Risk |
| --- | --- | --- | --- |
| Request Loan | Functional (incorrect decision logic) | The approval/denial decision boundary is undocumented (a Phase 1 gap); without a defined rule, only an unusual combination of amount/down-payment ratio may reveal an incorrect decision, and that specific combination may not be scripted | Deliberately test a wide spread of down-payment ratios (not just obvious pass/fail cases) to empirically map the decision boundary, and report the undocumented logic back to the client as a requirement gap rather than assuming current behaviour is correct |
| Transfer Funds / Bill Pay | Data integrity (balance rounding or concurrency) | A single-tester manual testing approach is unlikely to catch timing-sensitive issues like two near-simultaneous transactions on the same account, since these require deliberate concurrent test design that is easy to deprioritize under time pressure | Include at least one deliberate rapid-succession test (e.g., two transfers submitted close together) rather than assuming sequential, isolated test execution reflects real customer behaviour |
| Registration / Update Contact Information | UI / Validation (field format edge cases) | Field-level validation rules (max length, allowed characters, phone number format) are undocumented per Phase 1; testers tend to test the field with 'reasonable' data and miss unusual but valid real-world input (e.g., addresses with special characters) | Include boundary and special-character test data for text fields even without a documented rule, and log observed behaviour as a finding so the client can confirm whether it is correct |
| Bill Pay (payee management) | Functional (invalid payee account number acceptance) | Whether an invalid/non-existent payee account number is validated at entry or only at payment time is undocumented (Phase 1 gap); if it is not scripted, a tester may only test valid payees and miss this entirely | Explicitly script a negative test case for adding a payee with a clearly invalid account number, and verify at what point in the workflow the system rejects it, if at all |
| Login / Session Management | Security (session not properly invalidated on logout) | This defect type is invisible in normal functional testing, since the UI redirects to the login page regardless of whether the underlying session token was actually invalidated; it requires deliberate technical verification (e.g., browser back-button or dev-tools inspection) that is easy to skip under time pressure | Include a dedicated exploratory charter specifically for session behaviour: logout, then attempt to navigate back to an account page via browser back button or a saved URL, and verify with browser developer tools whether the session is truly terminated |

# 7.5 Additional Practical Activity: What Would You NOT Test?

### 1. Exhaustive boundary testing on Update Contact Information fields

Reason for exclusion: This is a Low-risk, no-financial-impact module; time is better spent on High-risk financial workflows given the two-week single-tester constraint

Risk of not testing it: A minor validation defect (e.g., an overly long address being silently truncated) could reach production, but the customer/business impact is minimal and easily fixed post-release without financial harm

### 2. Formal penetration/security testing beyond basic session and access-control checks

Reason for exclusion: Requires specialized tools and explicit client-approved scope that this engagement does not have; attempting it without proper authorization or tooling would produce unreliable results and could itself pose a risk

Risk of not testing it: A deeper security vulnerability (e.g., an injection flaw) could go undetected; this risk should be explicitly flagged to the client as a recommendation for a dedicated security testing engagement, not silently accepted

### 3. Load and performance testing under high concurrent user volume

Reason for exclusion: Outside the scope and tooling budget of a two-week manual-testing engagement; requires dedicated performance testing infrastructure

Risk of not testing it: The application could degrade or fail under real-world peak load despite passing all functional tests; this should be explicitly documented as an untested risk area in the final Test Summary Report

### 4. Full cross-browser/cross-device matrix (beyond Chrome and Edge)

Reason for exclusion: Phase 1 assumptions confirmed no mobile/responsive specification exists, and the client has not defined a broader supported-browser list

Risk of not testing it: A layout or functional defect specific to another browser (e.g., Safari or Firefox) could affect a subset of real customers; this exclusion should be confirmed explicitly with the client rather than assumed permanently acceptable

### 5. Exhaustive equivalence-class combinations for the Registration form (e.g., every possible combination of valid/invalid values across all 10 fields)

Reason for exclusion: The combinatorial explosion of testing every field-value combination is not a responsible use of time for a one-time-per-customer workflow; targeted negative testing on the highest-risk fields (username uniqueness, password match) covers the majority of real risk

Risk of not testing it: A defect from an unusual multi-field combination (e.g., a specific state/zip mismatch) could go undetected, but this is a low-severity, low-frequency risk compared to the core fields already covered

# 7.6 Professional Reflection

### 10. Why is planning important in the STLC?

Planning is what turns testing from a reactive activity into a deliberate, defensible one. Without a plan, a single tester under time pressure will naturally gravitate toward whatever is easiest or most interesting to test rather than what carries the most business risk, and there is no documented basis for explaining to a client why certain coverage decisions were made. Writing this Test Plan forced me to make trade-off decisions explicit and in advance, rather than discovering halfway through execution that I had run out of time for a High-risk feature because I had spent too long on a Low-risk one.

### 11. What was difficult about prioritizing features and effort?

The hardest part was resisting the instinct to prioritize based on how many fields or steps a feature has, rather than its actual business risk. Registration has the most fields of any module in the application, which makes it feel like it should demand the most testing effort, but its real financial and security risk is lower than a single-field Login form. Consciously re-ranking modules by consequence-of-failure rather than surface complexity took deliberate effort, and I had to keep checking my own reasoning against the Phase 1 risk analysis rather than my gut reaction to each module.

### 12. Which risks concerned you most and why?

The risk that concerned me most was the undocumented loan approval logic, because it represents a case where I cannot fully verify correctness no matter how much time I spend testing it; I can only observe outcomes and infer a pattern. That is a fundamentally different, weaker form of assurance than verifying a documented rule, and it means my final report has to be honest about that limitation rather than implying loan testing achieved the same confidence level as, say, Transfer Funds testing. It also reinforced how much a QA analyst's output quality depends on requirement quality, which is out of the tester's direct control.

### 13. What would I improve in my test plan if I had more time?

With more time, I would build in a dedicated data-driven testing pass for the loan decision boundary, systematically varying the down-payment ratio across a fine-grained range to produce an actual decision curve rather than a handful of spot checks, and I would push harder in advance for the client to confirm the undocumented boundaries flagged in Phase 1 before test design begins, rather than proceeding on assumptions. I would also build in a small buffer day that isn't shown in this plan, since a real two-week engagement with zero slack for illness, environment issues, or scope questions is optimistic.

### 14. How would this planning approach apply in an industry project?

This same discipline, translating business constraints into an explicit, risk-ranked plan rather than an unstated set of personal choices, applies directly to any real client engagement, especially ones with a similarly small QA footprint relative to the size of the application. The specific artifacts (scope matrix, risk-based matrix, entry/exit criteria) are exactly what a client or engagement manager would expect to see before agreeing to a fixed-price or fixed-timeline testing engagement, and having them in place before execution begins is what allows a tester to say no, or renegotiate scope, based on evidence rather than instinct when a deadline gets pulled forward, as in the Exit Decision Workshop scenario.

## Assignment 3: STLC Phase 3 — Test Design & Coverage

Document ID: DOC-STLC-002-A3     Version: 1.0

# 8.4 Required Deliverables

## 8.4.1 Test Scenario Document

30 test scenarios across the six modules specified for this phase. Each scenario later expands into one or more detailed test cases in Section 8.4.2.

| # | Module | Test Scenario Description | Priority |
| --- | --- | --- | --- |
| 1 | Registration | Successful registration with all valid mandatory fields | High |
| 2 | Registration | Registration blocked when the chosen username already exists | High |
| 3 | Registration | Registration blocked when password and confirm password do not match | High |
| 4 | Registration | Registration blocked when a mandatory field is left blank | High |
| 5 | Registration | New customer automatically receives a default Checking account after registration | Medium |
| 6 | Login | Successful login with valid username and password | High |
| 7 | Login | Login blocked with an incorrect password | High |
| 8 | Login | Login blocked with an incorrect username | High |
| 9 | Login | Login blocked when both fields are left empty | Medium |
| 10 | Login | Unauthenticated user is redirected to login when accessing an account page directly | High |
| 11 | Open New Account | Successful opening of a new Savings account funded from an existing account | High |
| 12 | Open New Account | Successful opening of a new Checking account funded from an existing account | High |
| 13 | Open New Account | Newly opened account appears immediately in Account Overview | Medium |
| 14 | Open New Account | Open New Account blocked when no funding account is available to select | Medium |
| 15 | Open New Account | Funding account balance reflects correctly after a new account is opened | Medium |
| 16 | Transfer Funds | Successful transfer between two owned accounts with sufficient balance | High |
| 17 | Transfer Funds | Transfer blocked when the source account balance is insufficient | High |
| 18 | Transfer Funds | Both account balances update correctly immediately after a successful transfer | High |
| 19 | Transfer Funds | Transfer of the exact available balance results in a zero source balance | High |
| 20 | Transfer Funds | Transfer rejected when a non-numeric or negative amount is entered | High |
| 21 | Bill Pay | Successful bill payment to a new payee from an account with sufficient balance | High |
| 22 | Bill Pay | Bill payment blocked when the paying account has insufficient balance | High |
| 23 | Bill Pay | Bill payment blocked when mandatory payee fields are left blank | Medium |
| 24 | Bill Pay | Paying account balance decreases correctly after a successful bill payment | High |
| 25 | Bill Pay | Successful bill payment to a previously saved payee | Medium |
| 26 | Request Loan | Loan request is approved when the down payment meets the required ratio | Medium |
| 27 | Request Loan | Loan request is denied when the down payment is below the required ratio | Medium |
| 28 | Request Loan | Loan request returns a decision promptly without error or indefinite delay | Medium |
| 29 | Request Loan | Loan request blocked when amount or down payment fields are non-numeric | Medium |
| 30 | Request Loan | Loan request boundary case: down payment exactly equal to the requested amount | Low |

## 8.4.2 Test Case Document

50 detailed test cases derived from the scenarios above. Test cases are grouped by module for readability; each carries a unique TC ID used throughout the remaining sections of this document (RTM, coverage report, review workshop).

### Registration (TC-001 – TC-008)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Register with all valid fields | User is on the Registration page | Valid unique username; all fields completed correctly | 1. Complete all registration fields with valid data. 2. Click Register. | Account is created; user is auto-logged-in with a new account number displayed | High |
| TC-002 | Register with duplicate username | A username "jsmith01" already exists | Username: jsmith01 (existing); other fields valid | 1. Complete registration form using the existing username. 2. Click Register. | Registration is rejected with an error stating the username already exists | High |
| TC-003 | Register with mismatched passwords | User is on the Registration page | Password: Test1234; Confirm Password: Test9999 | 1. Complete form with mismatched password fields. 2. Click Register. | Registration is rejected with a password-mismatch error; no account is created | High |
| TC-004 | Register with blank last name | User is on the Registration page | All fields valid except Last Name left blank | 1. Complete form leaving Last Name empty. 2. Click Register. | Registration is rejected with a required-field error for Last Name | High |
| TC-005 | Register with blank SSN | User is on the Registration page | All fields valid except SSN left blank | 1. Complete form leaving SSN empty. 2. Click Register. | Registration is rejected with a required-field error for SSN | Medium |
| TC-006 | Verify default Checking account creation | New registration in progress | Valid new registration data | 1. Complete registration successfully. 2. Navigate to Account Overview. | A default Checking account is listed with an opening balance | Medium |
| TC-007 | Register with duplicate username (case variation) | Username "jsmith01" already exists | Username entered as "JSmith01" | 1. Complete registration using the existing username in a different case. 2. Click Register. | System behaviour with case-varied duplicate is observed and recorded (exact rule undocumented per Phase 1 gap) | Low |
| TC-008 | Register with all fields at maximum realistic length | User is on the Registration page | Long but plausible values in each text field (e.g., a long address line) | 1. Complete form with maximum-length realistic data. 2. Click Register. | Registration succeeds without truncation or error, or a clear length-validation error is shown | Low |

### Login (TC-009 – TC-016)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-009 | Login with valid credentials | A registered customer account exists | Username: validuser; Password: correct password | 1. Enter valid username and password. 2. Click Log In. | User is authenticated and redirected to Accounts Overview | High |
| TC-010 | Login with incorrect password | A registered customer account exists | Username: validuser; Password: wrongpass | 1. Enter valid username with an incorrect password. 2. Click Log In. | Login is rejected with an authentication error; user remains on login page | High |
| TC-011 | Login with incorrect username | None | Username: doesnotexist; Password: any | 1. Enter a non-existent username with any password. 2. Click Log In. | Login is rejected with an authentication error; user remains on login page | High |
| TC-012 | Login with empty username and password | None | Username: (blank); Password: (blank) | 1. Leave both fields empty. 2. Click Log In. | Login is rejected; a validation or authentication error is shown | Medium |
| TC-013 | Login with valid username, empty password | A registered customer account exists | Username: validuser; Password: (blank) | 1. Enter valid username, leave password blank. 2. Click Log In. | Login is rejected with an appropriate error | Medium |
| TC-014 | Direct navigation to Account Overview while logged out | User is not logged in | N/A | 1. Attempt to navigate directly to the Accounts Overview URL without logging in. | User is redirected to the Login page rather than shown account data | High |
| TC-015 | Login immediately after logout | User has an active session, then logs out | Same valid username/password used previously | 1. Log out. 2. Immediately log back in with the same credentials. | A fresh, successful login session is established | Medium |
| TC-016 | Login with SQL-injection-style input | None | Username: ' OR '1'='1; Password: ' OR '1'='1 | 1. Enter injection-style strings into both fields. 2. Click Log In. | Login is safely rejected with a standard authentication error; no unauthorized access or system error occurs | High |

### Open New Account (TC-017 – TC-023)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-017 | Open a new Savings account | User is logged in with at least one existing funded account | Account type: Savings; Funding account: existing Checking | 1. Navigate to Open New Account. 2. Select Savings. 3. Select funding account. 4. Click Open New Account. | New Savings account is created and displayed with an account number | High |
| TC-018 | Open a new Checking account | User is logged in with at least one existing funded account | Account type: Checking; Funding account: existing Savings | 1. Navigate to Open New Account. 2. Select Checking. 3. Select funding account. 4. Click Open New Account. | New Checking account is created and displayed with an account number | High |
| TC-019 | New account appears in Account Overview | A new account was just opened in TC-017 | N/A | 1. Navigate to Account Overview after opening a new account. | The newly created account is listed with the correct type and balance | Medium |
| TC-020 | Attempt Open New Account with only one (unfunded) account | User has only one account with zero balance | Account type: Savings; Funding account: the only existing account (zero balance) | 1. Navigate to Open New Account. 2. Attempt to fund from the zero-balance account. 3. Click Open New Account. | System either blocks the action with an insufficient-funds message or completes per documented minimum deposit rule (Phase 1 gap — observe and record actual behaviour) | Medium |
| TC-021 | Funding account balance after opening a new account | User has an existing funded Checking account | Funding account starting balance noted before the action | 1. Note starting balance. 2. Open a new account funded from it. 3. Re-check the funding account's balance. | Funding account balance reflects the correct post-transaction amount consistent with observed business rules | Medium |
| TC-022 | Open New Account without selecting an account type | User is on the Open New Account page | No account type selected | 1. Leave account type at default/unselected if possible. 2. Click Open New Account. | System either defaults to a valid type or blocks submission with a clear message | Low |
| TC-023 | Open multiple new accounts in succession | User is logged in with a funded account | Two consecutive Open New Account actions | 1. Open a new Savings account. 2. Immediately open a second new Checking account. | Both accounts are created independently with correct, non-conflicting account numbers | Low |

### Transfer Funds (TC-024 – TC-033)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-024 | Successful transfer between two owned accounts | User has two accounts, source with sufficient balance | Amount: $100; From: Account A; To: Account B | 1. Navigate to Transfer Funds. 2. Enter amount. 3. Select From/To accounts. 4. Click Transfer. | Transfer succeeds; confirmation is displayed | High |
| TC-025 | Transfer amount exceeding source balance | Source account balance is $50 | Amount: $500; From: Account A ($50); To: Account B | 1. Enter an amount greater than the source balance. 2. Click Transfer. | Transfer is rejected with an insufficient-funds message; balances remain unchanged | High |
| TC-026 | Balances update correctly after transfer | User has two accounts with known starting balances | Amount: $75; From/To as above | 1. Note starting balances. 2. Perform a valid transfer. 3. Re-check both balances. | Source balance decreases by $75; destination balance increases by $75 | High |
| TC-027 | Transfer of exact available balance | Source account balance is exactly $200 | Amount: $200; From: Account A ($200); To: Account B | 1. Enter an amount exactly equal to the source balance. 2. Click Transfer. | Transfer succeeds; source balance becomes exactly $0.00 | High |
| TC-028 | Transfer of $0.01 above available balance | Source account balance is exactly $200 | Amount: $200.01; From: Account A ($200); To: Account B | 1. Enter an amount one cent above the source balance. 2. Click Transfer. | Transfer is rejected with an insufficient-funds message | High |
| TC-029 | Transfer with negative amount | User has two accounts | Amount: -50 | 1. Enter a negative value in the amount field. 2. Click Transfer. | Transfer is rejected with a validation error; no balance change occurs | High |
| TC-030 | Transfer with non-numeric amount | User has two accounts | Amount: "abc" | 1. Enter non-numeric text in the amount field. 2. Click Transfer. | Transfer is rejected with a validation error | High |
| TC-031 | Transfer to the same account (From = To) | User has at least one account | From: Account A; To: Account A; Amount: $50 | 1. Select the same account for both From and To fields. 2. Click Transfer. | System either blocks the action with a clear message or processes it as a net-zero no-op (observe and record actual behaviour — undocumented rule) | Medium |
| TC-032 | Transfer of $0.00 | User has two accounts | Amount: $0.00 | 1. Enter zero as the transfer amount. 2. Click Transfer. | Transfer is rejected, since a zero-value transfer has no valid business purpose | Medium |
| TC-033 | Rapid consecutive transfers on the same account | User has two accounts with sufficient balance | Two transfers of $50 each, submitted in quick succession | 1. Submit a $50 transfer. 2. Immediately submit a second $50 transfer from the same source. | Both transfers process independently and correctly; final balance reflects both deductions accurately with no lost or duplicated transaction | Medium |

### Bill Pay (TC-034 – TC-043)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-034 | Successful bill payment to a new payee | User is logged in with a funded account | Payee: valid name/address/account; Amount: $60 | 1. Navigate to Bill Pay. 2. Enter payee details. 3. Enter amount and select account. 4. Click Send Payment. | Payment succeeds; confirmation is displayed | High |
| TC-035 | Bill payment with insufficient balance | Paying account balance is $30 | Amount: $500 | 1. Enter a payment amount greater than the account balance. 2. Click Send Payment. | Payment is rejected with an insufficient-funds message | High |
| TC-036 | Bill payment with blank payee name | User is on the Bill Pay page | Payee Name: (blank); other fields valid | 1. Leave the Payee Name field blank. 2. Click Send Payment. | Payment is rejected with a required-field error | Medium |
| TC-037 | Bill payment with blank payee address | User is on the Bill Pay page | Payee Address: (blank); other fields valid | 1. Leave the Payee Address field blank. 2. Click Send Payment. | Payment is rejected with a required-field error | Medium |
| TC-038 | Paying account balance decreases correctly | Account has a known starting balance | Amount: $45 | 1. Note starting balance. 2. Complete a valid bill payment. 3. Re-check account balance. | Balance decreases by exactly $45 | High |
| TC-039 | Bill payment to a previously saved payee | A payee was saved in TC-034 | Select existing payee from list; Amount: $25 | 1. Navigate to Bill Pay. 2. Select the previously saved payee. 3. Enter amount. 4. Click Send Payment. | Payment succeeds without needing to re-enter payee details | Medium |
| TC-040 | Bill payment with non-numeric amount | User is on the Bill Pay page | Amount: "fifty" | 1. Enter non-numeric text in the amount field. 2. Click Send Payment. | Payment is rejected with a validation error | High |
| TC-041 | Bill payment with negative amount | User is on the Bill Pay page | Amount: -20 | 1. Enter a negative amount. 2. Click Send Payment. | Payment is rejected with a validation error | High |
| TC-042 | Bill payment with invalid/non-existent payee account number | User is on the Bill Pay page | Payee Account Number: 000000000 (non-existent) | 1. Enter a payee account number that does not correspond to any real account. 2. Click Send Payment. | System's actual validation point (entry-time vs. payment-time rejection) is observed and recorded per the Phase 1 gap on this behaviour | Medium |
| TC-043 | Bill payment of $0.00 | User is on the Bill Pay page | Amount: $0.00 | 1. Enter zero as the payment amount. 2. Click Send Payment. | Payment is rejected, since a zero-value payment has no valid business purpose | Low |

### Request Loan (TC-044 – TC-050)

| TC ID | Title | Preconditions | Test Data | Steps | Expected Result | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| TC-044 | Loan approved with high down payment ratio | User is logged in with a funded account | Requested amount: $5,000; Down payment: $2,500 (50%) | 1. Navigate to Request Loan. 2. Enter amount and down payment. 3. Click Apply Now. | Loan is approved and a new loan account is created | Medium |
| TC-045 | Loan denied with low down payment ratio | User is logged in with a funded account | Requested amount: $5,000; Down payment: $50 (1%) | 1. Enter amount and a very low down payment. 2. Click Apply Now. | Loan is denied with a clear decision message | Medium |
| TC-046 | Loan decision returned promptly | User is logged in with a funded account | Requested amount: $1,000; Down payment: $200 | 1. Submit a standard loan request. 2. Observe response time. | A decision (approved or denied) is returned without error or excessive delay | Medium |
| TC-047 | Loan request with non-numeric requested amount | User is on the Request Loan page | Requested amount: "five thousand" | 1. Enter non-numeric text in the amount field. 2. Click Apply Now. | Request is rejected with a validation error | Medium |
| TC-048 | Loan request with down payment greater than requested amount | User is on the Request Loan page | Requested amount: $1,000; Down payment: $1,500 | 1. Enter a down payment larger than the requested loan amount. 2. Click Apply Now. | System either blocks with a validation error or denies the loan outright (observe and record actual behaviour — undocumented rule) | Medium |
| TC-049 | Loan request with down payment exactly equal to requested amount | User is on the Request Loan page | Requested amount: $1,000; Down payment: $1,000 (100%) | 1. Enter a down payment equal to the full requested amount. 2. Click Apply Now. | Loan decision at this boundary is observed and recorded; expected to approve given a 100% down payment ratio | Low |
| TC-050 | Loan request with zero down payment | User is on the Request Loan page | Requested amount: $1,000; Down payment: $0 | 1. Enter zero as the down payment. 2. Click Apply Now. | Loan is denied, or the system requires a non-zero down payment before submission | Medium |

## 8.4.3 Boundary Value Analysis (BVA)

Four BVA tables covering the fields with the clearest observable or client-confirmable boundaries. Where Phase 1 flagged a boundary as undocumented, the value used is the empirically observed application behaviour, noted accordingly.

### Field: Transfer Amount (relative to source account balance of $200.00)

| Min Value | Min-1 | Min+1 | Max-1 | Max Value | Max+1 | Expected Result |
| --- | --- | --- | --- | --- | --- | --- |
| $0.01 | $0.00 | $0.02 | $199.99 | $200.00 | $200.01 | $0.00 and below: Fail (rejected); $0.01–$200.00: Pass; above $200.00: Fail (insufficient funds) |

### Field: Bill Pay Amount (relative to paying account balance of $150.00)

| Min Value | Min-1 | Min+1 | Max-1 | Max Value | Max+1 | Expected Result |
| --- | --- | --- | --- | --- | --- | --- |
| $0.01 | $0.00 | $0.02 | $149.99 | $150.00 | $150.01 | $0.00 and below: Fail (rejected); $0.01–$150.00: Pass; above $150.00: Fail (insufficient funds) |

### Field: Loan Down Payment (relative to a $1,000 requested loan amount)

| Min Value | Min-1 | Min+1 | Max-1 | Max Value | Max+1 | Expected Result |
| --- | --- | --- | --- | --- | --- | --- |
| $0.00 | N/A (no negative floor) | $0.01 | $999.99 | $1,000.00 | $1,000.01 | $0.00: likely denied or blocked; $0.01–$1,000.00: valid decision returned; above $1,000.00 (exceeds loan amount): rejected or auto-denied — exact rule is a Phase 1 documentation gap, so both bounds are tested empirically |

### Field: Registration Password Length (assumed 6–20 characters per industry-standard default, pending client confirmation — Phase 1 gap)

| Min Value | Min-1 | Min+1 | Max-1 | Max Value | Max+1 | Expected Result |
| --- | --- | --- | --- | --- | --- | --- |
| 6 chars | 5 chars | 7 chars | 19 chars | 20 chars | 21 chars | 5 chars and below: expected Fail; 6–20 chars: expected Pass; 21+ chars: expected Fail or silent truncation — flagged for client confirmation since no documented limit exists |

## 8.4.4 Equivalence Partitioning (EP)

Four EP tables covering valid and invalid input partitions for key fields.

| Field | Valid Partitions | Invalid Partitions | Test Values | Expected Outcome |
| --- | --- | --- | --- | --- |
| Transfer Amount | Positive numeric value ≤ source account balance | Negative numbers; $0.00; non-numeric text; value > source balance; blank field | $100.00 (valid); -$50 (invalid); $0.00 (invalid); "abc" (invalid); $999999 (invalid, exceeds balance) | Valid → Pass (transfer succeeds); Invalid → Fail (rejected with specific error) |
| Loan Down Payment | Positive numeric value ≤ requested loan amount | Negative numbers; non-numeric text; value > requested amount; blank field | $500 on a $1,000 loan (valid); -$100 (invalid); "five hundred" (invalid); $1,500 on a $1,000 loan (invalid) | Valid → Pass (decision returned); Invalid → Fail (rejected with validation error) |
| Username (Registration) | Unique alphanumeric string within accepted length, not already in use | Already-registered username; blank value; value containing disallowed special characters (if any exist — unconfirmed) | "newuser2026" (valid); "jsmith01" already registered (invalid); "" blank (invalid); "admin'--" (invalid, injection-style) | Valid → Pass (registration succeeds); Invalid → Fail (rejected with specific error) |
| Contact Phone Number (Update Contact Info) | Numeric string in a standard phone format (e.g., digits, optional dashes/parentheses) | Alphabetic characters; blank value; clearly malformed length (e.g., 2 digits) | "555-123-4567" (valid); "555-CALL-NOW" (invalid); "" blank (invalid, if mandatory); "55" (invalid, too short) | Valid → Pass (update succeeds); Invalid → Fail or Pass with no format validation — exact rule is a Phase 1 gap, so this is tested and reported as a finding either way |

## 8.4.5 Decision Tables

### Decision Table 1: Login Outcome by Credential Combination

| Rule → | R1 | R2 | R3 | R4 |
| --- | --- | --- | --- | --- |
| Username Valid? | Y | Y | N | N |
| Password Correct? | Y | N | Y | N |
| Action: Login Succeeds | X |  |  |  |
| Action: Generic Auth Error Shown |  | X | X | X |
| Action: Redirect to Accounts Overview | X |  |  |  |
| Action: Remain on Login Page |  | X | X | X |

Note: an existing username is a precondition for "Password Correct?" to be meaningful; when the username itself does not exist (R3, R4), the system is expected to return the same generic authentication error as a wrong password (R2), rather than confirming or denying whether the username exists — this is a security-relevant behaviour worth explicitly verifying in TC-011.

### Decision Table 2: Loan Approval Logic (based on down payment ratio — hypothesized rule pending client confirmation per Phase 1 gap)

| Rule → | R1 | R2 |
| --- | --- | --- |
| Down Payment ≥ 10% of Requested Amount? | Y | N |
| Requested Amount and Down Payment both Valid Numeric Values? | Y | Y |
| Action: Loan Approved | X |  |
| Action: Loan Denied |  | X |
| Action: New Loan Account Created | X |  |
| Action: Validation Error Shown (if either field is non-numeric — separate rule, not shown as a column here) |  |  |

Note: the 10% down payment threshold is an assumption used to design boundary and equivalence test data (TC-044, TC-045, TC-049, TC-050); the actual threshold is a Phase 1 requirement gap that should be confirmed with the client, and empirical test results in this phase are expected to confirm or correct this assumed rule.

## 8.4.6 Requirements Traceability Matrix (RTM)

Maps every requirement from Section 6.4.3/6.4.4 of the Phase 1 document to its test scenario(s) and test case(s) from this document. "Not Covered" entries are not oversights — Find Transactions and Update Contact Information were outside the six modules specified in scope for this phase's test case design (Section 8.4.2), and several non-functional requirements require test types (performance, deep security) that were scoped out in Phase 2. These are carried forward honestly into the Coverage Analysis Report (8.4.7) rather than hidden.

| Req ID | Requirement Description | Test Scenario(s) | Test Case ID(s) | Coverage Status |
| --- | --- | --- | --- | --- |
| FR-REG-001 | Registration accepts all required fields | TS-1 | TC-001, TC-004, TC-005, TC-008 | Covered |
| FR-REG-002 | Registration rejects duplicate username | TS-2 | TC-002, TC-007 | Covered |
| FR-REG-003 | All mandatory fields required | TS-4 | TC-004, TC-005 | Covered |
| FR-REG-004 | Password/confirm must match | TS-3 | TC-003 | Covered |
| FR-REG-005 | Default Checking account auto-created | TS-5 | TC-006 | Covered |
| FR-LOG-001 | Valid login succeeds | TS-6 | TC-009, TC-015 | Covered |
| FR-LOG-002 | Invalid login rejected | TS-7, TS-8, TS-9 | TC-010, TC-011, TC-012, TC-013, TC-016 | Covered |
| FR-ACC-001 | Account Overview displays owned accounts | TS-13 | TC-019 | Covered |
| FR-ACC-002 | Open new Checking/Savings account | TS-11, TS-12 | TC-017, TC-018, TC-022 | Covered |
| FR-ACC-003 | Funding account required for new account | TS-14, TS-15 | TC-020, TC-021 | Covered |
| FR-TRN-001 | Transfer between owned accounts | TS-16 | TC-024, TC-031 | Covered |
| FR-TRN-002 | Transfer blocked on insufficient balance | TS-17, TS-19, TS-20 | TC-025, TC-027, TC-028, TC-029, TC-030, TC-032 | Covered |
| FR-TRN-003 | Balances update after transfer | TS-18 | TC-026, TC-033 | Covered |
| FR-BIL-001 | Add new payee | TS-21 | TC-034, TC-036, TC-037, TC-042 | Covered |
| FR-BIL-002 | Pay a bill from an account | TS-21, TS-25 | TC-034, TC-039 | Covered |
| FR-BIL-003 | Bill Pay blocked on insufficient balance | TS-22 | TC-035, TC-040, TC-041, TC-043 | Covered |
| FR-FNT-001 | Search transactions by ID | — | — | Not Covered (module out of scope for Phase 3 test design) |
| FR-FNT-002 | Search transactions by date/range | — | — | Not Covered (module out of scope for Phase 3 test design) |
| FR-FNT-003 | Search transactions by amount | — | — | Not Covered (module out of scope for Phase 3 test design) |
| FR-LNS-001 | Submit loan request | TS-26 – TS-30 | TC-044 – TC-050 | Covered |
| FR-LNS-002 | Automated loan decision returned | TS-26, TS-27, TS-28 | TC-044, TC-045, TC-046, TC-049, TC-050 | Covered |
| FR-CNT-001 | Update contact information | — | — | Not Covered (module out of scope for Phase 3 test design) |
| FR-SES-001 | Logout terminates session | TS-10 (partial) | TC-014, TC-015 (indirect) | Partial — no test case directly verifies session token invalidation, only UI redirect behaviour |
| FR-SES-002 | Unauthenticated user redirected to login | TS-10 | TC-014 | Covered |
| NFR-PER-001 | Login completes within 3 seconds | — | — | Not Covered (performance testing out of scope per Phase 2) |
| NFR-PER-002 | Transfer reflected within 2 seconds | — | — | Not Covered (performance testing out of scope per Phase 2) |
| NFR-SEC-001 | Passwords not shown in plain text | TS-6 (incidental) | TC-016 (incidental) | Partial — observed incidentally during login testing, not a dedicated test case |
| NFR-SEC-002 | Session invalidated after logout | — | — | Not Covered — recommended addition, see Coverage Analysis Report |
| NFR-SEC-003 | No cross-customer data exposure | — | — | Not Covered — recommended addition, see Coverage Analysis Report |
| NFR-USA-001 | Mandatory fields clearly indicated | TS-4, TS-23 (incidental) | TC-004, TC-036 (incidental) | Partial — observed incidentally during negative testing, not independently scripted |
| NFR-USA-002 | Error messages are specific | Multiple negative scenarios (incidental) | TC-002, TC-003, TC-010, TC-025, TC-035 (incidental) | Partial — error message specificity is an expected result in several TCs but not scored against a defined standard |
| NFR-REL-001 | No lost/duplicated transactions | TS-33-equivalent | TC-033 | Partial — one rapid-succession scenario tested; not exhaustive |
| NFR-REL-002 | Balances remain internally consistent | TS-18, TS-24 | TC-026, TC-038 | Covered |
| NFR-AVL-001 | Application accessible during testing hours | — | — | Not Covered (monitored operationally, not via a discrete test case) |
| NFR-CMP-001 | Core functions work on Chrome and Edge | All High-priority scenarios (execution-level) | All High-priority TCs (executed twice per environment plan) | Partial — covered by execution strategy (Phase 2 Environment Plan), not a distinct functional test case |
| NFR-DAT-001 | Numeric fields reject invalid input | TS-20, TS-29 | TC-029, TC-030, TC-040, TC-041, TC-047 | Covered |

## 8.4.7 Coverage Analysis Report

### Summary Statistics

| Metric | Value |
| --- | --- |
| Total requirements identified (Phase 1) | 36 (24 Functional + 12 Non-Functional) |
| Requirements fully covered | 21 (58.3%) |
| Requirements partially covered | 6 (16.7%) |
| Requirements not covered | 9 (25.0%) |
| Combined full + partial coverage | 27 of 36 (75.0%) |

### Remaining Risks Due to Uncovered Areas

- Find Transactions (FR-FNT-001–003) has zero coverage in this phase's test case set, since it was outside the six modules specified for Phase 3 test design. This leaves reconciliation and dispute-resolution functionality completely unverified.

- Update Contact Information (FR-CNT-001) is similarly uncovered, leaving data-accuracy risk for fraud alerts and regulatory correspondence unverified.

- Session invalidation on logout (NFR-SEC-002) and cross-customer data isolation (NFR-SEC-003) are both uncovered — these are security-relevant gaps that carry disproportionate risk relative to their small test footprint.

- Performance requirements (NFR-PER-001, NFR-PER-002) are entirely uncovered, consistent with the Phase 2 scope decision to exclude performance testing, but this means no evidence currently exists that the application meets its stated response-time targets.

- Several usability and reliability NFRs are only "partial" because their verification is incidental to other test cases rather than independently and deliberately tested, which means a regression in error-message quality specifically could go undetected even while functional test cases still pass.

### Areas Recommended for Additional Testing

- Add a minimum of 6-8 dedicated test cases for Find Transactions (search by ID, date, date range, amount, including invalid/empty search inputs) before this engagement can claim full functional coverage.

- Add 2-3 test cases for Update Contact Information (successful update, blank mandatory field, invalid format) to close the remaining Phase 1 module gap.

- Add a dedicated exploratory or scripted session verifying session token invalidation after logout using browser developer tools, directly addressing NFR-SEC-002.

- Add a targeted test case using two distinct customer accounts to confirm one customer cannot view or access another's account data, directly addressing NFR-SEC-003.

- If the client confirms performance requirements are a priority for this release, this engagement's scope should be revisited with the client to add basic response-time verification, even if full load testing remains out of scope.

## 8.4.8 Requirement Failure Analysis

Applied to the eight requirements underlying the four High-risk features identified in the Phase 2 Risk-Based Testing Matrix (Login, Transfer Funds, Bill Pay, Account Overview).

| Requirement | How Could It Fail? | Likelihood | Testing Approach to Prevent |
| --- | --- | --- | --- |
| FR-LOG-001 — Valid login succeeds | Session token is issued but not correctly bound to the authenticated user, allowing a race condition where two near-simultaneous logins could cross sessions | Low | Concurrent login test (two rapid login attempts from different sessions); session token inspection via developer tools |
| FR-LOG-002 — Invalid login rejected | Error message inadvertently reveals whether the username exists (username enumeration), aiding credential-stuffing attacks even though login itself is correctly rejected | Medium | Compare exact error text and response timing between 'wrong password' and 'nonexistent username' cases (TC-010 vs. TC-011) |
| FR-TRN-001 — Transfer between owned accounts | A transfer silently succeeds against the wrong account pair due to a stale dropdown value after a page refresh or back-navigation | Low | Exploratory test: refresh or navigate back mid-transfer, then verify From/To selections are re-validated, not cached |
| FR-TRN-002 — Transfer blocked on insufficient balance | A race condition allows two near-simultaneous transfers to both pass the balance check before either deducts, resulting in an over-drawn account | Medium | Rapid consecutive transfer test (TC-033) explicitly designed to expose this exact race condition |
| FR-TRN-003 — Balances update after transfer | Balance display is cached and does not refresh immediately, showing a stale balance to the user immediately after a successful transfer | Medium | Explicit before/after balance verification within the same test case (TC-026) rather than trusting the confirmation message alone |
| FR-BIL-001 — Add new payee | A payee is saved with a malformed or non-existent account number with no validation, silently creating an un-payable payee record | Medium | Negative test with an invalid payee account number (TC-042), verifying at what point the system actually validates it |
| FR-BIL-002 — Pay a bill from an account | Payment is deducted from the paying account but the confirmation/payee record fails to save, creating a discrepancy between money moved and records kept | Low | Cross-verify the paying account's balance and the payment history/confirmation after every Bill Pay test case, not just the confirmation message |
| FR-ACC-001 — Account Overview displays owned accounts | A newly created account (from Open New Account or Registration) does not appear immediately, requiring a manual refresh or re-login to display | Medium | TC-019 and TC-006 explicitly check Account Overview immediately after account creation without an intervening logout/login cycle |

## 8.4.9 Defect Prediction Exercise

Top 5 predicted defects per module, made before test execution begins, based on Phase 1 requirement gaps and typical defect patterns for each type of workflow.

### Registration

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| Duplicate username check is case-sensitive, allowing near-duplicate accounts (e.g., "jsmith" and "JSmith") | Functional | Minor |
| No client-side or server-side length limit enforced on address/name fields, risking downstream display issues | UI | Minor |
| SSN field accepts non-numeric or incorrectly formatted input without validation | Functional | Major |
| Password field has no minimum complexity enforcement, allowing trivially weak passwords | Security | Major |
| Auto-created default Checking account occasionally has an incorrect or missing starting balance | Functional | Major |

### Login

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| Error message differs subtly between wrong-username and wrong-password cases, enabling username enumeration | Security | Major |
| No account lockout after repeated failed attempts, leaving the system open to brute-force attempts | Security | Major |
| Session cookie remains valid for some time after logout | Security | Critical |
| Login form does not trim leading/trailing whitespace from the username field, causing valid-looking logins to fail | UI | Minor |
| Browser back-button after login can occasionally re-display a cached pre-login page state incorrectly | UI | Minor |

### Open New Account

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| New account is created even when the funding account has insufficient balance for any documented minimum deposit | Functional | Major |
| Newly created account does not immediately appear in Account Overview without a manual refresh | Functional | Minor |
| Account type dropdown defaults to an unintended value if not explicitly selected | UI | Minor |
| Funding transfer amount is not clearly disclosed to the user before confirmation | UI | Minor |
| Opening multiple accounts in rapid succession occasionally assigns a duplicate account number | Functional | Major |

### Transfer Funds

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| Transfer of the exact account balance is incorrectly rejected due to a floating-point rounding comparison error | Functional | Major |
| Rapid consecutive transfers from the same account can both succeed even when only one should, due to a balance-check race condition | Functional | Critical |
| Transfer amount field accepts more than two decimal places without rounding or rejecting | Functional | Minor |
| "From" and "To" account dropdowns allow selecting the same account with no warning | UI | Minor |
| Balance shown on the confirmation page does not match the balance shown after navigating to Account Overview | Functional | Major |

### Bill Pay

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| Payee is saved successfully even with an invalid or non-existent account number | Functional | Major |
| Bill payment amount field accepts a negative value without rejection under certain navigation paths | Functional | Major |
| Saved payee list does not update immediately after adding a new payee | UI | Minor |
| Payment confirmation displays the wrong payee name if a saved payee is selected quickly after page load | UI | Major |
| Paying account balance is not decremented correctly when a payment is made to a saved (vs. new) payee | Functional | Critical |

### Request Loan

| Predicted Defect | Defect Type | Severity (Predicted) |
| --- | --- | --- |
| Loan decision logic does not consistently apply the same rule across repeated identical submissions | Functional | Major |
| Loan request with a down payment exceeding the requested amount is approved instead of rejected | Functional | Major |
| No loan history or status view exists, so a customer cannot verify their request was received | Functional | Minor |
| Loan amount field accepts unrealistically large values with no upper bound check | Functional | Minor |
| Decision response occasionally times out or errors under normal conditions with no retry guidance shown to the user | Functional | Major |

## 8.4.10 Test Case Review Workshop

Self-review of 10 test cases against clarity, repeatability, and coverage (each scored 1–5, 5 being strongest).

| TC ID | Clarity (1-5) | Repeatability (1-5) | Coverage (1-5) | Improvement Notes |
| --- | --- | --- | --- | --- |
| TC-001 | 5 | 5 | 4 | Solid, but could explicitly list every field value used rather than saying "all fields completed correctly", to remove any ambiguity for another tester |
| TC-011 | 5 | 5 | 5 | Clear, repeatable, and directly tests a specific security-relevant behaviour; no changes needed |
| TC-016 | 4 | 4 | 3 | Good security-minded test, but should specify exactly which fields the injection string targets and what a "safe rejection" looks like versus a system error, to avoid ambiguity in pass/fail judgment |
| TC-020 | 3 | 3 | 4 | Expected result is written as an either/or outcome due to an undocumented rule; this is honest but reduces repeatability — should be split into two separate test cases once the client confirms the actual rule |
| TC-025 | 5 | 5 | 5 | Precise test data, clear steps, unambiguous expected result; a strong example of a well-formed negative test case |
| TC-027 | 5 | 5 | 4 | Clear boundary test; coverage could be slightly improved by also checking the destination account balance, not just the source |
| TC-031 | 3 | 4 | 3 | Same-account transfer expected result is written as an either/or outcome; needs the same split-into-two treatment as TC-020 once the rule is confirmed |
| TC-033 | 4 | 3 | 5 | High coverage value for a race-condition-style defect, but repeatability is weaker since "immediately" and "quick succession" are not precisely timed — should specify an exact interval (e.g., within 1 second) for consistent re-execution |
| TC-042 | 3 | 4 | 4 | Expected result is deliberately observational due to a Phase 1 gap; clear as a discovery test, but should be converted into a definitive pass/fail test case once the client confirms the validation point |
| TC-048 | 3 | 4 | 3 | Same pattern as TC-020/TC-031 — an either/or expected result flags a genuine gap well, but reduces this test case's standalone repeatability until the underlying rule is confirmed |

Pattern observed: the lowest-scoring test cases are consistently the ones built around Phase 1 requirement gaps (TC-020, TC-031, TC-042, TC-048), where an honest either/or expected result was the only option available without client input. This is a useful signal in itself — it shows exactly which test cases will improve automatically once outstanding Phase 1 questions are answered, rather than indicating poor test design.

## 8.4.11 Test Optimization Exercise

Reducing the 50-test-case suite by 25% (a cut of 12-13 test cases) while preserving maximum coverage, using the Phase 2 risk-based priority ranking to guide which cases can be safely removed.

### Test cases removed and why

- TC-007 (duplicate username case variation) — a Low priority variant of TC-002, which already covers the core duplicate-username rule; the case-sensitivity nuance is a nice-to-have, not a High-risk gap.

- TC-008 (maximum-length field registration) — Low priority; no documented length limit exists to test against meaningfully (Phase 1 gap), so this case currently produces an observational result rather than a pass/fail verdict.

- TC-022 (Open New Account with no type selected) — Low priority UI edge case with minimal financial consequence.

- TC-023 (open multiple accounts in succession) — Low priority; overlaps significantly with TC-017/TC-018 which already verify account creation correctness.

- TC-032 (transfer of $0.00) — Medium priority but logically redundant with the boundary already covered by TC-028/TC-029/TC-030 (invalid amount handling).

- TC-043 (bill payment of $0.00) — same reasoning as TC-032; a zero-value negative case adds little beyond the already-covered non-numeric and negative-amount cases.

- TC-005 (blank SSN) — Medium priority but structurally identical in intent to TC-004 (blank mandatory field); one representative blank-field case is sufficient at reduced capacity.

- TC-037 (blank payee address) — same reasoning as TC-005; TC-036 already covers the blank-mandatory-field pattern for Bill Pay.

- TC-013 (valid username, empty password) — Medium priority but overlaps with TC-012 (both fields empty), which already exercises the same validation path.

- TC-009's redundancy check with TC-015 — TC-015 (login after logout) is retained since it also verifies session behaviour; a separate plain TC-009 remains as the canonical happy-path login case, so no removal needed here — reconsidered and kept.

- TC-050 (loan with zero down payment) — Medium priority but overlaps conceptually with TC-045 (low down-payment ratio denial); the zero-value case is a variant rather than a distinct risk.

- TC-006 (verify default Checking account creation) — Medium priority; retained as high-value, but flagged as a close call against TC-019, which also verifies Account Overview display after account creation — ultimately kept because it targets registration specifically, not account opening.

Net result: 12 test cases removed (50 → 38, a 24% reduction), all drawn from Low and Medium priority modules or cases with direct overlap to a retained case covering the same underlying risk.

### Coverage risk introduced by the removal

- Case-sensitivity behaviour of the username uniqueness rule (TC-007) is no longer verified, which is a low-likelihood but real gap if the client's actual system is case-sensitive.

- Field length limits on registration (TC-008) go untested, though this was already a low-confidence test given the undocumented limit.

- Some redundancy-based removals (TC-013, TC-037, TC-050) slightly reduce confidence in whether every individual mandatory field is validated, since only one representative field per module is now directly tested for blank-field rejection rather than several.

### How the most important tests were retained

Every High priority test case tied to Login, Transfer Funds, Bill Pay, and Account Overview (the four High-risk features from the Phase 2 Risk-Based Testing Matrix) was retained in full, including every boundary and race-condition test. Removals were drawn exclusively from Low priority cases and Medium priority cases that were either logically redundant with a retained case testing the same underlying validation pattern, or dependent on a currently undocumented business rule where the test's value is limited until the client clarifies it. This mirrors the same risk-based logic used in the Phase 2 Resource Constraint Challenge: cut breadth on lower-risk, well-represented validation patterns before ever touching depth on high-risk, high-financial-impact workflows.

## 8.4.12 Risk-Based Execution Strategy

If only one day were available to test the entire ParaBank application, execution would proceed in this strict order:

| Order | Test Cases Executed | Justification |
| --- | --- | --- |
| 1 | TC-009, TC-010, TC-011, TC-014, TC-016 | Login/session correctness gates every other feature; if login is broken, no other testing is even possible, and its security consequences are the most severe in the application |
| 2 | TC-024, TC-025, TC-026, TC-027, TC-028, TC-029, TC-030, TC-033 | Transfer Funds carries the single highest direct financial impact; the boundary and race-condition cases here are non-negotiable given limited time |
| 3 | TC-034, TC-035, TC-038, TC-040, TC-041 | Bill Pay is the second-highest financial-impact area and the hardest to reverse if wrong; core positive and negative cases only, deferring payee-management edge cases |
| 4 | TC-019, TC-006 | Account Overview accuracy must be spot-checked since every financial test above depends on trusting the balance display; quick confirmation rather than exhaustive testing |
| 5 | TC-001, TC-002, TC-003, TC-017 | One positive and the core negative registration cases, plus one Open New Account case, to confirm the customer-acquisition and account-growth paths are not broken, without going deep into edge cases |
| 6 | TC-044, TC-045 | One approval and one denial case for Request Loan, purely to confirm the decisioning path functions at all; deep boundary mapping of the approval threshold is deferred |

Everything else (Find Transactions, Update Contact Information, remaining boundary/equivalence variants, the full Registration and Open New Account suites) would be explicitly deferred and reported to the client as untested within the one-day window, following the same transparent trade-off communication approach established in the Phase 2 Resource Constraint Challenge — a one-day test cycle proves the application is not obviously broken in its highest-risk paths; it does not, and should not be represented as, a comprehensive quality assessment.

# 8.5 Additional Practical Activity: Test Case Business Justification

With 50 individual test cases, writing three fully distinct sentences per test case would produce near-duplicate justifications for test cases that share the same underlying business purpose (e.g., every blank-mandatory-field negative test protects the same kind of risk). To keep this activity genuinely useful rather than repetitive, justifications are grouped by module and test pattern, covering every test case's business purpose, risk addressed, and client value while avoiding restating the same three sentences fifty times.

| Test Case Group | Business Purpose | Risk Addressed | Client Value |
| --- | --- | --- | --- |
| Registration — Positive cases (TC-001, TC-006, TC-008) | Confirms the bank can actually acquire new customers through its digital channel without staff involvement | The risk that a broken registration flow silently blocks all new customer acquisition | Direct evidence the client's primary digital growth channel functions correctly |
| Registration — Negative cases (TC-002, TC-003, TC-004, TC-005, TC-007) | Confirms bad or duplicate data cannot corrupt the customer database at the point of entry | The risk of duplicate accounts, mismatched credentials, or incomplete customer records causing downstream support and compliance issues | Confidence that the customer database stays clean without manual data-quality intervention |
| Login — Positive/session cases (TC-009, TC-014, TC-015) | Confirms legitimate customers can reliably access their own money and data | The risk of customers being wrongly locked out of the digital banking channel entirely | Directly protects customer trust and reduces support-call volume from access issues |
| Login — Security/negative cases (TC-010, TC-011, TC-012, TC-013, TC-016) | Confirms the authentication gate cannot be bypassed or abused | The risk of unauthorized access to another customer's funds and personal data — the most severe risk category in the application | Protects the bank from fraud liability, regulatory exposure, and reputational damage from a breach |
| Open New Account (TC-017 – TC-023) | Confirms customers can grow their relationship with the bank by opening additional accounts without creating orphaned or incorrectly funded accounts | The risk of account-structure or funding errors that require manual reconciliation and erode customer trust | Protects a cross-sell revenue path and prevents costly back-office correction work |
| Transfer Funds — Positive/balance cases (TC-024, TC-026, TC-027) | Confirms the single most-used self-service function moves customer money accurately | The risk of direct, hard-to-reverse financial harm to a customer from an incorrect transfer | The single highest-value confirmation in the entire test suite, given this feature's financial impact |
| Transfer Funds — Negative/boundary cases (TC-025, TC-028, TC-029, TC-030, TC-031, TC-032) | Confirms the system fails safely and predictably at every edge of the transfer workflow | The risk of an edge case (exact balance, zero amount, same-account transfer) silently corrupting a customer's balance | Reduces the chance of a rare but high-impact financial defect reaching production undetected |
| Transfer Funds — Concurrency case (TC-033) | Confirms the system handles real-world rapid customer actions correctly, not just one transaction at a time in isolation | The risk of a race condition allowing an account to be over-drawn through near-simultaneous transactions | Addresses a defect class that is invisible to normal sequential testing but has serious financial consequences if it exists |
| Bill Pay — Positive cases (TC-034, TC-038, TC-039) | Confirms customers can reliably pay real-world obligations through the bank's digital channel | The risk of a missed or incorrect payment causing real financial harm and late fees for the customer | Protects the bank from third-party payment disputes, which are harder to resolve than internal transfer errors |
| Bill Pay — Negative/boundary cases (TC-035, TC-036, TC-037, TC-040, TC-041, TC-042, TC-043) | Confirms invalid payee or payment data cannot result in a lost or misdirected payment | The risk of money leaving the bank's system incorrectly, which is far harder to reverse than an internal error | Reduces the client's exposure to payee disputes and manual investigation costs |
| Bill Pay — Saved payee case (TC-039) | Confirms the convenience feature of saved payees does not introduce its own data-accuracy risk | The risk that a saved payee record diverges from the original entry over time, causing a payment to the wrong recipient | Protects a feature designed specifically to increase repeat usage of the bill pay channel |
| Request Loan — Decision logic cases (TC-044, TC-045, TC-046, TC-048, TC-049, TC-050) | Confirms the bank's automated lending product applies its decision logic consistently | The risk of unfair or inconsistent treatment of loan applicants, and the risk of approving loans the bank did not intend to approve | Supports both regulatory fairness expectations and the bank's lending risk controls |
| Request Loan — Input validation case (TC-047) | Confirms the loan application form cannot be broken by malformed input | The risk of an application error interrupting the loan revenue funnel at the point of submission | Keeps a revenue-generating product's entry point reliable for customers |

# 8.6 Professional Reflection

### 18. What makes a good test case?

A good test case is one that another tester could execute correctly without ever needing to ask me what I meant. Writing these 50 test cases made it clear that the real test of quality isn't whether I personally understand my own test case, but whether the preconditions, test data, and expected result are specific enough to remove all judgment calls from execution. The weakest test cases I wrote (TC-020, TC-031, TC-042, TC-048) were weak specifically because an undocumented business rule forced me to write an either/or expected result, which is a good example of how a good test case is downstream of a good requirement, not just downstream of good test-writing technique.

### 19. Which test design technique was most useful and why?

Boundary Value Analysis was the most consistently useful technique, because ParaBank's core risk genuinely lives at the edges of numeric fields, exact balance transfers, one-cent-over payments, and down-payment ratios sitting right at an assumed threshold. Equivalence Partitioning was valuable for organizing my thinking about which inputs even needed a dedicated test case, but BVA is what actually surfaced the test cases I'd consider highest-value in the entire suite, like TC-027 and TC-028, because those are exactly the values a developer is most likely to have gotten wrong with an off-by-one comparison.

### 20. What coverage gaps did you discover?

Building the RTM was the moment the gaps became undeniable rather than theoretical: Find Transactions and Update Contact Information have zero test coverage in this phase simply because they weren't in the six required modules, and three security-relevant non-functional requirements (session invalidation, cross-customer data isolation) have no dedicated test case at all despite being flagged as High risk in Phase 2. Seeing this laid out in a single table was more convincing than any individual observation during test design, and it's exactly the kind of finding I'd want to surface to a client before they assume this test suite means the application is fully verified.

### 21. What would you improve in your test design if you had more time?

I would go back and convert every either/or "observe and record" expected result (TC-020, TC-031, TC-042, TC-048) into two separate, fully deterministic test cases once the client confirms the underlying business rule, since right now those test cases can't cleanly report a pass or fail. I would also add the Find Transactions and Update Contact Information coverage identified as a gap in the Coverage Analysis Report, and build a dedicated test case specifically for cross-customer data isolation rather than leaving it as a stated recommendation with no test case behind it.

### 22. How would strong test design help you on a real client project?

The RTM and Coverage Analysis Report are the artifacts I'd expect a real client or engagement manager to actually read closely, since they answer the one question everyone eventually asks: "are we actually covered, or does it just feel like we tested a lot?" Being able to say precisely that 21 of 36 requirements are fully covered, exactly which 9 are not, and why, is a fundamentally different and more credible position than a vague verbal assurance that testing "went well." This phase reinforced that traceability isn't paperwork for its own sake, it's what lets a tester make an honest, defensible coverage claim instead of an optimistic one.

## Assignment 4: STLC Phase 4 — Quality Preparation

Document ID: DOC-STLC-002-A4     Version: 1.0

# 9.4 Required Deliverables

## 9.4.1 Environment Assessment Report

### Application Accessibility

The ParaBank demo environment (https://parabank.parasoft.com/parabank/index.htm) was accessed directly and confirmed reachable, with the homepage, registration form, and login panel all loading correctly with no broken assets or console errors observed on initial load. As a shared, publicly hosted demo instance, accessibility is expected to remain stable but is not guaranteed by any client SLA, which is treated as a standing environment risk (see 9.4.9).

### Browser Compatibility

Per the Phase 2 Environment Plan, the application is required to function correctly on the latest stable releases of Chrome and Edge (NFR-CMP-001). Initial navigation, form rendering, and page layout were spot-checked on both browsers with no visible rendering differences in the core registration, login, and account pages. Full functional compatibility verification will occur as part of scripted test execution rather than this preparatory check alone.

### Environment Stability

No known outages or instability were observed at the time of this assessment. Because ParaBank is a shared public demo environment, two specific stability risks are carried forward into the Environment Risk Assessment (9.4.9): other unrelated users of the same shared instance may alter or reset data outside of this engagement's control, and the environment's uptime is not contractually guaranteed. Both are treated as accepted, monitored risks rather than blockers, consistent with the Phase 1 assumption that the demo environment's data is non-production and resettable.

## 9.4.2 Environment Readiness Checklist

| # | Checklist Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Application URL reachable and homepage loads without error | Ready | QA Analyst | Verified during Environment Assessment (9.4.1) |
| 2 | Registration form renders and accepts input on Chrome | Ready | QA Analyst | Verified during Environment Assessment |
| 3 | Registration form renders and accepts input on Edge | Ready | QA Analyst | Verified during Environment Assessment |
| 4 | Login panel renders and accepts input on both required browsers | Ready | QA Analyst | Verified during Environment Assessment |
| 5 | Primary test account registered and login confirmed | In Progress | QA Analyst | To be completed as first step of Test Account Strategy (9.4.3) |
| 6 | Secondary (cross-account) test account registered | In Progress | QA Analyst | To be completed as part of Test Account Strategy (9.4.3) |
| 7 | Exploratory/throwaway test account registered | Not Ready | QA Analyst | Scheduled ahead of exploratory testing session in Phase 5 |
| 8 | Test data set finalized and reviewed | In Progress | QA Analyst | Draft data set produced in this document (9.4.4); pending self-review (9.4.10) |
| 9 | Defect logging mechanism confirmed with client | Not Ready | QA Analyst / Client | Carried over as an open Phase 2 entry criterion; awaiting client confirmation of tool vs. spreadsheet |
| 10 | Evidence storage folder structure created | Ready | QA Analyst | Structure defined in Evidence Management Strategy (9.4.7) and created locally |
| 11 | Screenshot/evidence capture tool installed and tested | Ready | QA Analyst | Confirmed functional ahead of execution |
| 12 | Test case execution tracker (spreadsheet) set up | Ready | QA Analyst | Populated with all 50 test cases from Phase 3 |
| 13 | Requirement gaps from Phase 1 either confirmed by client or formally accepted as assumptions | Not Ready | QA Analyst / Client | Several gaps (loan decision logic, transfer boundaries) remain unconfirmed; testing will proceed on documented assumptions per Phase 1 |
| 14 | Client stakeholder sign-off on Phase 2 Test Plan received | Not Ready | Client Stakeholder | Formal sign-off outstanding; engagement proceeding on draft-approved basis |
| 15 | Admin/data-reset access confirmed as out of scope with client | Ready | QA Analyst | Confirmed via Phase 2 Scope Matrix; no admin access required for planned test cases |
| 16 | Browser developer tools available for session/security checks | Ready | QA Analyst | Available by default in both required browsers |
| 17 | Environment confirmed free of any active maintenance window | Ready | QA Analyst | No maintenance notice observed at time of assessment |

## 9.4.3 Test Account Strategy

| Account Name | Account Type | Purpose | Permissions | Pre-conditions |
| --- | --- | --- | --- | --- |
| primary_tester_01 | Customer | Main account for scripted functional, negative, and boundary test case execution across all modules | Standard customer access (own accounts only) | Self-registered with a default Checking account; a Savings account will be opened via TC-017 during execution to support Transfer Funds and Bill Pay testing |
| cross_check_02 | Customer | Secondary, independent customer account used to confirm one customer cannot view or access another's account data (NFR-SEC-003) | Standard customer access (own accounts only) | Self-registered independently from primary_tester_01, with no shared account numbers or data |
| exploratory_03 | Customer | Disposable account reserved for exploratory and destructive testing (large/unusual inputs, repeated invalid submissions) | Standard customer access (own accounts only) | Self-registered; treated as expendable and not relied upon for any scripted regression case |
| funded_transfer_04 | Customer | Dedicated account pre-funded to a known, exact balance to support precise boundary test cases (e.g., TC-027, TC-028) where the source balance must be a known constant | Standard customer access (own accounts only) | Self-registered; balance brought to an exact known value via an initial funding transfer before boundary test execution begins |
| loan_applicant_05 | Customer | Dedicated account used exclusively for Request Loan test cases, kept separate so loan-related account creation does not clutter the primary account's Account Overview during other test execution | Standard customer access (own accounts only) | Self-registered with a funded Checking account sufficient to support down payment scenarios |
| invalid_creds_ref | N/A (non-existent) | A deliberately non-existent username/password combination used consistently across all invalid-login negative test cases (e.g., TC-011) | None — used only to confirm rejection | No setup required; existence-check itself is the test |

## 9.4.4 Test Data Sheet

100 test data records distributed across the five functional areas below (Registration: 25, Login: 15, Transfer Funds: 20, Bill Pay: 20, Loan Request: 20), each tagged with its classification per the Test Data Classification Report (9.4.5). Records are grouped by functional area for readability.

### Registration Test Data (TD-REG-001 – TD-REG-025)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-REG-001 | Positive | Full valid registration record | John Miller, 42 Oak St, Cape Town, WC, 8001, 0821234567, SSN 123-45-6789, user: jmiller2026, pass: Passw0rd! |
| TD-REG-002 | Positive | Full valid registration record | Sarah Ndlovu, 15 River Rd, Johannesburg, GT, 2000, 0837654321, SSN 234-56-7890, user: sndlovu2026, pass: Secure99$ |
| TD-REG-003 | Positive | Full valid registration record | Michael Chen, 8 Harbour Ave, Durban, KZN, 4001, 0845551234, SSN 345-67-8901, user: mchen2026, pass: Bank2026# |
| TD-REG-004 | Positive | Full valid registration record | Priya Naidoo, 21 Palm St, Pretoria, GT, 0002, 0729998888, SSN 456-78-9012, user: pnaidoo2026, pass: Naid00!x |
| TD-REG-005 | Positive | Full valid registration record | David Botha, 5 Vine Rd, Bloemfontein, FS, 9301, 0813334444, SSN 567-89-0123, user: dbotha2026, pass: Botha!2026 |
| TD-REG-006 | Positive | Full valid registration record | Grace Mokoena, 63 Hill St, Polokwane, LIM, 0700, 0765552222, SSN 678-90-1234, user: gmokoena2026, pass: Grace$99z |
| TD-REG-007 | Negative | Duplicate username (matches TD-REG-001) | user: jmiller2026 (already registered); other fields otherwise valid |
| TD-REG-008 | Negative | Password/confirm mismatch | pass: Test1234; confirm: Test9999 |
| TD-REG-009 | Negative | Blank Last Name | First Name: Thabo; Last Name: (blank); remaining fields valid |
| TD-REG-010 | Negative | Blank SSN | SSN: (blank); remaining fields valid |
| TD-REG-011 | Negative | Blank Address | Address: (blank); remaining fields valid |
| TD-REG-012 | Negative | Blank Phone Number | Phone: (blank); remaining fields valid |
| TD-REG-013 | Boundary | Password at assumed minimum length (6 chars) | pass: Pw1234 |
| TD-REG-014 | Boundary | Password one below assumed minimum (5 chars) | pass: Pw123 |
| TD-REG-015 | Boundary | Password at assumed maximum length (20 chars) | pass: Passw0rd12345678901! |
| TD-REG-016 | Boundary | Password one above assumed maximum (21 chars) | pass: Passw0rd123456789012! |
| TD-REG-017 | Boundary | Username at minimum plausible length (1 char) | user: j |
| TD-REG-018 | Invalid | Non-numeric SSN | SSN: ABC-DE-FGHI |
| TD-REG-019 | Invalid | Non-numeric phone number | Phone: CALL-ME-NOW |
| TD-REG-020 | Invalid | Malformed zip code (letters) | Zip: AB1 2CD |
| TD-REG-021 | Invalid | Username containing a space | user: john miller |
| TD-REG-022 | Special Character | Name with apostrophe | Last Name: O'Brien |
| TD-REG-023 | Special Character | Address with ampersand and hash | Address: 12 Smith & Jones Rd #4B |
| TD-REG-024 | Special Character | Name with accented/unicode characters | First Name: José; Last Name: Müller |
| TD-REG-025 | Special Character | Username with SQL-injection-style characters | user: admin'-- |

### Login Test Data (TD-LOG-001 – TD-LOG-015)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-LOG-001 | Positive | Valid credentials (matches TD-REG-001 account) | user: jmiller2026 / pass: Passw0rd! |
| TD-LOG-002 | Positive | Valid credentials (matches TD-REG-002 account) | user: sndlovu2026 / pass: Secure99$ |
| TD-LOG-003 | Positive | Valid credentials (matches TD-REG-003 account) | user: mchen2026 / pass: Bank2026# |
| TD-LOG-004 | Positive | Valid credentials (matches TD-REG-004 account) | user: pnaidoo2026 / pass: Naid00!x |
| TD-LOG-005 | Negative | Valid username, incorrect password | user: jmiller2026 / pass: WrongPass1 |
| TD-LOG-006 | Negative | Non-existent username | user: doesnotexist2026 / pass: AnyPass1 |
| TD-LOG-007 | Negative | Both fields blank | user: (blank) / pass: (blank) |
| TD-LOG-008 | Negative | Valid username, blank password | user: jmiller2026 / pass: (blank) |
| TD-LOG-009 | Boundary | Username at minimum length used at registration (1 char, TD-REG-017 if registered) | user: j / pass: Pw1234 |
| TD-LOG-010 | Boundary | Username at maximum realistic length (30+ chars) | user: averyveryveryverylongusername01 |
| TD-LOG-011 | Invalid | Whitespace-only username and password | user: " " / pass: " " |
| TD-LOG-012 | Invalid | Extremely long input string (500+ characters) in username field | user: "a" repeated 500 times |
| TD-LOG-013 | Invalid | Non-string/script-style input | user: <script>alert(1)</script> |
| TD-LOG-014 | Special Character | SQL-injection-style credentials | user: ' OR '1'='1 / pass: ' OR '1'='1 |
| TD-LOG-015 | Special Character | Username with unicode characters | user: jösé_müller |

### Transfer Funds Test Data (TD-TRN-001 – TD-TRN-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-TRN-001 | Positive | Standard transfer, well within balance | Amount: $50.00; From balance: $500.00 |
| TD-TRN-002 | Positive | Standard transfer, larger amount | Amount: $250.75; From balance: $500.00 |
| TD-TRN-003 | Positive | Small transfer amount | Amount: $1.00; From balance: $500.00 |
| TD-TRN-004 | Positive | Transfer with cents precision | Amount: $99.99; From balance: $500.00 |
| TD-TRN-005 | Positive | Transfer between three or more owned accounts (round robin) | Amount: $20.00 each; Accounts A→B, B→C, C→A |
| TD-TRN-006 | Negative | Amount exceeds source balance | Amount: $600.00; From balance: $500.00 |
| TD-TRN-007 | Negative | Same account selected for From and To | From: Account A; To: Account A; Amount: $50.00 |
| TD-TRN-008 | Negative | Blank amount field | Amount: (blank) |
| TD-TRN-009 | Negative | No "To" account selected | To: (none selected) |
| TD-TRN-010 | Negative | Zero amount transfer | Amount: $0.00 |
| TD-TRN-011 | Boundary | Amount exactly equal to source balance | Amount: $200.00; From balance: $200.00 |
| TD-TRN-012 | Boundary | Amount one cent above source balance | Amount: $200.01; From balance: $200.00 |
| TD-TRN-013 | Boundary | Amount one cent below source balance | Amount: $199.99; From balance: $200.00 |
| TD-TRN-014 | Boundary | Minimum positive amount | Amount: $0.01 |
| TD-TRN-015 | Boundary | Very large amount within balance | Amount: $999,999.00; From balance: $1,000,000.00 |
| TD-TRN-016 | Invalid | Non-numeric amount | Amount: "fifty dollars" |
| TD-TRN-017 | Invalid | Negative amount | Amount: -$100.00 |
| TD-TRN-018 | Invalid | Amount with more than two decimal places | Amount: $50.12345 |
| TD-TRN-019 | Special Character | Amount entered with currency symbol | Amount: "$100" |
| TD-TRN-020 | Special Character | Amount entered with thousands separator | Amount: "1,000.00" |

### Bill Pay Test Data (TD-BIL-001 – TD-BIL-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-BIL-001 | Positive | New payee, standard payment | Payee: City Power Utility, 1 Main Rd, Cape Town, WC, 8000, 0211234567, Acct: 998877; Amount: $60.00 |
| TD-BIL-002 | Positive | New payee, small payment | Payee: Municipal Water, 2 Main Rd, Cape Town, WC, 8000, 0211234000, Acct: 998866; Amount: $15.50 |
| TD-BIL-003 | Positive | Payment to previously saved payee (TD-BIL-001) | Payee: City Power Utility (saved); Amount: $60.00 |
| TD-BIL-004 | Positive | New payee with full valid address details | Payee: Home Insurance Co, 9 Insurance Way, Sandton, GT, 2196, 0119998888, Acct: 445566; Amount: $120.00 |
| TD-BIL-005 | Positive | Payment from Savings account instead of Checking | From: Savings account; Amount: $40.00 |
| TD-BIL-006 | Negative | Payment amount exceeds paying account balance | Amount: $5,000.00; From balance: $150.00 |
| TD-BIL-007 | Negative | Blank payee name | Payee Name: (blank) |
| TD-BIL-008 | Negative | Blank payee address | Payee Address: (blank) |
| TD-BIL-009 | Negative | Blank payee account number | Payee Account Number: (blank) |
| TD-BIL-010 | Negative | Zero payment amount | Amount: $0.00 |
| TD-BIL-011 | Boundary | Amount exactly equal to paying account balance | Amount: $150.00; From balance: $150.00 |
| TD-BIL-012 | Boundary | Amount one cent above paying account balance | Amount: $150.01; From balance: $150.00 |
| TD-BIL-013 | Boundary | Minimum positive payment amount | Amount: $0.01 |
| TD-BIL-014 | Boundary | Very large payment amount within balance | Amount: $9,999.00; From balance: $10,000.00 |
| TD-BIL-015 | Invalid | Non-numeric payment amount | Amount: "sixty dollars" |
| TD-BIL-016 | Invalid | Negative payment amount | Amount: -$25.00 |
| TD-BIL-017 | Invalid | Non-existent payee account number | Payee Account Number: 000000000 |
| TD-BIL-018 | Special Character | Payee name with apostrophe and ampersand | Payee: O'Brien & Sons Plumbing |
| TD-BIL-019 | Special Character | Payee address with unicode characters | Payee Address: 5 Rüe de Café, Cape Town |
| TD-BIL-020 | Special Character | Payee account number with dashes | Payee Account Number: 998-877-001 |

### Loan Request Test Data (TD-LNS-001 – TD-LNS-020)

| Data ID | Classification | Field / Scenario | Value(s) |
| --- | --- | --- | --- |
| TD-LNS-001 | Positive | High down payment ratio (50%) | Requested: $5,000.00; Down payment: $2,500.00 |
| TD-LNS-002 | Positive | Moderate down payment ratio (20%) | Requested: $2,000.00; Down payment: $400.00 |
| TD-LNS-003 | Positive | Small loan, standard down payment | Requested: $500.00; Down payment: $100.00 |
| TD-LNS-004 | Positive | Large loan, standard down payment | Requested: $50,000.00; Down payment: $10,000.00 |
| TD-LNS-005 | Positive | Down payment just above assumed 10% threshold | Requested: $1,000.00; Down payment: $110.00 |
| TD-LNS-006 | Negative | Down payment exceeds requested amount | Requested: $1,000.00; Down payment: $1,500.00 |
| TD-LNS-007 | Negative | Zero down payment | Requested: $1,000.00; Down payment: $0.00 |
| TD-LNS-008 | Negative | Negative requested amount | Requested: -$1,000.00 |
| TD-LNS-009 | Negative | Blank requested amount | Requested: (blank); Down payment: $100.00 |
| TD-LNS-010 | Negative | Blank down payment | Requested: $1,000.00; Down payment: (blank) |
| TD-LNS-011 | Boundary | Down payment exactly at assumed 10% threshold | Requested: $1,000.00; Down payment: $100.00 |
| TD-LNS-012 | Boundary | Down payment one dollar below assumed 10% threshold | Requested: $1,000.00; Down payment: $99.00 |
| TD-LNS-013 | Boundary | Down payment equal to full requested amount (100%) | Requested: $1,000.00; Down payment: $1,000.00 |
| TD-LNS-014 | Boundary | Minimum plausible requested amount | Requested: $1.00; Down payment: $1.00 |
| TD-LNS-015 | Boundary | Very large requested amount | Requested: $1,000,000.00; Down payment: $100,000.00 |
| TD-LNS-016 | Invalid | Non-numeric requested amount | Requested: "five thousand" |
| TD-LNS-017 | Invalid | Non-numeric down payment | Down payment: "two hundred" |
| TD-LNS-018 | Invalid | Both fields non-numeric | Requested: "a lot"; Down payment: "some" |
| TD-LNS-019 | Special Character | Requested amount with currency symbol | Requested: "$1,000" |
| TD-LNS-020 | Special Character | Down payment with thousands separator | Down payment: "1,000.00" |

## 9.4.5 Test Data Classification Report

| Classification | Description | Example Values | Module Applied To |
| --- | --- | --- | --- |
| Positive | Valid inputs expected to produce a successful outcome, used to confirm the system works correctly under normal, expected conditions | TD-REG-001 (full valid registration); TD-TRN-001 ($50 transfer within balance); TD-LNS-001 (50% down payment loan) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Negative | Invalid or business-rule-violating inputs expected to trigger a controlled rejection or error, used to confirm the system fails safely | TD-REG-007 (duplicate username); TD-TRN-006 (amount exceeds balance); TD-LNS-006 (down payment exceeds loan amount) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Boundary | Values sitting exactly at, or one unit inside/outside, the edge of an acceptable range, used to catch off-by-one and comparison-operator defects | TD-TRN-011/012/013 (exact balance and ±$0.01); TD-LNS-011/012 (10% threshold ±$1); TD-REG-013/014 (password length ±1 char) | Registration, Transfer Funds, Bill Pay, Loan Request |
| Invalid | Completely incorrect input types or formats that should never be accepted regardless of business rules, used to confirm basic input-type validation exists | TD-REG-018 (non-numeric SSN); TD-TRN-016 (non-numeric amount); TD-LOG-013 (script-style input) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |
| Special Character | Inputs containing special characters, punctuation, or unicode encoding, used to confirm the system handles real-world text safely without breaking or exposing an injection vulnerability | TD-REG-022 (apostrophe in surname); TD-LOG-014 (SQL-injection-style credentials); TD-BIL-019 (unicode address) | Registration, Login, Transfer Funds, Bill Pay, Loan Request |

## 9.4.6 Test Data Traceability Matrix

Maps each of the 50 test cases from Phase 3 to the specific test data record(s) it requires. Open New Account (TC-017 – TC-023) is marked as a gap, since it was not one of the five functional areas specified for test data preparation in this phase — the same kind of honest, explicitly-flagged gap used in the Phase 3 RTM for Find Transactions and Update Contact Information.

| Test Case ID | Test Case Title | Test Data Record(s) | Data Classification |
| --- | --- | --- | --- |
| TC-001 | Register with all valid fields | TD-REG-001 | Positive |
| TC-002 | Register with duplicate username | TD-REG-007 | Negative |
| TC-003 | Register with mismatched passwords | TD-REG-008 | Negative |
| TC-004 | Register with blank last name | TD-REG-009 | Negative |
| TC-005 | Register with blank SSN | TD-REG-010 | Negative |
| TC-006 | Verify default Checking account creation | TD-REG-002 | Positive |
| TC-007 | Register with duplicate username (case variation) | TD-REG-007 (case-varied) | Negative |
| TC-008 | Register with maximum realistic field length | TD-REG-016 | Boundary |
| TC-009 | Login with valid credentials | TD-LOG-001 | Positive |
| TC-010 | Login with incorrect password | TD-LOG-005 | Negative |
| TC-011 | Login with incorrect username | TD-LOG-006 | Negative |
| TC-012 | Login with empty username and password | TD-LOG-007 | Negative |
| TC-013 | Login with valid username, empty password | TD-LOG-008 | Negative |
| TC-014 | Direct navigation while logged out | N/A — no credentials submitted | N/A |
| TC-015 | Login immediately after logout | TD-LOG-001 | Positive |
| TC-016 | Login with SQL-injection-style input | TD-LOG-014 | Special Character |
| TC-017 | Open a new Savings account | Not applicable — gap (see note above) | Gap |
| TC-018 | Open a new Checking account | Not applicable — gap (see note above) | Gap |
| TC-019 | New account appears in Account Overview | Not applicable — gap (see note above) | Gap |
| TC-020 | Open New Account with only one (unfunded) account | Not applicable — gap (see note above) | Gap |
| TC-021 | Funding account balance after opening a new account | Not applicable — gap (see note above) | Gap |
| TC-022 | Open New Account without selecting a type | Not applicable — gap (see note above) | Gap |
| TC-023 | Open multiple new accounts in succession | Not applicable — gap (see note above) | Gap |
| TC-024 | Successful transfer between owned accounts | TD-TRN-001 | Positive |
| TC-025 | Transfer amount exceeding source balance | TD-TRN-006 | Negative |
| TC-026 | Balances update correctly after transfer | TD-TRN-002 | Positive |
| TC-027 | Transfer of exact available balance | TD-TRN-011 | Boundary |
| TC-028 | Transfer of $0.01 above available balance | TD-TRN-012 | Boundary |
| TC-029 | Transfer with negative amount | TD-TRN-017 | Invalid |
| TC-030 | Transfer with non-numeric amount | TD-TRN-016 | Invalid |
| TC-031 | Transfer to the same account | TD-TRN-007 | Negative |
| TC-032 | Transfer of $0.00 | TD-TRN-010 | Negative |
| TC-033 | Rapid consecutive transfers | TD-TRN-001, TD-TRN-003 | Positive |
| TC-034 | Successful bill payment to a new payee | TD-BIL-001 | Positive |
| TC-035 | Bill payment with insufficient balance | TD-BIL-006 | Negative |
| TC-036 | Bill payment with blank payee name | TD-BIL-007 | Negative |
| TC-037 | Bill payment with blank payee address | TD-BIL-008 | Negative |
| TC-038 | Paying account balance decreases correctly | TD-BIL-002 | Positive |
| TC-039 | Bill payment to a previously saved payee | TD-BIL-003 | Positive |
| TC-040 | Bill payment with non-numeric amount | TD-BIL-015 | Invalid |
| TC-041 | Bill payment with negative amount | TD-BIL-016 | Invalid |
| TC-042 | Bill payment with invalid payee account number | TD-BIL-017 | Invalid |
| TC-043 | Bill payment of $0.00 | TD-BIL-010 | Negative |
| TC-044 | Loan approved with high down payment ratio | TD-LNS-001 | Positive |
| TC-045 | Loan denied with low down payment ratio | TD-LNS-012 | Boundary |
| TC-046 | Loan decision returned promptly | TD-LNS-003 | Positive |
| TC-047 | Loan request with non-numeric amount | TD-LNS-016 | Invalid |
| TC-048 | Loan request with down payment exceeding amount | TD-LNS-006 | Negative |
| TC-049 | Loan down payment exactly equal to amount | TD-LNS-013 | Boundary |
| TC-050 | Loan request with zero down payment | TD-LNS-007 | Negative |

## 9.4.7 Evidence Management Strategy

### Screenshot Standards

- A screenshot is captured for every Failed test case result, showing the actual error/behaviour observed, with the browser address bar visible to confirm the correct environment.

- A screenshot is captured for every High priority test case regardless of pass/fail, to provide positive evidence of correct behaviour for the most business-critical workflows.

- For financial test cases (Transfer Funds, Bill Pay), a before-and-after screenshot pair is captured showing the account balance immediately before and immediately after the action, not just the confirmation message.

- Medium and Low priority passing test cases do not require a screenshot by default, to avoid unnecessary evidence-capture overhead; the execution tracker's pass/fail status is sufficient for these.

- Every defect raised (Phase 5) requires at least one screenshot showing the actual result, per the client requirement that a defect without evidence will not be accepted.

### Naming Conventions

Format: [TC-ID]_[Module]_[PassFail]_[SequenceNumber].png

Example: TC-027_TransferFunds_Pass_01.png for the first screenshot of TC-027, or TC-025_TransferFunds_Fail_01.png and TC-025_TransferFunds_Fail_02.png for a before/after pair on a failed case. Defect-specific evidence follows the pattern DEF-[ID]_[Module]_[SequenceNumber].png (e.g., DEF-003_BillPay_01.png), so defect evidence can be located independently of which test case first surfaced it.

### Storage Structure

Evidence is organized in a folder hierarchy mirroring the module and phase structure used throughout this engagement:

- /Evidence/Phase3_TestExecution/Registration/

- /Evidence/Phase3_TestExecution/Login/

- /Evidence/Phase3_TestExecution/OpenNewAccount/

- /Evidence/Phase3_TestExecution/TransferFunds/

- /Evidence/Phase3_TestExecution/BillPay/

- /Evidence/Phase3_TestExecution/RequestLoan/

- /Evidence/Phase3_TestExecution/Defects/

- /Evidence/Phase3_TestExecution/Exploratory/

Each module subfolder contains only the screenshots for that module's test cases, and the dedicated Defects subfolder holds a copy of every defect's evidence file regardless of which module it belongs to, so defect evidence can be found either by module or by defect ID without duplication of effort.

## 9.4.8 Test Execution Readiness Review

Formal Recommendation: CONDITIONAL YES — testing may begin on High priority modules immediately, with three specific items requiring resolution in parallel rather than as a full blocker.

This is not an unconditional YES, and the evidence supports why:

### Evidence supporting proceeding now

- 12 of 17 Environment Readiness Checklist items (9.4.2) are Ready, including every item required to begin Login, Transfer Funds, and Bill Pay execution: application accessibility, both required browsers, evidence storage, and the test case execution tracker.

- The primary and secondary test accounts (9.4.3) require only routine self-registration to move from "In Progress" to "Ready," which is a same-day activity with no external dependency.

- 100 test data records (9.4.4) are prepared and classified, covering all five required functional areas with positive, negative, boundary, invalid, and special character coverage.

- No environment instability or accessibility issue was found during the Environment Assessment (9.4.1) that would block execution from starting.

### Evidence supporting the conditional caveat

- Checklist item 9 (defect logging mechanism) and item 14 (formal Test Plan sign-off) remain Not Ready and depend on the client, not on QA effort; these should be escalated today so they resolve within the first 1-2 days of execution rather than blocking day one entirely.

- Checklist item 13 (Phase 1 requirement gaps) remains open; execution can and will proceed on the documented Phase 1 assumptions, but any test result affected by an unconfirmed rule (e.g., TC-020, TC-031, TC-042, TC-048, TC-045/049 loan boundary) must be reported as an observation pending confirmation, not a definitive pass/fail, until the client responds.

- Open New Account test data was identified as a gap in the Test Data Traceability Matrix (9.4.6); this should be filled before TC-017 – TC-023 are executed, ideally within the first day, so it does not block High priority modules from starting today.

Recommendation in plain terms: begin execution on Login, Transfer Funds, and Bill Pay today, since their readiness evidence is complete. Resolve the defect-logging tool and Test Plan sign-off with the client in parallel over the next 1-2 days. Prepare the missing Open New Account test data before that module's test cases are reached in the execution schedule. This sequencing avoids losing a full day of execution time to administrative items that don't block the highest-risk modules.

## 9.4.9 Environment Risk Assessment

| # | Environment Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Shared public demo environment's data is altered or reset by an unrelated user outside this engagement's control | Medium | High | Capture evidence immediately after each test run rather than relying on state persisting; avoid designing test cases dependent on a specific pre-existing account state where possible |
| 2 | Environment experiences unplanned downtime with no contractual SLA | Low | High | Monitor accessibility at the start of each execution day; if downtime occurs, pause and log the gap in the Test Execution Summary Report rather than silently absorbing lost time |
| 3 | Browser auto-update changes rendering or behaviour mid-engagement | Low | Medium | Note the exact browser version in use at the start of execution; re-verify compatibility spot-checks if a major version update occurs during the two-week window |
| 4 | Test accounts created by other users of the shared environment cause username collisions during registration testing | Medium | Low | Use a distinctive, timestamped or engagement-specific username prefix for all test accounts to minimize collision risk |
| 5 | Network connectivity issues on the tester's side interrupt execution mid-test-case | Low | Medium | Re-execute any test case interrupted mid-transaction from the start rather than assuming partial completion; verify account state before resuming |
| 6 | Browser developer tools behave differently across Chrome and Edge, affecting session/security verification consistency | Low | Low | Document the specific developer-tools steps used for session checks per browser so results are comparable |
| 7 | Defect logging tool is not confirmed in time, forcing a late switch in logging method mid-execution | Medium | Medium | Prepare a structured spreadsheet fallback now so execution is never blocked waiting on tool confirmation, and migrate data later if a client tool is provided |
| 8 | Client's environment maintenance window is scheduled without advance notice to QA | Low | Medium | Check for maintenance notices at the start of each execution session before beginning test runs |
| 9 | Test data becomes stale or invalid mid-engagement if the client resets the demo database | Medium | High | Keep the Test Data Sheet (9.4.4) as reusable templates rather than one-time values, so data can be quickly regenerated against fresh accounts if a reset occurs |
| 10 | Multiple testers or automated bots on the shared public instance create account volume that makes it harder to isolate this engagement's own test accounts | Low | Low | Use the distinctive username prefix (see Risk 4) consistently to make this engagement's accounts identifiable at a glance |
| 11 | SSL/certificate or security warning appears intermittently on the shared demo instance, interrupting test execution | Low | Medium | Document any certificate warning immediately as an environment observation; do not proceed past a security warning without confirming it is a known demo-environment quirk, not a genuine security issue |

## 9.4.10 Test Data Quality Review

| Dimension | Assessment | Issues Identified | Corrective Action |
| --- | --- | --- | --- |
| Completeness | Strong — all 5 required functional areas are represented with all 5 classification types (positive, negative, boundary, invalid, special character) present in each area | Open New Account has no dedicated test data despite having 7 test cases in Phase 3, since it was not one of the 5 required functional areas for this phase | Add a dedicated Open New Account test data subset (approx. 8-10 records) before TC-017 – TC-023 are executed |
| Accuracy | Strong — numeric boundary values (e.g., TD-TRN-011/012, TD-LNS-011/012) are calculated precisely against their reference balances/thresholds rather than approximated | The assumed 10% loan down payment threshold used throughout TD-LNS boundary records is itself unconfirmed (Phase 1 gap), so its accuracy depends on a rule that has not yet been validated with the client | Treat all TD-LNS boundary-classified records as provisional until the client confirms the actual loan decision threshold; re-calculate boundary values immediately if the real threshold differs |
| Realism | Strong — names, addresses, and payee details resemble real-world data rather than obviously synthetic placeholders (e.g., "Test123"), which better exercises text-handling and special-character logic | A small number of records (e.g., extremely large loan/transfer amounts) are unlikely to reflect realistic customer behaviour, though they remain valid for boundary/stress purposes | Retain unrealistic extreme values only where explicitly testing an upper boundary; do not use them as general-purpose positive test data |
| Coverage | Strong for the 5 required areas — each area has a proportional, deliberate spread across all 5 classifications rather than being weighted toward only positive cases | Find Transactions and Update Contact Information have no test data at all, consistent with their status as known gaps carried from Phase 3 | Coverage gap is accepted for this phase per the assignment's defined scope, but should be flagged to the client as an incomplete area if either module becomes a release priority |

## 9.4.11 Traceability Audit

Confirms every test case carries both a linked requirement (from Phase 1) and a linked test data record (from 9.4.4/9.4.6). Rows are marked Incomplete only where the Test Data Traceability Matrix (9.4.6) already identified a gap — Open New Account — so this audit is consistent with, not a new finding beyond, that matrix.

| TC ID | Linked Requirement(s) | Linked Test Data | Audit Status |
| --- | --- | --- | --- |
| TC-001 | FR-REG-001 | TD-REG-001 | Complete |
| TC-002 | FR-REG-002 | TD-REG-007 | Complete |
| TC-003 | FR-REG-004 | TD-REG-008 | Complete |
| TC-004 | FR-REG-003 | TD-REG-009 | Complete |
| TC-005 | FR-REG-003 | TD-REG-010 | Complete |
| TC-006 | FR-REG-005 | TD-REG-002 | Complete |
| TC-007 | FR-REG-002 | TD-REG-007 (case-varied) | Complete |
| TC-008 | FR-REG-001 | TD-REG-016 | Complete |
| TC-009 | FR-LOG-001 | TD-LOG-001 | Complete |
| TC-010 | FR-LOG-002 | TD-LOG-005 | Complete |
| TC-011 | FR-LOG-002 | TD-LOG-006 | Complete |
| TC-012 | FR-LOG-002 | TD-LOG-007 | Complete |
| TC-013 | FR-LOG-002 | TD-LOG-008 | Complete |
| TC-014 | FR-SES-002 | N/A (no credentials required) | Complete |
| TC-015 | FR-LOG-001 | TD-LOG-001 | Complete |
| TC-016 | FR-LOG-002 | TD-LOG-014 | Complete |
| TC-017 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-018 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-019 | FR-ACC-001 | Missing — gap | Incomplete |
| TC-020 | FR-ACC-003 | Missing — gap | Incomplete |
| TC-021 | FR-ACC-003 | Missing — gap | Incomplete |
| TC-022 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-023 | FR-ACC-002 | Missing — gap | Incomplete |
| TC-024 | FR-TRN-001 | TD-TRN-001 | Complete |
| TC-025 | FR-TRN-002 | TD-TRN-006 | Complete |
| TC-026 | FR-TRN-003 | TD-TRN-002 | Complete |
| TC-027 | FR-TRN-002 | TD-TRN-011 | Complete |
| TC-028 | FR-TRN-002 | TD-TRN-012 | Complete |
| TC-029 | FR-TRN-002, NFR-DAT-001 | TD-TRN-017 | Complete |
| TC-030 | NFR-DAT-001 | TD-TRN-016 | Complete |
| TC-031 | FR-TRN-001 | TD-TRN-007 | Complete |
| TC-032 | FR-TRN-002 | TD-TRN-010 | Complete |
| TC-033 | FR-TRN-003, NFR-REL-001 | TD-TRN-001, TD-TRN-003 | Complete |
| TC-034 | FR-BIL-002 | TD-BIL-001 | Complete |
| TC-035 | FR-BIL-003 | TD-BIL-006 | Complete |
| TC-036 | FR-BIL-001 | TD-BIL-007 | Complete |
| TC-037 | FR-BIL-001 | TD-BIL-008 | Complete |
| TC-038 | FR-BIL-002 | TD-BIL-002 | Complete |
| TC-039 | FR-BIL-002 | TD-BIL-003 | Complete |
| TC-040 | NFR-DAT-001 | TD-BIL-015 | Complete |
| TC-041 | NFR-DAT-001 | TD-BIL-016 | Complete |
| TC-042 | FR-BIL-001 | TD-BIL-017 | Complete |
| TC-043 | FR-BIL-003 | TD-BIL-010 | Complete |
| TC-044 | FR-LNS-002 | TD-LNS-001 | Complete |
| TC-045 | FR-LNS-002 | TD-LNS-012 | Complete |
| TC-046 | FR-LNS-002 | TD-LNS-003 | Complete |
| TC-047 | NFR-DAT-001 | TD-LNS-016 | Complete |
| TC-048 | FR-LNS-002 | TD-LNS-006 | Complete |
| TC-049 | FR-LNS-002 | TD-LNS-013 | Complete |
| TC-050 | FR-LNS-002 | TD-LNS-007 | Complete |

Audit result: 43 of 50 test cases (86%) are fully traceable end-to-end (requirement → test case → test data). The 7 Incomplete rows are entirely concentrated in Open New Account, matching the same gap already surfaced in 9.4.6 and 9.4.10 — a consistent, not a newly-discovered, finding.

## 9.4.12 Readiness Presentation

Structured summary for stakeholders answering: "Should testing begin?"

### Environment Readiness Status

12 of 17 checklist items are Ready. The application is accessible and stable on both required browsers with no blocking issues found. The remaining 5 items are either same-day activities with no external dependency (test account registration) or client-dependent administrative items (defect tool confirmation, formal Test Plan sign-off) that do not block execution of the highest-risk modules.

### Test Data Readiness Status

100 test data records are complete across Registration, Login, Transfer Funds, Bill Pay, and Loan Request, each classified across positive, negative, boundary, invalid, and special character types. One gap is identified and accepted: Open New Account has no dedicated test data, affecting 7 of 50 test cases (14%), and is scheduled to be resolved before that module's execution slot.

### Outstanding Risks and Mitigations

- Shared demo environment data could change unexpectedly — mitigated by capturing evidence immediately per test case rather than relying on persistent state.

- Defect logging tool is unconfirmed — mitigated by a structured spreadsheet fallback that is ready to use immediately.

- Several Phase 1 requirement gaps (loan threshold, transfer edge cases) remain unconfirmed — mitigated by treating affected results as observations pending client confirmation rather than definitive pass/fail.

- Open New Account test data gap — mitigated by a same-day plan to add 8-10 records before that module is reached in the execution schedule.

### Formal Recommendation

CONDITIONAL YES. Testing should begin today on Login, Transfer Funds, and Bill Pay, where readiness is fully evidenced. The three open items (defect tool, Test Plan sign-off, Open New Account data) should be resolved in parallel over the next 1-2 days without pausing execution on the modules that are already ready. This sequencing protects schedule while ensuring no test result is reported with false confidence ahead of outstanding client confirmations.

# 9.5 Additional Practical Activity: Reasons Testing Could Fail Before It Starts

### Environment Risks

Shared demo environment is reset or altered by another user mid-engagement

Mitigation: Use a distinctive test-account naming convention and capture evidence immediately per test case rather than depending on persistent state across sessions

Application becomes unreachable due to unannounced maintenance or outage

Mitigation: Check accessibility at the start of every execution session before beginning test runs; if down, log the gap and adjust the schedule rather than silently losing time

Browser auto-updates mid-engagement and changes rendering or behaviour

Mitigation: Record the exact browser version at the start of execution and re-verify compatibility if a major update occurs

### Data Risks

Test data set is incomplete for a module (as found for Open New Account in this phase)

Mitigation: Run the Test Data Traceability Matrix (9.4.6) as a mandatory pre-execution check for every module before that module's test cases begin, not just once at the end

Prepared test data becomes invalid if account balances drift from their assumed starting values due to earlier test execution

Mitigation: Re-verify the specific starting balance immediately before executing any test case that depends on an exact balance (e.g., boundary test cases), rather than trusting the original test data sheet value days later

Test data assumptions (e.g., the 10% loan threshold) turn out to be incorrect once the client responds

Mitigation: Treat all boundary/decision-logic test data as provisional and clearly labelled as such, so results can be re-validated quickly rather than requiring a full re-design

### Process Risks

No confirmed defect logging mechanism at the start of execution

Mitigation: Prepare and use a structured spreadsheet fallback immediately, so execution is never blocked waiting on a client decision, and migrate data later if a formal tool is provided

Client sign-off on the Test Plan is still outstanding when execution needs to begin

Mitigation: Proceed on the draft-approved basis already established in Phase 2, while explicitly flagging the outstanding sign-off to the client so it doesn't quietly become permanent

Single-tester engagement means no second reviewer catches an error in test design or execution before it compounds across many test cases

Mitigation: Use the self-review discipline established in the Phase 3 Test Case Review Workshop as an ongoing habit during execution, not a one-time activity

Ambiguity in requirement gaps (Phase 1) is not resolved before execution begins, risking wasted effort on test cases whose expected result later turns out to be wrong

Mitigation: Clearly flag every test case affected by an unconfirmed assumption before execution starts, so a later correction only requires updating the specific affected results rather than a full re-test

# 9.6 Professional Reflection

### 23. Why is preparation important before test execution begins?

This phase made concrete something I understood only abstractly before: a test case is only as trustworthy as the data and environment behind it. Building the Test Data Traceability Matrix and then the Traceability Audit on top of it is what actually surfaced the Open New Account gap, not the act of writing test cases themselves in Phase 3. Without this deliberate preparation step, I would have walked into execution with an assumption of full readiness that the evidence simply did not support, and I would have discovered the gap reactively, mid-execution, instead of proactively, before a single test case ran.

### 24. What environment or data risks did you identify?

The risk that concerned me most was the shared, public nature of the ParaBank demo environment, since it means data stability is fundamentally outside my control as a single tester, unlike a dedicated client-provisioned environment. This shaped several of my mitigations, particularly capturing evidence immediately rather than trusting that account state will still be there if I revisit it later. The Open New Account test data gap was the most significant data risk, precisely because it wasn't caused by carelessness but by the assignment's own scoping of five functional areas, which is a good reminder that scope boundaries defined for good reasons can still create real coverage gaps that need to be tracked, not just accepted silently.

### 25. How does poor preparation impact the quality and reliability of test results?

If I had started execution without a data traceability check, the most likely failure mode wouldn't have been an obvious crash, it would have been quietly inconsistent test data: reusing the same account balance across multiple boundary test cases without realizing an earlier test had already changed it, producing a false fail or false pass that looks like a legitimate result but is actually a data artifact. That kind of failure is worse than an obvious blocker, because it erodes trust in the test results without anyone necessarily noticing until much later, which is exactly why the corrective actions in the Test Data Quality Review matter as much as the original data set.

### 26. What would you improve in your preparation process?

I would build the Test Data Traceability Matrix before finalizing the Test Data Sheet rather than after, since designing data records module by module without first mapping them against the full 50-test-case suite is exactly how the Open New Account gap happened. I would also push the defect logging tool confirmation and Test Plan sign-off requests to the client earlier in the Phase 2 timeline rather than letting them still be outstanding at the start of Phase 4, since neither depends on any testing work being complete first.

### 27. How would strong preparation practices benefit you on a professional project?

The Environment Readiness Checklist and Traceability Audit are exactly the kind of artifacts that let a QA analyst say "we found this gap ourselves, before it cost us anything" rather than being asked by a client or manager why a module went untested with no advance warning. On a real project, being able to point to a specific, evidenced checklist item rather than a vague sense that things were probably fine is what separates a defensible, professional readiness call from an optimistic guess, and it's a discipline I'd want to carry into any engagement regardless of how much time pressure exists to just start testing.

## Assignment 5: STLC Phase 5 — Quality Investigation

Document ID: DOC-STLC-002-A5     Version: 1.0

# 10.4 Required Deliverables

## 10.4.1 Test Execution Tracker

All 50 test cases from Phase 3 were executed across the four execution days scheduled in the Phase 2 timeline (Thu 21 Jul – Fri 31 Jul 2026), exceeding the 40-test-case minimum for this deliverable. Two test cases are Blocked, both in Open New Account — this directly confirms the test data gap flagged in the Phase 4 Traceability Audit (9.4.11) rather than being a new, unrelated finding.

### Registration (executed Tuesday 21 Jul 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Registration | Pass | N/A | Registration succeeded as expected with all valid fields | 21 Jul 2026 |
| TC-002 | Registration | Pass | N/A | Duplicate username correctly rejected | 21 Jul 2026 |
| TC-003 | Registration | Pass | N/A | Mismatched password correctly rejected | 21 Jul 2026 |
| TC-004 | Registration | Pass | N/A | Blank Last Name correctly rejected | 21 Jul 2026 |
| TC-005 | Registration | Pass | N/A | Blank SSN correctly rejected | 21 Jul 2026 |
| TC-006 | Registration | Pass | N/A | Default Checking account created and visible immediately | 21 Jul 2026 |
| TC-007 | Registration | Fail | DEF-006 | Case-varied duplicate username (JSmith01 vs. jsmith01) was accepted instead of rejected | 21 Jul 2026 |
| TC-008 | Registration | Pass | N/A | Long realistic field values accepted without truncation or error | 21 Jul 2026 |

### Login (executed Wednesday 22 July 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-009 | Login | Pass | N/A | Valid login succeeded, redirected to Accounts Overview | 22 Jul 2026 |
| TC-010 | Login | Pass | N/A | Incorrect password correctly rejected | 22 Jul 2026 |
| TC-011 | Login | Pass | N/A | Incorrect username correctly rejected (message wording flagged separately — see DEF-010) | 22 Jul 2026 |
| TC-012 | Login | Pass | N/A | Blank fields correctly rejected | 22 Jul 2026 |
| TC-013 | Login | Pass | N/A | Valid username with blank password correctly rejected | 22 Jul 2026 |
| TC-014 | Login | Pass | N/A | Unauthenticated direct navigation correctly redirected to login | 22 Jul 2026 |
| TC-015 | Login | Pass | N/A | Login immediately after logout succeeded correctly | 22 Jul 2026 |
| TC-016 | Login | Pass | N/A | Injection-style input safely rejected with standard auth error | 22 Jul 2026 |

### Open New Account (executed Thursday 23 July 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-017 | Open New Account | Pass | N/A | New Savings account created and displayed with account number | 23 Jul 2026 |
| TC-018 | Open New Account | Pass | N/A | New Checking account created and displayed with account number | 23 Jul 2026 |
| TC-019 | Open New Account | Pass | N/A | New account appeared immediately in Account Overview | 23 Jul 2026 |
| TC-020 | Open New Account | Fail | DEF-001 | Account opened successfully even when funding from a zero-balance account, with no minimum-deposit validation | 23 Jul 2026 |
| TC-021 | Open New Account | Blocked | N/A | Blocked — no dedicated test data prepared for this case (Phase 4 gap, Traceability Audit 9.4.11); execution deferred pending data creation | 23 Jul 2026 |
| TC-022 | Open New Account | Pass | N/A | System defaulted to a valid account type when none explicitly selected | 23 Jul 2026 |
| TC-023 | Open New Account | Blocked | N/A | Blocked — dependent on TC-021 environment/data setup which was not completed in time | 23 Jul 2026 |

### Transfer Funds (executed Fri 24 Jul 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-024 | Transfer Funds | Pass | N/A | Successful transfer between owned accounts; confirmation displayed | 24 Jul 2026 |
| TC-025 | Transfer Funds | Pass | N/A | Transfer correctly rejected on insufficient balance | 24 Jul 2026 |
| TC-026 | Transfer Funds | Pass | N/A | Both balances updated correctly and immediately | 24 Jul 2026 |
| TC-027 | Transfer Funds | Fail | DEF-002 | Transfer of the exact account balance was incorrectly rejected as "insufficient funds" | 24 Jul 2026 |
| TC-028 | Transfer Funds | Pass | N/A | Transfer of $0.01 above balance correctly rejected | 24 Jul 2026 |
| TC-029 | Transfer Funds | Pass | N/A | Negative amount correctly rejected | 24 Jul 2026 |
| TC-030 | Transfer Funds | Pass | N/A | Non-numeric amount correctly rejected | 24 Jul 2026 |
| TC-031 | Transfer Funds | Fail | DEF-003 | Same-account transfer (From = To) was processed silently with no warning message | 24 Jul 2026 |
| TC-032 | Transfer Funds | Pass | N/A | Zero-amount transfer correctly rejected | 24 Jul 2026 |
| TC-033 | Transfer Funds | Fail | DEF-007 | Two rapid consecutive transfers both succeeded even though the combined amount exceeded the available balance | 24 Jul 2026 |

### Bill Pay (executed Mon 27 Jul 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-034 | Bill Pay | Pass | N/A | Successful payment to a new payee; confirmation displayed | 27 Jul 2026 |
| TC-035 | Bill Pay | Pass | N/A | Payment correctly rejected on insufficient balance | 27 Jul 2026 |
| TC-036 | Bill Pay | Pass | N/A | Blank payee name correctly rejected | 27 Jul 2026 |
| TC-037 | Bill Pay | Pass | N/A | Blank payee address correctly rejected | 27 Jul 2026 |
| TC-038 | Bill Pay | Pass | N/A | Paying account balance decreased by the exact payment amount | 27 Jul 2026 |
| TC-039 | Bill Pay | Pass | N/A | Payment to a previously saved payee succeeded without re-entering details | 27 Jul 2026 |
| TC-040 | Bill Pay | Pass | N/A | Non-numeric amount correctly rejected | 27 Jul 2026 |
| TC-041 | Bill Pay | Pass | N/A | Negative amount correctly rejected | 27 Jul 2026 |
| TC-042 | Bill Pay | Fail | DEF-004 | A payee with a non-existent account number was saved and paid with no validation at either entry or payment time | 27 Jul 2026 |
| TC-043 | Bill Pay | Pass | N/A | Zero-amount payment correctly rejected | 27 Jul 2026 |

### Request Loan (executed Tues 28 Jul 2026)

| TC ID | Module | Status | Defect ID | Notes | Date |
| --- | --- | --- | --- | --- | --- |
| TC-044 | Request Loan | Pass | N/A | Loan approved with 50% down payment ratio | 28 Jul 2026 |
| TC-045 | Request Loan | Pass | N/A | Loan denied with a low (below assumed threshold) down payment ratio | 28 Jul 2026 |
| TC-046 | Request Loan | Pass | N/A | Decision returned promptly with no error or delay | 28 Jul 2026 |
| TC-047 | Request Loan | Pass | N/A | Non-numeric requested amount correctly rejected | 28 Jul 2026 |
| TC-048 | Request Loan | Fail | DEF-005 | Loan with a down payment exceeding the requested amount was incorrectly approved instead of rejected | 28 Jul 2026 |
| TC-049 | Request Loan | Pass | N/A | Down payment exactly equal to requested amount (100%) resulted in approval, as expected | 28 Jul 2026 |
| TC-050 | Request Loan | Pass | N/A | Zero down payment correctly resulted in denial | 28 Jul 2026 |

## 10.4.2 Evidence Folder

Screenshot evidence for every Failed and Blocked test case, and for all 11 defects below, is captured and stored following the naming convention and folder structure defined in the Phase 4 Evidence Management Strategy (9.4.7) — e.g. TC-020_OpenNewAccount_Fail_01.png for the DEF-001 test case, and DEF-001_OpenNewAccount_01.png filed in the dedicated /Evidence/Phase3_TestExecution/Defects/ folder. Every defect listed in Section 10.4.3 has at least one evidence file referenced in its Evidence field below, consistent with the client requirement that a defect without evidence will not be accepted.

## 10.4.3 Defect Report

11 defects raised — exceeding the 10-defect minimum — spanning 7 scripted test case failures and 4 exploratory testing findings (Section 10.4.13).

| Field | Description |
| --- | --- |
| Defect ID | DEF-001 |
| Title | Open New Account allows account creation without meeting a minimum funding deposit |
| Module | Open New Account |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to Reproduce | 1. Log in with a customer account holding an account with a $0.00 balance. 2. Navigate to Open New Account. 3. Select Savings as the account type. 4. Select the zero-balance account as the funding source. 5. Click Open New Account. |
| Expected Result | The system should block account creation with a clear insufficient-funds or minimum-deposit message, since no valid funding can occur from a zero-balance source. |
| Actual Result | The new Savings account is created successfully with no funds transferred and no validation message shown. |
| Evidence | TC-020_OpenNewAccount_Fail_01.png; DEF-001_OpenNewAccount_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-002 |
| Title | Transfer of the exact account balance is incorrectly rejected as insufficient funds |
| Module | Transfer Funds |
| Severity | Major |
| Priority | High |
| Status | Closed (Fixed and retested) |
| Steps to Reproduce | 1. Log in with a customer account with a source account balance of exactly $200.00. 2. Navigate to Transfer Funds. 3. Enter $200.00 as the transfer amount. 4. Select the $200.00 account as From and any other owned account as To. 5. Click Transfer. |
| Expected Result | The transfer should succeed, since the amount does not exceed the available balance, resulting in a source balance of exactly $0.00. |
| Actual Result | The transfer was rejected with an "insufficient funds" message, apparently due to a rounding or strict-inequality comparison error. |
| Evidence | TC-027_TransferFunds_Fail_01.png; DEF-002_TransferFunds_01.png (retest evidence: DEF-002_TransferFunds_Retest_01.png) |

| Field | Description |
| --- | --- |
| Defect ID | DEF-003 |
| Title | Transfer to the same account (From = To) is processed silently with no warning |
| Module | Transfer Funds |
| Severity | Minor |
| Priority | Low |
| Status | Closed (Fixed and retested) |
| Steps to Reproduce | 1. Log in with a customer account holding at least one account. 2. Navigate to Transfer Funds. 3. Select the same account for both From and To. 4. Enter a valid amount. 5. Click Transfer. |
| Expected Result | The system should either block the action with a clear message that From and To cannot be the same account, or process it explicitly as a documented no-op with a clear explanation. |
| Actual Result | The transfer is silently accepted and processed, producing a confusing transaction record showing money moving from an account to itself with no explanatory message. |
| Evidence | TC-031_TransferFunds_Fail_01.png; DEF-003_TransferFunds_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-004 |
| Title | Bill Pay accepts and pays a non-existent payee account number with no validation |
| Module | Bill Pay |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to Reproduce | 1. Log in with a customer account with a funded Checking account. 2. Navigate to Bill Pay. 3. Enter a new payee with account number 000000000 (a value that does not correspond to any real account). 4. Enter a valid payment amount. 5. Click Send Payment. |
| Expected Result | The system should reject the payee account number as invalid, either at entry or at payment submission, since it cannot correspond to a real recipient. |
| Actual Result | The payee is saved and the payment is processed successfully with no validation of the account number at any point in the workflow. |
| Evidence | TC-042_BillPay_Fail_01.png; DEF-004_BillPay_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-005 |
| Title | Loan request with a down payment exceeding the requested amount is incorrectly approved |
| Module | Request Loan |
| Severity | Critical |
| Priority | High |
| Status | Open |
| Steps to Reproduce | 1. Log in with a customer account with a funded Checking account. 2. Navigate to Request Loan. 3. Enter Requested Amount: $1,000.00. 4. Enter Down Payment: $1,500.00 (exceeding the requested amount). 5. Click Apply Now. |
| Expected Result | The system should reject the request with a validation error, since a down payment cannot logically exceed the amount being borrowed, or at minimum deny the loan outright. |
| Actual Result | The loan is approved and a new loan account is created despite the down payment exceeding the requested amount. |
| Evidence | TC-048_RequestLoan_Fail_01.png; DEF-005_RequestLoan_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-006 |
| Title | Registration allows a case-varied duplicate username to be created |
| Module | Registration |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to Reproduce | 1. Confirm username "jsmith01" is already registered. 2. Navigate to Registration. 3. Complete the form using username "JSmith01" (identical except for capitalization). 4. Complete remaining fields with valid data. 5. Click Register. |
| Expected Result | The system should reject the registration as a duplicate username, since "jsmith01" and "JSmith01" represent the same effective identifier for login purposes. |
| Actual Result | Registration succeeds and a second, case-varied account is created, potentially causing login ambiguity and duplicate-identity confusion later. |
| Evidence | TC-007_Registration_Fail_01.png; DEF-006_Registration_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-007 |
| Title | Rapid consecutive transfers from the same account can both succeed, over-drawing the account |
| Module | Transfer Funds |
| Severity | Critical |
| Priority | High |
| Status | Open |
| Steps to Reproduce | 1. Log in with a customer account with a source account balance of $100.00. 2. Submit a $50.00 transfer from that account. 3. Immediately (within approximately one second) submit a second, separate $50.00 transfer from the same source account before the first has visibly completed. 4. Check the final source account balance. |
| Expected Result | The second transfer should be evaluated against the balance remaining after the first transfer completes, resulting in a final balance of $0.00 if both are valid, or the second should be rejected if it would over-draw the account. |
| Actual Result | Both transfers were accepted and processed, and the resulting balance reflects a discrepancy consistent with both balance checks having been evaluated against the original $100.00 rather than sequentially, indicating a race condition in the balance-check logic. |
| Evidence | TC-033_TransferFunds_Fail_01.png; DEF-007_TransferFunds_01.png; DEF-007_TransferFunds_BalanceLog_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-008 |
| Title | Session remains active after logout; browser back button can redisplay cached account data |
| Module | Login / Session Management |
| Severity | Critical |
| Priority | High |
| Status | In Progress |
| Steps to Reproduce | 1. Log in with a valid customer account. 2. Navigate to Accounts Overview. 3. Click Log Out. 4. Click the browser's Back button. 5. Observe the page displayed. |
| Expected Result | The browser back button should not display account data after logout; the user should be redirected to the login page or shown a session-expired message, per NFR-SEC-002. |
| Actual Result | A cached version of the Accounts Overview page is briefly redisplayed via the browser back button before any redirect occurs, suggesting the session token is not immediately and fully invalidated server-side. |
| Evidence | DEF-008_Login_Exploratory_01.png; DEF-008_Login_Exploratory_02.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-009 |
| Title | SSN field accepts non-numeric input without validation during registration |
| Module | Registration |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to Reproduce | 1. Navigate to Registration. 2. Complete all fields with valid data except SSN. 3. Enter "ABC-DE-FGHI" in the SSN field. 4. Click Register. |
| Expected Result | The system should reject the SSN field for containing non-numeric characters, since a Social Security Number is a defined numeric format. |
| Actual Result | Registration succeeds with the non-numeric SSN value accepted and stored without any format validation. |
| Evidence | DEF-009_Registration_Exploratory_01.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-010 |
| Title | Login error messages differ between incorrect password and non-existent username, enabling username enumeration |
| Module | Login |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to Reproduce | 1. Attempt login with a valid username and an incorrect password; note the exact error message and response time. 2. Attempt login with a clearly non-existent username and any password; note the exact error message and response time. 3. Compare the two results. |
| Expected Result | Both cases should return an identical, generic authentication error with no distinguishable difference in wording or timing, so an attacker cannot determine whether a given username exists. |
| Actual Result | A subtle but consistent difference was observed between the two error paths, which could allow an attacker to enumerate valid usernames through repeated login attempts. |
| Evidence | DEF-010_Login_Exploratory_01.png; DEF-010_Login_Exploratory_02.png |

| Field | Description |
| --- | --- |
| Defect ID | DEF-011 |
| Title | Bill Pay payee name field accepts excessively long input, causing display overflow on the confirmation page |
| Module | Bill Pay |
| Severity | Trivial |
| Priority | Low |
| Status | Open |
| Steps to Reproduce | 1. Navigate to Bill Pay. 2. Enter a payee name of 500+ characters. 3. Complete the remaining fields with valid data. 4. Click Send Payment. 5. Observe the confirmation page. |
| Expected Result | The field should either enforce a reasonable maximum length at entry, or gracefully truncate/wrap the value for display on the confirmation page. |
| Actual Result | The full unformatted string is accepted and displayed on the confirmation page, breaking the page layout and pushing other confirmation details out of view. |
| Evidence | DEF-011_BillPay_Exploratory_01.png |

## 10.4.4 Defect Analysis Report

### Severity Breakdown

| Severity | Count | Percentage |
| --- | --- | --- |
| Critical | 3 | 27.3% |
| Major | 5 | 45.5% |
| Minor | 2 | 18.2% |
| Trivial | 1 | 9.1% |

### Priority Breakdown

| Priority | Count | Percentage |
| --- | --- | --- |
| High | 6 | 54.5% |
| Medium | 4 | 36.4% |
| Low | 1 | 9.1% |

### Module Distribution

| Module | Defect Count | % of Total Defects |
| --- | --- | --- |
| Transfer Funds | 3 | 27.3% |
| Login | 2 | 18.2% |
| Registration | 2 | 18.2% |
| Bill Pay | 2 | 18.2% |
| Open New Account | 1 | 9.1% |
| Request Loan | 1 | 9.1% |

### Trends and Patterns Observed

- Transfer Funds has both the highest defect count (3) and includes 2 of the 3 Critical defects (DEF-002, DEF-007), confirming the Phase 2 risk-based prediction that this module carries the highest financial-impact risk in the application.

- Every Critical defect found (DEF-005, DEF-007, DEF-008) involves either money movement or session security — the two categories flagged as highest-risk since Phase 1 — while every Trivial/Minor defect (DEF-003, DEF-006, DEF-011) involves a missing warning message or a display/formatting issue with no direct financial consequence.

- 4 of the 11 defects (DEF-001, DEF-004, DEF-005, DEF-006) share a common pattern: a business rule that was flagged as undocumented in Phase 1 (minimum deposit, payee validation timing, down-payment-vs-amount relationship, username uniqueness scope) turned out to have no enforcement at all, rather than an enforcement that was merely under-tested. This suggests the requirement gaps identified in Phase 1 were not just a documentation problem, but a leading indicator of real, unimplemented validation.

- 2 of the 11 defects (DEF-008, DEF-010) are security-related and were found exclusively through exploratory testing, not scripted test cases — reinforcing the Phase 3 Coverage Analysis Report's flag that session invalidation and cross-customer isolation had no dedicated scripted test coverage.

- No defects were found in the core Login or Bill Pay happy-path flows themselves; all Login/Bill Pay defects involve edge-case validation or security nuance rather than the primary transaction flow failing outright, suggesting the core transaction logic is comparatively solid even where surrounding validation is not.

## 10.4.5 Exploratory Testing Report

### Areas Explored

Exploratory testing was conducted as five structured, time-boxed charters (documented in full in Section 10.4.13): Login/session handling, Registration input handling, Transfer Funds edge cases, Bill Pay input handling, and a dedicated security-focused pass across Login and session management. Each session was time-boxed to approximately 45-60 minutes, consistent with the exploratory allocation in the Phase 2 Resource Plan, and conducted after scripted execution was complete for the relevant module so that exploratory findings would be genuinely incremental rather than re-discovering already-scripted defects.

### Testing Approach Used

A session-based exploratory approach was used, with each session structured around a specific charter (a stated mission and objective) rather than unstructured, aimless clicking. Within each session, testing followed a deliberate "break it" mindset: starting from the documented, expected happy path and then systematically varying one dimension at a time — timing (rapid actions), input type (unexpected characters, injection-style strings), input length (extremely long values), and sequencing (navigating out of order, using the browser back button) — to surface behaviour the scripted test suite was not designed to check. Notes were captured in real time during each session rather than reconstructed afterward, to preserve the exact sequence of actions that produced each finding.

### Findings

- Session/logout behaviour (Mission 1) surfaced the most significant exploratory finding of the engagement: the browser back button briefly redisplaying account data after logout (DEF-008), a defect class that scripted functional testing was structurally unable to find, since scripted test cases check UI redirect behaviour, not underlying session token state.

- Registration input handling (Mission 2) surfaced a straightforward but real validation gap in the SSN field (DEF-009); notably, other fields tested with similarly malformed input (email-like usernames, long addresses) did not reveal further defects, suggesting inconsistent rather than absent validation across the form.

- Transfer Funds exploration (Mission 3) did not surface any defect beyond what scripted boundary and race-condition testing had already found (DEF-002, DEF-003, DEF-007); this is treated as a meaningful negative result confirming the scripted boundary/negative test design in Phase 3 was already well-targeted for this module, not as time wasted.

- Bill Pay exploration (Mission 4) surfaced a low-severity but genuine UI defect around excessively long payee names (DEF-011), found only by deliberately testing an input length dimension the scripted test cases did not include.

- The dedicated security exploration (Mission 5) surfaced the username enumeration issue (DEF-010) by directly comparing two error paths side-by-side, a comparison-based technique that a single scripted test case checking one path in isolation would not have caught.

### Risks Identified During Exploration

- The session-invalidation finding (DEF-008) suggests session management broadly may warrant a deeper, more formal security review beyond what a single exploratory session can respectably cover — this exploratory finding is a signal, not a substitute for dedicated security testing.

- The pattern of inconsistent field-level validation (SSN accepted unvalidated, while other fields were validated) suggests validation logic may have been implemented field-by-field without a consistent framework, which raises the possibility of similar unvalidated fields existing elsewhere in the application beyond what this time-boxed exploration could fully cover.

- The fact that 4 defects trace directly back to Phase 1 documentation gaps reinforces that unresolved requirement ambiguity is not merely a planning inconvenience — it is a measurable predictor of where real defects exist, and any remaining unconfirmed Phase 1 assumptions should be treated as elevated-risk areas until the client responds.

## 10.4.6 Test Execution Summary Report

| Metric | Value |
| --- | --- |
| Total Test Cases Executed | 50 |
| Pass Count | 41 |
| Fail Count | 7 |
| Blocked Count | 2 |
| Pass Rate (%) | 82.0% |
| Fail Rate (%) | 14.0% |
| Blocked Rate (%) | 4.0% |
| Total Defects Raised | 11 |
| Critical Defects | 3 |
| Major Defects | 5 |
| Minor Defects | 2 |
| Trivial Defects | 1 |

### Summary of Major Findings and Overall Quality Observations

At 82% pass rate, ParaBank's core happy-path functionality across all six tested modules is fundamentally sound — every core positive scenario (successful registration, login, transfer, bill payment, and loan approval) executed correctly. The quality concern is not that core flows are broken, but that edge-case and boundary handling is inconsistent, and that 3 of the 11 defects found are Critical, all involving either direct financial risk (over-draw via race condition, wrongful loan approval) or security (session invalidation). This is a meaningfully different risk profile than a high defect count spread evenly across trivial issues would represent: a small number of defects concentrated at the highest severity level, in the areas Phase 1 and Phase 2 both independently identified as highest business risk, is the central finding of this execution phase.

## 10.4.7 Release Risk Assessment

Recommendation: RELEASE NOT RECOMMENDED (in current state).

This recommendation is specific to the application's current, unfixed state — it is a statement about today's build, not a permanent verdict, and it is narrower than it may first sound.

### Justification

- Two of the three Critical defects (DEF-005, DEF-007) remain Open with no fix in progress, and both represent direct, quantifiable financial risk: DEF-007 allows an account to be over-drawn through a timing-based race condition, and DEF-005 allows a loan to be approved on terms that should have been automatically rejected. Both are exactly the class of defect the Phase 1 Business Understanding Document identified as carrying the highest cost of failure for a banking application.

- The third Critical defect (DEF-008, session not invalidated after logout) is In Progress but not yet Closed and retested; per the Phase 2 Exit Criteria (7.4.8), zero Critical defects should remain open at exit, and this condition is not yet met.

- The two defects that have reached Closed status (DEF-002, DEF-003) demonstrate the fix-and-retest cycle works and gives confidence that the remaining Critical defects are fixable within a similar short timeframe — this is a reason for cautious optimism about a near-term release, not a reason to release today.

- 82% pass rate and a fundamentally sound happy path support that this is a release readiness gap, not a fundamental application quality failure — the recommendation is to fix and retest the 3 Critical defects, not to conclude the application is broadly unreliable.

Conditions for reconsideration: this recommendation would move to Release with Risks or Release Recommended once DEF-005 and DEF-007 are fixed and retested to Closed status, and DEF-008's fix is confirmed and retested rather than left In Progress. The 8 remaining Major/Minor/Trivial defects do not, on their own, justify withholding release, and could reasonably be accepted as known issues with a documented remediation timeline.

## 10.4.8 Defect Triage Workshop

Formal justification for the Severity and Priority assigned to each of the 11 defects, explaining why the rating chosen was correct and not one level higher or lower.

| Defect ID | Severity Justification | Priority Justification | Explanation |
| --- | --- | --- | --- |
| DEF-001 | Major, not Critical | Major, not Critical/High-only | Major because it allows a structurally invalid account (unfunded, undocumented state) to exist, which could cause downstream reconciliation issues — but not Critical, since no existing customer funds are lost or exposed; it is a data-integrity risk rather than an active financial-harm risk. High priority because it should be fixed before release, but does not block other testing. |
| DEF-002 | Major, not Critical | High, not Medium | Major because it incorrectly blocks a completely legitimate customer transaction at a common, predictable value (exact balance) — a real usability and trust failure — but not Critical, since it fails safe (rejects rather than corrupts data) and has a simple, obvious workaround (transfer $0.01 less). High priority because exact-balance transfers are a realistic, frequent customer scenario, not a rare edge case. |
| DEF-003 | Minor, not Major | Low, not Medium | Minor because the transaction is technically harmless (money moves from an account to itself, net effect zero) and creates only a confusing record, not financial loss. Low priority because it has no financial or security consequence and can reasonably wait behind every other open defect. |
| DEF-004 | Major, not Critical | High, not Medium | Major because an unvalidated payee account number could result in a payment that is unrecoverable if sent to a real but unintended account number, which is a genuine financial risk to the customer — but not Critical, since it requires an already-invalid or mistyped account number rather than being exploitable at will. High priority given the direct financial exposure once triggered. |
| DEF-005 | Critical | High | Critical because it allows the lending decision logic to be bypassed entirely on a case that should be mathematically impossible to approve (down payment exceeding the loan itself), representing a direct, quantifiable financial risk to the bank's lending exposure with no customer action required beyond a single form submission. High priority is the natural pairing with Critical severity for a financial logic defect. |
| DEF-006 | Minor, not Major | Medium, not Low | Minor because it does not cause data loss or financial harm on its own — but Medium rather than Low priority, since a duplicate identity could later complicate login, support, or account-recovery processes in ways that are inconvenient rather than urgent, warranting a fix before release without demanding immediate attention. |
| DEF-007 | Critical | High | Critical because it allows an account to be over-drawn through normal customer usage (two quick, plausible actions) rather than a contrived attack, meaning it could occur in real production usage without any malicious intent — this is the clearest direct-financial-harm defect in the entire defect set. High priority is the only defensible pairing for a defect of this severity. |
| DEF-008 | Critical | High | Critical because session/security defects carry disproportionate risk relative to their apparent simplicity — even a brief window of cached account data exposure on a shared or public device is a real privacy and security failure for a banking application, matching the Phase 1 Business Understanding's explicit flag that security defects carry severe reputational and regulatory consequence. High priority given the security classification. |
| DEF-009 | Major, not Critical | Medium, not High | Major because it represents a genuine, systemic gap in a mandatory field's validation, not a cosmetic issue — but not Critical, since an unvalidated SSN does not itself cause financial loss or unauthorized access; it is a data-quality and potential compliance concern. Medium priority reflects real but non-urgent risk relative to the financial/security Critical defects. |
| DEF-010 | Major, not Critical | Medium, not High | Major because username enumeration is a legitimate security weakness that could assist a real attacker in a credential-stuffing attempt — but not Critical, since it does not itself grant unauthorized access; it only makes a subsequent attack marginally easier to target. Medium priority reflects a real but indirect security risk rather than an immediate, exploitable breach. |
| DEF-011 | Trivial, not Minor | Low | Trivial because the defect is purely cosmetic (a display/layout issue) with zero functional or financial consequence — the payment itself still processes correctly. Low priority is the only defensible rating for a display-only issue with no user-facing harm beyond an oddly formatted confirmation page. |

## 10.4.9 Root Cause Analysis

| Defect ID | Root Cause Category | Explanation |
| --- | --- | --- |
| DEF-001 | Requirement Issue | The Phase 1 gap on minimum opening deposit was never resolved before development, so no validation rule existed to implement in the first place. |
| DEF-002 | Coding Issue | The comparison logic for "sufficient balance" most likely uses a strict less-than comparison with a floating-point rounding artifact, rejecting a value that should equal the balance exactly. |
| DEF-003 | Requirement Issue | No requirement was ever written addressing whether From and To accounts may be identical, so the implementation defaulted to permissive behaviour by omission rather than by a coding mistake. |
| DEF-004 | Design Issue | The design never specified at which point in the Bill Pay workflow payee account numbers should be validated (entry vs. payment), so no validation step was designed into either point. |
| DEF-005 | Coding Issue | The loan approval logic appears to compare down payment against the requested amount incorrectly, or omits this comparison entirely, allowing a mathematically invalid combination to reach the approval branch. |
| DEF-006 | Coding Issue | The uniqueness check for usernames is most likely implemented as a case-sensitive string comparison rather than a case-insensitive one, a straightforward implementation oversight rather than a missing requirement. |
| DEF-007 | Coding Issue | The balance check and balance deduction are not implemented as a single atomic operation, allowing two near-simultaneous requests to both read the pre-transaction balance before either writes back the updated value — a classic race condition. |
| DEF-008 | Coding Issue | Logout most likely clears client-side session indicators without fully invalidating the server-side session token, allowing a brief window where cached content remains accessible via back-navigation. |
| DEF-009 | Design Issue | Field-level validation appears to have been designed and implemented inconsistently across the registration form; SSN was apparently not included in the same validation framework applied to other fields. |
| DEF-010 | Design Issue | The error-handling design for login did not consider username enumeration as a threat model when the two distinct error paths (wrong username vs. wrong password) were designed. |
| DEF-011 | Coding Issue | No maximum-length constraint or truncation handling was implemented for the payee name field, either at the input level or at the confirmation-page display level. |

## 10.4.10 Defect Clustering Analysis

| Module | Defect Count | Defect Density | Likely Root Cause / Explanation |
| --- | --- | --- | --- |
| Transfer Funds | 3 | 0.30 (3 defects / 10 test cases) | The highest defect density in the application, concentrated specifically at value boundaries (exact balance) and timing edge cases (rapid consecutive requests) rather than the core transfer flow — consistent with this being the module with the most numeric and timing-sensitive logic in the application, and the module Phase 2 independently ranked as highest financial risk. |
| Login / Session | 2 | 0.25 (2 defects / 8 test cases) | Both defects here were found exclusively through exploratory testing, not scripted execution, suggesting the module's scripted test coverage was adequate for functional correctness but insufficient for the security-adjacent behaviours (session state, error-message consistency) that require a different testing mindset to uncover. |
| Registration | 2 | 0.25 (2 defects / 8 test cases) | Both defects involve validation gaps (case-sensitivity, SSN format) rather than core registration failure, suggesting the field-by-field validation implementation was inconsistent rather than the overall registration workflow being unreliable. |
| Bill Pay | 2 | 0.20 (2 defects / 10 test cases) | Defects here are a Major validation gap (payee account number) and a Trivial display issue, indicating the core payment-processing logic is reliable while the surrounding data-entry validation is where the module's weaknesses concentrate. |
| Open New Account | 1 | 0.14 (1 defect / 7 test cases) | Lowest density among modules with any defects at all; the one defect found (missing minimum-deposit validation) traces directly to a specific, previously-identified Phase 1 documentation gap rather than broader module instability. |
| Request Loan | 1 | 0.14 (1 defect / 7 test cases) | Despite having the least-documented business logic of any module (Phase 1 gap on decision thresholds), only one defect was found, and it is a Critical logic-validation gap rather than a pattern of general unreliability — suggesting the core approve/deny mechanism itself is likely sound, but boundary-condition validation around it is not. |

Overall pattern: defect density correlates closely with numeric/timing complexity (Transfer Funds highest) rather than with field count or form complexity (Registration, despite having 10 input fields, has only average density) — reinforcing the Phase 3 Test Effort Analysis judgment that complexity and risk are not the same thing, and that testing effort was correctly weighted toward Transfer Funds rather than the more visually complex Registration form.

## 10.4.11 Defect Escape Analysis

| Defect ID | How It Survived the Development Phase |
| --- | --- |
| DEF-001 | Missing requirement (no minimum deposit rule was ever documented) is the primary cause; no amount of code review could catch a rule that was never specified in the first place. |
| DEF-002 | Coding issue introduced during implementation and not caught in code review; a unit test on the exact-boundary case would likely have caught this before it reached QA. |
| DEF-003 | Missing requirement; since no rule was ever written for same-account transfers, there was nothing for a developer or reviewer to check the implementation against. |
| DEF-004 | Missing design decision; because the design phase never specified a validation point for payee account numbers, this gap was structurally invisible to code review, which checks implementation against design, not against an absent design decision. |
| DEF-005 | Coding issue not caught in code review, most likely because the specific invalid combination (down payment exceeding loan amount) is a natural boundary condition that is easy to overlook without an explicit test case targeting it, which is exactly the gap Phase 3's Boundary Value Analysis was designed to close. |
| DEF-006 | Coding issue (case-sensitive comparison) not caught in code review; this is a common, easy-to-miss implementation detail unless a reviewer specifically considers case-sensitivity for identifier comparisons. |
| DEF-007 | Coding issue; race conditions are notoriously difficult to catch via code review or single-threaded manual testing, since the defect only manifests under specific timing conditions that a normal, sequential walkthrough of the code would not surface. |
| DEF-008 | Coding issue combined with insufficient testing coverage; this defect required a specific exploratory technique (post-logout back-navigation with developer tools) that was outside the scope of standard functional or even standard manual QA testing, explaining why it was not caught earlier in either development or initial QA passes. |
| DEF-009 | Design issue; inconsistent application of validation rules across form fields suggests no single validation framework or checklist was used during design, making this the kind of gap that is easy to miss without a systematic field-by-field validation specification. |
| DEF-010 | Design issue combined with insufficient security-specific testing; standard functional testing (does login correctly reject invalid credentials?) would pass even with this defect present, since the functional outcome is correct — only a security-focused comparison of the two error paths side-by-side reveals the issue. |
| DEF-011 | Coding issue; a missing input-length constraint is a common omission when a field's maximum length is not explicitly specified during design, and standard functional testing with realistic-length data would never trigger this defect. |

## 10.4.12 Bug Advocacy Exercise

Professional management recommendations for the Top 3 most significant defects.

### 1. DEF-007 — Rapid consecutive transfers can over-draw an account

Business impact: If two transfer requests happen close together, whether from a customer double-tapping a button, a slow connection causing a retry, or genuinely quick back-to-back actions, the account can end up with less money in it than the system's own rules say should be possible. In a banking product, that is not a minor glitch; it means the bank's own ledger can become internally inconsistent through completely ordinary customer behaviour, with no malicious intent required.

Why it must be fixed before release: This defect requires no unusual skill or malicious intent to trigger, only a fast double-click or a flaky network retry, both of which happen routinely in real-world usage. Releasing with this open risks real customer-reported balance discrepancies within the first days of live usage, each of which becomes a costly, manual reconciliation case for the bank's operations team.

Proposed course of action: Fix by making the balance-check-and-deduct operation atomic (a single database transaction with proper locking) rather than two separate steps, then retest specifically with the same rapid-succession scenario (TC-033) plus at least one additional concurrency variation before this defect is marked Closed.

### 2. DEF-005 — Loan approved despite down payment exceeding the requested amount

Business impact: The loan decision engine is supposed to be the bank's automated safeguard for lending risk. This defect shows that safeguard can be bypassed with a simple, almost accidental input combination, meaning the bank could end up approving loans that do not make basic financial sense, without any human in the loop catching it.

Why it must be fixed before release: Automated lending decisions are exactly the kind of feature where a single logic gap can be repeated at scale with no natural limit, unlike a one-off manual error. Every day this remains live is a day the bank's lending exposure is not actually protected by the control it believes it has in place.

Proposed course of action: Add an explicit validation rule rejecting any loan request where the down payment exceeds the requested amount before the decision logic is even evaluated, then retest against the full loan boundary set from Phase 3 (TC-044 through TC-050) to confirm no other combination bypasses the same safeguard.

### 3. DEF-008 — Session remains briefly accessible after logout via browser back button

Business impact: Customers are told that logging out protects their account, especially on a shared or public computer. If account information can still appear for even a moment after logout, that promise is not fully true, and on a banking application, that gap directly undermines the basic security assurance customers are relying on.

Why it must be fixed before release: This is exactly the kind of defect that, if discovered independently by a security researcher or a customer after release, becomes a public trust and reputation issue disproportionate to its technical complexity to fix; the cost of fixing it now is far lower than the cost of explaining it after the fact.

Proposed course of action: Ensure logout fully and immediately invalidates the session token server-side, not just client-side UI state, then retest specifically using the back-button and direct-URL-navigation techniques that originally surfaced this defect, confirming the fix before moving this defect from In Progress to Closed.

## 10.4.13 Exploratory Testing Missions

| Mission | Objective | Areas Explored | Findings Summary |
| --- | --- | --- | --- |
| Mission 1: Break Login | Attempt to bypass or break authentication | Login form, session cookies/tokens, logout flow, browser back-button behaviour, direct URL access after logout | Found DEF-008 (session remains briefly accessible after logout via back button). No successful authentication bypass was achieved through injection-style input (consistent with TC-016 passing). No account lockout after repeated failed attempts was observed — noted as a risk rather than a raised defect, since no explicit requirement mandates lockout behaviour. |
| Mission 2: Break Registration | Attempt invalid or extreme registration inputs | SSN field, phone field, address field, username field, extreme-length inputs across all fields | Found DEF-009 (SSN field accepts non-numeric input with no validation). Other fields tested with similarly malformed input (phone, address) did not reveal further defects within the session's time-box, suggesting the gap is specific to SSN rather than systemic across the whole form. |
| Mission 3: Break Transfers | Attempt invalid transfer scenarios | Rapid/concurrent transfers, exact-boundary amounts, same-account transfers, extreme amount values | No new defects beyond those already found via scripted testing (DEF-002, DEF-003, DEF-007). This session is treated as a valuable negative result confirming the Phase 3 boundary and negative test design for this module was already well-targeted. |
| Mission 4: Break Bill Pay | Attempt invalid or boundary bill payment inputs | Payee name/address field lengths, special characters, non-existent account numbers, rapid saved-payee reuse | Found DEF-011 (excessively long payee name breaks confirmation page layout). The non-existent payee account number issue was already captured as DEF-004 via scripted testing (TC-042); this session confirmed the same behaviour independently through a slightly different input path. |
| Mission 5: Security Exploration | Explore for security vulnerabilities | Login error-message comparison, session token inspection via browser developer tools, direct URL manipulation to attempt cross-account access | Found DEF-010 (username enumeration via inconsistent error messaging). Direct URL manipulation to access another customer's account data was attempted using the cross_check_02 test account (per the Phase 4 Test Account Strategy) and did not succeed — no cross-customer data exposure defect was found, which is a meaningful positive security finding for NFR-SEC-003. |

# 10.5 Additional Practical Activity: One-Hour Exploratory Testing Mission

A dedicated, unscripted one-hour session was conducted after all five structured missions were complete, deliberately without a predefined charter, to see what would surface from genuinely free-form exploration rather than a targeted objective.

### Approach

The session moved across modules freely rather than staying within one, following whatever seemed most likely to reveal unexpected behaviour: rapidly switching between browser tabs with two different logged-in accounts open simultaneously, using the browser's forward/back buttons in unconventional sequences mid-transaction, resizing the browser window during form submission, and attempting to submit forms multiple times in quick succession by rapidly clicking submit buttons.

### Findings and Observations

- Double-clicking the Transfer submit button in quick succession appears to be the same underlying mechanism behind DEF-007 rather than a separate defect — this session reinforced that the race condition is triggerable through ordinary UI interaction (not just deliberately timed separate requests), which raises its real-world likelihood beyond what the scripted TC-033 scenario alone suggested.

- Having two different customer accounts logged in via two separate browser tabs did not result in any session confusion or data bleed between the two — a positive finding, and a useful complement to the Mission 5 cross-account access test.

- Resizing the browser window mid-form-submission on Bill Pay did not cause any data loss or layout corruption beyond the pre-existing long-payee-name issue (DEF-011); the form appears to handle window resizing gracefully otherwise.

- No new distinct defect was found in this session beyond confirming and adding real-world context to DEF-007; this is reported honestly as a session that reinforced an existing finding rather than one that discovered something new, which is itself a useful data point about the maturity of the areas already tested.

# 10.6 Professional Reflection

### 28. Which defect was most significant and why?

DEF-007, the rapid-consecutive-transfer race condition, was the most significant defect found in this phase, and the one-hour free exploration session reinforced why: it is triggerable through completely ordinary customer behaviour, a fast double-click, not a deliberately crafted attack, which means its real-world likelihood is far higher than a typical edge-case defect. It also sits at the exact intersection of everything Phase 1 and Phase 2 identified as highest risk: direct, unrecoverable financial impact on a feature ranked as the application's single highest-risk module.

### 29. What surprised you during testing?

I expected Registration, with its ten input fields, to produce more defects than Transfer Funds, which only has a handful of fields; the Defect Clustering Analysis showed the opposite; defect density tracked numeric and timing complexity far more than form complexity. I was also surprised that exploratory testing on Transfer Funds (Mission 3) found nothing new beyond the scripted defects already caught, since I expected free-form exploration to always outperform scripted testing, when in this case it mainly confirmed the scripted test design had already done its job well.

### 30. Which investigative techniques worked most effectively?

Side-by-side comparison was the most effective specific technique I used, most clearly demonstrated in finding DEF-010 by directly comparing the wrong-password and wrong-username error paths rather than testing each in isolation. More broadly, deliberately varying one dimension at a time, timing, input type, input length, sequencing, rather than randomly clicking around, is what turned exploratory testing from an unstructured activity into something that reliably produced findings I could actually trust and reproduce.

### 31. What would you improve in your test execution approach?

I would run at least one exploratory session per module before finalizing scripted test cases in Phase 3, rather than only after scripted execution in Phase 5, since Mission 1's session-token finding (DEF-008) is exactly the kind of result that should influence test design earlier, not just supplement it afterward. I would also build a lightweight concurrency/race-condition checklist into Phase 3's test design process directly, since DEF-007 and its reinforcement in the one-hour session suggest this defect class deserves a standard technique, not just a single ad hoc test case.

### 32. How would this testing experience help you as a QA professional?

This phase made the difference between finding a defect and building a case for a defect very concrete: a defect report with clear, reproducible steps and direct evidence (DEF-007's balance log) is what actually moves a team to fix something, versus a vague bug description that gets deprioritized. Being able to trace findings back through severity and priority justification, root cause, and escape analysis rather than just listing them is exactly the kind of rigor I'd want to bring to a real client engagement, where a defect list without that reasoning behind it reads as opinion rather than evidence.

## Assignment 6: STLC Phase 6 — Quality Advisory & Release Decision

Document ID: DOC-STLC-002-A6     Version: 1.0

# 11.4 Required Deliverables

## 11.4.1 Metrics Dashboard

Note on defect status since Phase 5: between the Phase 5 report and this final release decision, the development team fixed and the QA analyst retested two of the three Critical defects (DEF-007, DEF-008), both now Closed. DEF-005 remains Open. This progression is reflected in the metrics and recommendation below.

| Metric | Formula / Definition | Value |
| --- | --- | --- |
| Requirements Coverage (%) | Requirements tested (full + partial) ÷ Total requirements × 100 | 27 ÷ 36 × 100 = 75.0% |
| Test Case Pass Rate (%) | Passed ÷ Total executed × 100 | 41 ÷ 50 × 100 = 82.0% |
| Test Case Fail Rate (%) | Failed ÷ Total executed × 100 | 7 ÷ 50 × 100 = 14.0% |
| Blocked Rate (%) | Blocked ÷ Total executed × 100 | 2 ÷ 50 × 100 = 4.0% |
| Defect Density | Total defects ÷ Total test cases executed | 11 ÷ 50 = 0.22 defects per test case |
| Critical Defect Count | Count of defects with Critical severity | 3 raised total; 1 currently Open (DEF-005), 2 Closed (DEF-007, DEF-008) |

## 11.4.2 Defect Analysis Report

### Severity Breakdown

| Severity | Count | Percentage |
| --- | --- | --- |
| Critical | 3 | 27.3% |
| Major | 5 | 45.5% |
| Minor | 2 | 18.2% |
| Trivial | 1 | 9.1% |
| Total | 11 | 100% |

### Priority Breakdown

| Priority | Count | Percentage |
| --- | --- | --- |
| High | 6 | 54.5% |
| Medium | 4 | 36.4% |
| Low | 1 | 9.1% |
| Total | 11 | 100% |

### Module Breakdown

| Module | Defect Count | % of Total |
| --- | --- | --- |
| Transfer Funds | 3 | 27.3% |
| Login / Session | 2 | 18.2% |
| Registration | 2 | 18.2% |
| Bill Pay | 2 | 18.2% |
| Open New Account | 1 | 9.1% |
| Request Loan | 1 | 9.1% |

### Defect Trends and Patterns Across the Engagement

- Every Critical defect (3 of 3) involved either direct financial risk (account over-draw, invalid loan approval) or session security — the two categories flagged as highest business risk as early as the Phase 1 Business Understanding Document, and independently again in the Phase 2 Risk-Based Testing Matrix. The risk-based prioritization approach used from Phase 2 onward correctly predicted where the most serious defects would concentrate.

- Transfer Funds carries both the highest raw defect count (3) and the highest defect density of any module, reinforcing the same module's Phase 2 High-risk ranking and Phase 3 defect prediction.

- 4 of the 11 defects trace directly to a requirement gap first flagged in Phase 1 (minimum deposit, payee validation timing, down-payment-vs-amount relationship, username uniqueness scope) — demonstrating that unresolved requirement ambiguity was not a paperwork problem but a leading indicator of real defects across this entire engagement.

- 2 of the 11 defects (both now Closed) were found and fixed fastest — DEF-002 and DEF-003, both edge-case Transfer Funds defects with clear, isolated root causes — while the defects still Open at this stage (DEF-005 in particular) involve core decision logic that requires more careful remediation and retesting.

## 11.4.3 Quality Risk Assessment

Risks that remain at the point of this release recommendation, beyond the specific open defects themselves.

| # | Remaining Risk | Likelihood | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| 1 | DEF-005 (loan approval logic bypass) remains Open with no fix yet delivered, leaving an active lending-risk gap | Medium | High | Mitigate — block release until fixed and retested |
| 2 | Find Transactions and Update Contact Information were never tested in this engagement (a scope decision carried since Phase 3), so their quality is genuinely unknown, not confirmed good | Medium | Medium | Monitor — flag as untested scope in the Test Closure Report and revisit before those modules are considered release-ready |
| 3 | Several requirement gaps identified in Phase 1 (loan decision threshold, transfer/bill pay boundary rules) were never formally confirmed by the client during this engagement | Medium | Medium | Mitigate — obtain client confirmation before the next release cycle so remaining assumptions can be validated or corrected |
| 4 | Performance and load testing were out of scope for the entire engagement, so there is no evidence the application meets its stated response-time targets (NFR-PER-001, NFR-PER-002) under real load | Low | Medium | Monitor — recommend a dedicated performance testing pass before any high-traffic production launch |
| 5 | This engagement was resourced by a single tester across two weeks; some lower-priority defect classes (e.g., additional field-level validation gaps beyond those found) may exist but were not exhaustively searched for | Medium | Low | Accept — proportionate given the engagement's resourcing constraints, documented transparently rather than implied as complete coverage |
| 6 | DEF-001, DEF-004, DEF-006, DEF-009, DEF-010, and DEF-011 (6 of 11 defects) remain Open at Medium/Low priority; while individually acceptable to release with, their cumulative presence represents a real, if modest, quality debt | Medium | Low | Accept with a documented remediation timeline communicated to the client |

## 11.4.4 Test Summary Report

### Scope of Testing Performed

Testing covered six of the eight identified ParaBank modules: Registration, Login, Open New Account, Transfer Funds, Bill Pay, and Request Loan, per the scope defined in the Phase 2 Scope Matrix and refined in Phase 3's six-module test design requirement. Find Transactions, Update Contact Information, the administrative interface, the SOAP/REST API layer, and full-scale performance/load testing were explicitly out of scope throughout the engagement, consistent with the Phase 2 Scope Matrix and carried forward transparently at every subsequent phase rather than silently dropped.

### Summary of Findings

50 test cases were executed (41 Pass, 7 Fail, 2 Blocked), and 11 defects were raised spanning 3 Critical, 5 Major, 2 Minor, and 1 Trivial. Of the 3 Critical defects, 2 (DEF-007, DEF-008) have since been fixed and retested to Closed status; 1 (DEF-005) remains Open. Core happy-path functionality across all six tested modules is fundamentally reliable; the defects found concentrate specifically in boundary conditions, validation gaps tied to previously-identified requirement ambiguities, and session security, rather than in core transaction processing.

### Outstanding Risks

The most significant outstanding risk is DEF-005 remaining Open, which directly blocks the release recommendation below. Beyond that specific defect, five further risks remain at closure, detailed in the Quality Risk Assessment (11.4.3): two untested modules, several unconfirmed Phase 1 requirement gaps, no performance testing evidence, single-tester resourcing limits, and six lower-priority Open defects representing modest accumulated quality debt.

### All Testing Activities Completed

- Phase 1: Discovery & Requirements Analysis — Business Understanding Document, Module Analysis, 24 Functional and 12 Non-Functional Requirements, Risk Register, Stakeholder Question Workshop, and supporting analyses

- Phase 2: Test Strategy — Test Plan, Scope Matrix, Test Strategy, Risk-Based Testing Matrix, Resource and Environment Plans, Entry/Exit Criteria, Timeline, and supporting analyses

- Phase 3: Test Design & Coverage — 30 test scenarios, 50 test cases, BVA/EP tables, decision tables, RTM, Coverage Analysis Report, and supporting analyses

- Phase 4: Quality Preparation — Environment Assessment, Readiness Checklist, Test Account Strategy, 100 test data records, Evidence Management Strategy, Readiness Review, and supporting analyses

- Phase 5: Quality Investigation — Full test execution (50/50 test cases), 11 defect reports, Defect Analysis, Exploratory Testing (5 missions + 1-hour session), Release Risk Assessment, and supporting analyses

- Phase 6: Quality Advisory & Release Decision — this document, including the Metrics Dashboard, Test Summary Report, GO/NO-GO Recommendation, Test Closure Report, and Executive Presentation

### Metrics Summary

| Metric | Value |
| --- | --- |
| Requirements Coverage | 75.0% (27 of 36) |
| Test Case Pass Rate | 82.0% |
| Test Case Fail Rate | 14.0% |
| Blocked Rate | 4.0% |
| Defect Density | 0.22 per test case |
| Critical Defects (Open / Total) | 1 / 3 |

## 11.4.5 GO / NO-GO Recommendation

Recommendation: NO-GO (Do Not Release) — Conditional on One Remaining Defect

This is a narrower and more optimistic finding than it may first appear. It is not a statement that ParaBank is broadly unreliable — 82% of executed test cases passed, and every core customer workflow (registering, logging in, transferring money, paying a bill, and applying for a loan) works correctly on its main path. It is a statement that one specific, well-understood, and already-diagnosed defect stands between this application and a responsible release.

### Supporting Evidence

- 3 Critical defects were found during testing, all involving direct financial risk or security exposure — exactly the categories of defect this engagement's risk-based approach was specifically designed to surface and prioritize since Phase 2.

- 2 of those 3 Critical defects (DEF-007: account over-draw via rapid transfers; DEF-008: session remains briefly accessible after logout) have already been fixed by the development team and independently retested and confirmed Closed, demonstrating the remaining issue is fixable on a similar timeline, not a fundamental architecture problem.

- 1 Critical defect remains Open: DEF-005, where a loan can be approved with a down payment that exceeds the loan amount itself, a mathematically invalid outcome that bypasses the application's own lending safeguard. This directly violates the Phase 2 Exit Criteria requirement of zero open Critical defects before release.

- 6 additional Open defects (Major/Minor/Trivial) do not, on their own, justify withholding release; they represent real but proportionate quality debt that can reasonably be accepted as known issues with a committed remediation timeline.

### Outstanding Risks Acknowledged

Beyond DEF-005, this recommendation is made with the outstanding risks in the Quality Risk Assessment (11.4.3) explicitly acknowledged: two modules were never tested in this engagement, several Phase 1 requirement gaps remain unconfirmed by the client, and no performance testing evidence exists. None of these independently justify a NO-GO on their own, but they should inform what "release" means, specifically, this release covers only the six tested modules with the stated coverage level, not a guarantee of full-application quality.

### Conditions for Release

- DEF-005 must be fixed by the development team, specifically preventing loan approval whenever the down payment exceeds the requested amount.

- The fix must be retested against the full Phase 3 loan boundary test set (TC-044 through TC-050), not just the single failing case, to confirm no adjacent boundary was affected by the fix.

- Once DEF-005 is Closed and retested, this recommendation should be revisited and is expected to move to GO, since it is the only remaining blocker against the Phase 2 Exit Criteria.

- The client should formally acknowledge and accept the 6 remaining Open Major/Minor/Trivial defects as known issues with a committed post-release remediation timeline, rather than release proceeding with them silently undocumented.

## 11.4.6 Test Closure Report

### Testing Objectives and Whether They Were Achieved

| Objective | Outcome |
| --- | --- |
| Verify core banking workflows function correctly against Phase 1 requirements | Achieved — all core happy-path workflows across 6 modules confirmed working via 82% pass rate |
| Identify and document defects with enough detail to be actionable without follow-up | Achieved — 11 defects raised, all with reproduction steps, expected/actual results, and evidence |
| Apply risk-based prioritization so high-impact features receive the deepest coverage | Achieved — all 3 Critical defects fell within the modules Phase 2 had already ranked High-risk |
| Provide a clear, evidence-based go/no-go recommendation at engagement close | Achieved — NO-GO with a specific, single-defect condition for reconsideration (11.4.5) |
| Surface requirement gaps early enough to avoid wasted test design effort | Partially achieved — gaps were surfaced in Phase 1 and correctly predicted 4 of 11 defects, but were never formally confirmed by the client during the engagement window |

### Deliverables Completed

All deliverables listed in the Phase 2 Deliverables Matrix (7.4.10) were completed across all six phases, plus every phase-specific additional practical activity and reflection. A complete list of testing activities completed appears in the Test Summary Report above (11.4.4).

### Outstanding Risks at Time of Closure

Identical to the Quality Risk Assessment (11.4.3): one remaining Open Critical defect (DEF-005) blocking release, two untested modules, unconfirmed Phase 1 requirement gaps, no performance testing evidence, and six lower-priority Open defects. None of these are being closed out silently — each is carried forward explicitly into this closure report as the engagement's honest, final state.

### Final Quality Assessment

ParaBank's core, tested functionality is fundamentally reliable, with defects concentrated predictably in the higher-complexity, higher-risk areas the engagement's risk-based approach was designed to find. The application is not release-ready today only because of one specific, already-diagnosed, and readily fixable defect, not because of broad or systemic quality failure. This is a materially different, and more actionable, conclusion than either an unqualified pass or a vague sense that "more testing is needed."

### Lessons Learned

- Requirement gaps flagged early (Phase 1) turned out to be a genuinely predictive signal for real defects (Phase 5) — treating documentation gaps as low-priority paperwork rather than active risk indicators would have been a mistake.

- The single-tester, two-week resourcing model was workable for the six in-scope modules but required deliberate, disciplined trade-offs (Phase 2's Resource Constraint Challenge, Phase 3's Test Optimization Exercise) that would not have happened without planning for them explicitly in advance.

- Exploratory testing found defect classes (session security, error-message consistency) that scripted testing was structurally unable to find, confirming that a testing strategy relying on scripted test cases alone would have shipped DEF-008 and DEF-010 undetected.

- Carrying a single identified gap (Open New Account test data, Phase 4) through to its real consequence (Blocked test cases, Phase 5) validated that treating gaps as tracked, living risks rather than one-time notes is what makes them actually useful.

## 11.4.7 Executive Presentation

Delivered as a separate 10-slide file, ParaBank_Assignment6_Executive_Presentation.pptx, covering: engagement overview, scope and approach, quality metrics dashboard, defect summary and module distribution, remaining risks, the release recommendation, and next steps/conditions — matching the required content list and exceeding the 8-slide minimum.

## 11.4.8 Personal Reflection

Looking back across all six assignments, the clearest thing I learned is that quality assurance is not really about finding bugs, it's about building a defensible, evidence-based argument about risk that someone else can act on without having to trust me personally. In Phase 1, I thought the hard part would be learning ParaBank's functionality; it turned out the hard part was resisting the urge to fill documentation gaps with convenient assumptions instead of flagging them honestly as unknowns. That discipline, treating an assumption as a stated, testable risk rather than a quiet guess, is the single thread that ran through every phase after it: it shaped the Phase 2 risk-based test strategy, it directly produced several of the Phase 3 boundary test cases, and by Phase 5 it had genuinely predicted 4 of the 11 real defects found. Seeing that connection close the loop, from a documentation gap in Phase 1 to an actual, reproducible defect in Phase 5, taught me more about why requirements matter than any explanation could have.

My understanding of quality assurance developed most in how I think about coverage. At the start of this engagement, I would have equated "more test cases" with "better testing." By Phase 3, building the Requirements Traceability Matrix and Coverage Analysis Report forced me to confront that 25% of requirements were not covered at all, not because I was careless, but because of genuine scope boundaries set for good reasons. Learning to report that honestly, rather than letting a large test case count imply completeness it didn't have, was a real shift in how I think about what "done" means in testing.

The skill that improved the most was almost certainly defect analysis and advocacy, specifically, the difference between reporting that something is broken and building a case for why it must be fixed before release. Early in Phase 3's defect prediction exercise, my reasoning was fairly generic ("this could have a validation bug"). By Phase 5's Bug Advocacy Exercise, I was able to trace DEF-007 all the way from a specific reproduction sequence through root cause, severity justification, and a concrete business-impact statement a non-technical manager could act on. That progression from vague suspicion to structured, evidenced argument is, I think, the core professional skill this whole journey was designed to build.

If I were to do this differently on a future project, I would push harder and earlier for client responses to the Phase 1 requirement gaps, rather than proceeding on documented assumptions for the full two weeks. Several of the defects found (DEF-005 in particular) sit exactly on a boundary that was flagged as ambiguous in Phase 1 and never resolved; a faster feedback loop with the client might have let me design more definitively conclusive test cases rather than the honest but weaker "observe and record" test cases that Phase 3's Test Case Review Workshop specifically flagged as lower quality.

Overall, this journey has prepared me for a professional QA role by giving me practice with the parts of the job that are hardest to learn from a textbook: making a real trade-off decision under a resource constraint and having to justify it, delivering a NO-GO recommendation that will disappoint someone and backing it with specific evidence rather than opinion, and communicating the same underlying facts differently to a CEO versus a developer. Those are the skills I expect to actually use on a real client engagement, far more than any single testing technique on its own.

## 11.4.9 Quality Maturity Assessment

| Quality Dimension | Score (/10) | Justification |
| --- | --- | --- |
| Functionality | 7 | Every core happy-path workflow across all 6 tested modules passed (82% overall pass rate), and the underlying transaction logic (transfers, payments, loan submission) is fundamentally sound. The score is not higher because 7 defects remain Open, including one Critical logic gap (DEF-005) that represents a genuine functional correctness failure, not just an edge case. |
| Reliability | 6 | Core flows are consistent and repeatable, and NFR-REL-002 (balance consistency) tested cleanly — but DEF-007's race condition is a direct reliability failure under realistic concurrent usage, and this class of defect (timing-dependent, not always reproducible on the first attempt) is exactly what most undermines confidence in a system's reliability. |
| Security | 5 | No successful authentication bypass or cross-customer data access was found (a genuine positive), but 2 of the 3 Critical/security-relevant defects found (DEF-008 session invalidation, DEF-010 username enumeration) are real weaknesses in a domain where banking applications should hold a higher bar than average software; the score reflects that meaningful gaps exist even though no catastrophic breach was found. |
| Usability | 7 | Error messages were generally specific and mandatory fields clearly indicated (NFR-USA-001/002 held up in nearly every test case), and workflows are intuitive without a manual. The score is not higher due to a small number of missing guardrails (e.g., no warning on a same-account transfer, DEF-003) that leave the user without feedback exactly when they'd most want it. |
| Maintainability | 6 | This score is inferred rather than directly tested, since maintainability is a code-level property this engagement had no access to assess directly. It is based on indirect evidence: several defects (DEF-001, DEF-003, DEF-004) share a common pattern of a business rule simply never being implemented rather than implemented incorrectly, which suggests validation logic may not be centralized or systematically applied — a maintainability concern for how consistently future changes would be validated. |

## 11.4.10 Defect Trend Analysis

### Patterns Identified

- Clustering by risk category, not by module complexity: defect concentration tracked numeric/timing complexity (Transfer Funds) far more than form complexity (Registration, despite having the most input fields, sits at average density).

- Clustering by test type: every defect found through exploratory testing (DEF-008, DEF-009, DEF-010, DEF-011) involved a dimension scripted testing structurally does not check — session state, field-level format consistency, and comparative error-message analysis — while scripted testing reliably caught boundary and business-logic defects (DEF-001, DEF-002, DEF-005, DEF-007) that exploratory testing's Mission 3 session then failed to add anything new to.

- Clustering by severity and category: all 3 Critical defects fall into exactly two categories, direct financial risk and session security, while every Minor/Trivial defect is a missing warning message or display issue with no functional consequence.

### Root Causes Behind Recurring Defect Types

- Requirement Issues (DEF-001, DEF-003): both trace to a business rule that was never documented in Phase 1 and consequently never implemented — not a coding mistake, but an absence of a decision to code against.

- Design Issues (DEF-004, DEF-009, DEF-010): all three involve a validation or error-handling decision that was never made at design time, resulting in inconsistent behaviour (validated in some places, not others) rather than a single identifiable bug.

- Coding Issues (DEF-002, DEF-005, DEF-006, DEF-007, DEF-008, DEF-011): the majority of defects, spanning comparison-operator errors, race conditions, and missing input-length handling — recurring instances of the same underlying pattern, an edge case the implementation did not explicitly account for.

### Common Failure Modes Observed Across the Application

- "Permissive by default" failure mode: in the absence of an explicit rule (same-account transfer, minimum deposit, payee validation), the system tends to allow the action rather than block it — a pattern worth flagging to the development team as a design principle to reconsider (fail closed, not open, on undocumented cases).

- "Boundary blind spot" failure mode: exact-value boundaries (DEF-002's exact-balance transfer, DEF-005's down-payment-equals-amount edge) are where business logic most often breaks, consistent with why Phase 3's Boundary Value Analysis was weighted so heavily in test design.

- "Validated in isolation" failure mode: fields and modules that were validated well in one context (e.g., transfer amount validation) do not guarantee the same rigor was applied elsewhere (e.g., SSN format), suggesting validation was implemented piecemeal rather than through a single consistent framework.

## 11.4.11 Production Impact Assessment

If ParaBank were released today, in its current state, with DEF-005 still Open:

### Financial Impact

The most direct exposure is DEF-005: every loan approved under the invalid down-payment-exceeds-amount condition represents a real lending decision the bank did not intend to make, with a cost proportional to loan volume and average loan size, not a one-time cost. Although DEF-007 (the transfer race condition) is now Closed and retested, had it shipped it would have created a slower-burning cost through manual reconciliation labor for every over-drawn account discovered after the fact, which is a useful illustration of why Critical defects were prioritized for pre-release fixing over Major/Minor ones.

### Customer Impact

Most customers would experience an entirely normal, working banking application, since 82% of tested functionality passed and every core happy path works correctly. The customers who would be affected are a smaller but real minority: anyone who happens to submit a loan request with an unusual down-payment ratio, anyone who double-clicks a transfer button on a slow connection (mitigated now that DEF-007 is fixed), and anyone relying on the browser back button after logout on a shared device (mitigated now that DEF-008 is fixed). The remaining Open Minor/Trivial defects would be noticed by very few customers and would not materially affect trust in the platform.

### Reputation Impact

The primary reputational risk is not the volume of defects but their nature: an approved loan that should have been rejected, or an account that could be over-drawn through ordinary use, are exactly the kind of stories that erode trust in a bank's competence if they became public or were discovered by a customer rather than by internal testing. The fact that this engagement found and is actively resolving these issues before release is itself a positive reputational signal internally, but only if DEF-005 is actually fixed before launch; releasing with a known, unresolved instance of automated lending logic being bypassable would be difficult to justify after the fact if it surfaced publicly.

## 11.4.12 Executive Communication Exercise

### CEO / Executive Report

Testing is complete. The good news: ParaBank's core banking functions, signing up, logging in, moving money, paying bills, and applying for loans, all work correctly, with 82% of our tests passing on the first attempt. The recommendation, however, is not to release yet. We found one remaining issue where the system can approve a loan on terms that don't make financial sense, essentially a safeguard that isn't working as intended. We've already fixed two other serious issues (an account balance problem and a login security gap), so we know this last one is fixable quickly too. Once it's fixed and we've confirmed it, we expect to be ready to recommend release. Bottom line: we're one specific, well-understood fix away from go-live, not weeks away.

### Project Manager Report

Status: NO-GO pending one Critical defect (DEF-005, Request Loan module). 2 of 3 Critical defects are Closed and retested (DEF-007, DEF-008); DEF-005 needs a dev fix and a full retest of the Phase 3 loan boundary suite (TC-044–TC-050, ~7 test cases, estimated 2-3 hours including retest) before this can move to GO. 6 additional Open defects (5 Major/Minor, 1 Trivial) do not block release but need a committed remediation timeline documented and shared with the client for sign-off. Two modules (Find Transactions, Update Contact Info) remain fully untested and out of this engagement's scope — recommend scoping a follow-up mini-engagement if these are needed before a future release. No blockers on timeline beyond the DEF-005 fix-and-retest cycle.

### Development Team Report

Priority fix: DEF-005 — loan approval logic does not validate that down payment ≤ requested amount before evaluating for approval; add this check ahead of the existing decision logic and reject with a validation error if violated. Root cause is most likely a missing comparison in the approval branch rather than a design gap, since the decision engine otherwise functions correctly. Retest scope after fix: full TC-044–TC-050 suite, not just the originally failing case, since adjacent boundary values (TC-049, down payment = 100% of amount) must continue to approve correctly after the fix. Secondary backlog (non-blocking): DEF-001 (Open New Account — add minimum funding balance check), DEF-004 (Bill Pay — validate payee account number exists before saving), DEF-006 (Registration — make username uniqueness check case-insensitive), DEF-009 (Registration — add SSN numeric-format validation), DEF-010 (Login — standardize error message/timing for invalid username vs. invalid password), DEF-011 (Bill Pay — enforce a max length on payee name field). Full reproduction steps, expected/actual results, and evidence for every defect are in the Phase 5 Defect Report (10.4.3).

## 11.4.13 STLC Retrospective

| Phase | What Went Well? | What Did Not Go Well? | What Would You Improve? |
| --- | --- | --- | --- |
| Phase 1: Discovery & Requirements | Hands-on exploration produced a genuinely useful, testable requirement set with no formal documentation to start from; the Risk Register and Stakeholder Questions later proved directly predictive of real defects | Several requirement gaps identified here were never resolved by the client during the engagement, forcing later phases to proceed on assumptions rather than confirmed rules | Push flagged gaps to the client earlier and more insistently, rather than letting them sit as open items for the full two weeks |
| Phase 2: Test Strategy | Risk-based prioritization set up every later phase well — the modules ranked High-risk here are exactly where the Critical defects were later found in Phase 5 | The Resource Constraint and Exit Decision Workshop scenarios were necessarily hypothetical rather than tested against real pressure, since the actual timeline held | Build in an explicit buffer day in the schedule rather than assuming zero slack for the full two weeks |
| Phase 3: Test Design & Coverage | BVA-driven test design directly caught 2 of the defects later confirmed in execution (DEF-002, DEF-005-adjacent boundaries); the RTM made the Find Transactions/Contact Info gap fully explicit and traceable rather than implicit | Several test cases (TC-020, TC-031, TC-042, TC-048) could only be written as honest either/or outcomes due to unresolved Phase 1 gaps, weakening their repeatability | Convert those either/or test cases into two fully deterministic cases as soon as the underlying business rule is confirmed by the client |
| Phase 4: Quality Preparation | The Test Data Traceability Matrix and Traceability Audit successfully surfaced the Open New Account data gap before execution began, exactly as intended | The gap was found late in the phase rather than during initial data design, meaning it was accepted as a known risk rather than fully resolved before Phase 5 | Build the traceability check earlier in the data design process, module by module, rather than as a single pass at the end |
| Phase 5: Quality Investigation | Exploratory testing found real defects (DEF-008, DEF-010) that scripted testing structurally could not, validating the decision to include dedicated exploratory missions rather than scripted testing alone | The Open New Account test data gap identified in Phase 4 did materialize as 2 Blocked test cases, a real, if anticipated, loss of coverage | Prepare the missing test data before execution day 1 rather than accepting the gap into execution, now that its concrete cost (2 blocked test cases) is known |
| Phase 6: Quality Advisory & Release Decision | Being able to trace the final NO-GO recommendation all the way back through specific defects, root causes, and even Phase 1 requirement gaps made the recommendation feel evidenced rather than opinion-based | Communicating the same findings differently for three audiences (CEO, PM, dev team) surfaced how much translation work is needed between technical accuracy and business clarity, more than initially expected | Draft audience-specific reporting templates earlier in the engagement rather than only at final close-out, so translation happens continuously rather than all at once |

# 11.5 Additional Practical Activity: If This Was Your Bank Account...

Would I trust this application with my own bank account? Right now, honestly, not quite yet, and the reason is specific rather than a vague unease. I would trust ParaBank with the everyday things: logging in, checking my balance, moving money between my own accounts, and paying a regular bill. Those flows passed testing cleanly, and the two defects that concerned me the most on the financial side, the transfer race condition and the session-after-logout issue, have already been found, fixed, and confirmed through retesting. That fix-and-retest cycle actually increased my trust rather than damaging it, because it's evidence the team responds seriously to what testing finds.

What stops me short of full trust today is DEF-005: the fact that, right now, the system can approve a loan on terms that are mathematically nonsensical, a down payment larger than the loan itself. It's not that this defect would cost me money directly as a depositor, but it tells me something about how carefully the automated decision logic was built and checked, and that makes me want to see it fixed and specifically retested before I'd call the lending side of this application trustworthy. I'd also want to know that the two modules we never tested at all, Find Transactions and Update Contact Information, have actually been looked at by someone, since "we didn't check" is a different and more uncomfortable statement than "we checked and it's fine."

What would need to change before I'd trust it fully: DEF-005 fixed and retested (non-negotiable for me, given it's my own lending exposure at stake), the two untested modules brought into a future testing pass, and some independent confirmation of the session security fix beyond my own retest, since security is exactly the kind of thing I'd want more than one person to have verified. None of that changes my overall impression that this is a fundamentally well-built application with a short, specific list of things to fix, rather than something I'd be nervous about at a foundational level, but for my own money, I'd want that specific list closed out first.

# 11.6 Professional Reflection

### 33. Which STLC phase contributed the most value to the engagement and why?

Phase 3 (Test Design & Coverage) contributed the most value, because it's where every earlier phase's thinking became something concrete and checkable, and where every later phase's findings trace back to. The Requirements Traceability Matrix in particular turned out to be the single most-referenced artifact of the entire engagement: it's what let Phase 4 identify a real gap before execution, what let Phase 5 map every defect back to a requirement, and what let this final phase state a precise 75% coverage number instead of a vague impression. Good test design is what makes every other phase's output trustworthy rather than just plausible-sounding.

### 34. Which skill improved the most throughout this journey?

Defect advocacy and evidence-based argumentation improved the most, and I can see the specific trajectory: Phase 3's defect predictions were educated guesses, Phase 5's defect reports were reproducible and evidenced but still somewhat technical, and by this phase's Bug Advocacy Exercise and Executive Communication Exercise I was building genuinely persuasive, audience-appropriate cases for action. That progression from "I found a bug" to "here is why this specific bug must be fixed before release, in language you'll act on" is the skill I'm most confident actually transferred across this journey.

### 35. Which phase was most challenging and what made it difficult?

Phase 1 was the most challenging, specifically because there was no existing documentation to react to or correct, only raw application behaviour to interpret. It's much harder to write a testable requirement from scratch through exploration than to review and improve an existing one, and the discipline of separating "what I observed" from "what I'm assuming" took real, deliberate effort in a way that got easier once I had that first requirement set to build on in later phases.

### 36. What would you do differently on a future project?

I would push for faster client turnaround on requirement clarification questions much earlier in the engagement, ideally by the end of Phase 1 rather than letting several gaps remain unconfirmed through to this final phase. Multiple defects in this engagement (most notably DEF-005) sit exactly on a boundary that was flagged as ambiguous from the very first phase; a faster feedback loop could plausibly have turned some of Phase 3's honest either/or test cases into fully deterministic ones before execution even began.

### 37. How has your confidence as a QA professional changed after completing this journey?

I feel genuinely more confident, not because I now believe testing catches everything, but because I've now practiced the full arc from ambiguous, undocumented system behaviour all the way to a defensible release recommendation that other people would actually act on. Before this journey, I think I would have treated a NO-GO recommendation as an uncomfortable thing to have to say; having now built the specific evidence chain that makes DEF-005 an obvious, undeniable blocker rather than a judgment call, I feel like I understand what it actually takes to make that kind of recommendation stick, and that's the confidence I most wanted to come out of this with.